c7Daily Scrum Meeting Minutes:

Attendees: Manasa Mamidoju, Mario Martinez, Stephan Belzaire, Zahra Heidari, Alberto Granda, James Davidovizh Sager, Roman Mukoseiev, Alvaro Orozco, Devon Lightbourne, Reynaldo Garcia Milord.

Start time: 12:00PM

End time: 1:00PM

Manasa Mamidoju

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implemented the basic structure of the measurements tab

- What is planned to be done until the next scrum meeting?

  - Improve the measurements tab to include all the questions

  - Collaborate with Alvaro about emulator

- What are the hurdles?

  - Starting the emulator

Mario Martinez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We met without product owner and discussed templates and ideas regarding the final product of the project

- What is planned to be done until the next scrum meeting?

  - Make templates of the UI to show to the PO

- What are the hurdles?

  - Finding an appropriate time/scheduling around everyone's schedules

Stephan Belizaire

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Splitting my user stories so the goal can be done. Working on my first section

- What is planned to be done until the next scrum meeting?

  - Focus on my user stories

- What are the hurdles?

  - Finding an appropriate time/scheduling around everyone's schedules

Alberto Granda

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Updated Physical tab with additional selections. Hoping to alter functionality of scroll. Worked with Alvaro on Sec Authentication.

- What is planned to be done until the next scrum meeting?

  - Work with Alvaro for continuing security portion of user authentication.

  - Implement alterations to the Physical tab.

  - Prepare possible security measures and policies around the app.

- What are the hurdles?

  - Learning cues in react to make necessary modifications.

James Davidovich Sager

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implementing the questionnaire that the PO gave for the website and app

- What is planned to be done until the next scrum meeting?

  - Continue implementing the questionnaire that the PO gave for the website and app.

- What are the hurdles?

  - Looking through react documentation

  - Making sure new code works with previous implementation.

Roman Mukoseiev

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We met without product owner and discussed templates and ideas regarding the final product of the project

- What is planned to be done until the next scrum meeting?

  - Make templates of the UI to show to the PO

- What are the hurdles?

  - Finding an appropriate time/scheduling around everyone's schedules

Alvaro Orozco

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished all API endpoints for measurements, questions, and physical

- What is planned to be done until the next scrum meeting?

  - Discuss with team about where we should deploy the API

- What are the hurdles?

  - None

Devon Lightbourne

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We met without product owner and discussed templates and ideas regarding the final product of the project

- What is planned to be done until the next scrum meeting?

  - Make templates of the UI to show to the PO

- What are the hurdles?

  - Finding an appropriate time/scheduling around everyone's schedules

Garcia Milord

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We met without product owner and discussed templates and ideas regarding the final product of the project

- What is planned to be done until the next scrum meeting?

  - Make templates of the UI to show to the PO

- What are the hurdles?

  - Finding an appropriate time/scheduling around everyone's schedules