Sprint 3 Backlog Grooming Meeting Minutes:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start time: 1:00pm  06/21/2021

End time: 2:00pm   06/21/2021

The following user stories were created/discussed/refined/prioritized.

- Epics: Detector story was created by PO, and we discussed that it needs to be improved. Fan and the Product Owner are collecting images to test and train the current ml model.

  - User Story - Training & Testing: Improve the existing coreML model and test its precision.

  - User Story - Data Collection: Collect images for the coreML model

  - User Story - How - To: Demonstrate how to properly take images for the scanner.

  - User Story : Report : Showcase the results of the scanner to the users.

- Epics: Resource story created by PO. Alexis and Capstone 1 students are working on ways to improve the resource story page.

  - User Story - Research: Gather more information for the resource page

  - User Story - FAQs: Create a Frequently Asked Question page to help users understand how to use the application.

  - User Story - Indoor/Outdoor Plant Information: Implement and display plant databases on application

  - User Story - Articles: Implement a way to display Dr. Amir’s articles.

- Epic: Improve the Login function. Integrating third-party login API’s to allow users to sign-in through other services. Dairon and Yanet are working on strengthening the security of the login functionality.

  - User Story - Native Login/Logout : Make sure that the user can successfully login and logout of the application, as well as store their information in the firebase.

  - User Story - Additional Login API’s: Allow users to login through other third-parties such as AppleID, Google, etc

  - User Story - Facial Recognition: Users can login into the application by facial recognition.

- Epic: UX/UI design of the application. Daniel and Israel will work on improving the design layout of the application. Currently combining some elements of the current model and older model for the newest version.

  - User Story - Apple Developer Credentials: Make sure that the Dr. Amir application meets the appropriate criterias for the Apple Store.

  - User Story - Design: Organize the flow of the application and make sure it is visually appealing and accessible.

  - User Story - Settings Page: Redesign the settings page

  - User Story - Logo : Redesign the logo of the application to meet Dr. Amir’s standard.

  - *User Story -  Personalized Homepage: (optional) Allow the user to view previous scans on their homepage.