Sprint Backlog Grooming Meeting Minutes:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start time: 2:00pm  05/24/2021

End time: 3:00pm   05/24/2021

The following user stories were created/discussed/refined/prioritized.

- User Story 3: Detector story was created by PO, and we discussed that it needs to be improved by, previous team member, Fan, working on Apple CoreML converting.

- User Story 4: indoor and outdoor story created by PO. SQLite will be the database to store plant’s information. Alexis is working on the implementation of the database.

- User Story 4: research ways to implement the bazaar created by PO, discussed the need to make a plan for how to implement the UI mockup for a bazaar that gives the user the option to choose seeds, fertilizer, and indoor or outdoor plants implemented by, previous team member, Mordechai Katz.

- User Story 5: Improve the Login function and fix errors related to the first login. Dairon and Yanet are working on strengthening the security of the login functionality.

- User Story: UX/UI design of the application. Daniel and Israel will work on improving the design layout of the application.