Scrum Meeting #1:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start time:12:00pm  05/17/2021

End time: 01:00pm   05/17/2021

Student Name : Daniel Grimberg

How many hours did I work since the last meeting?

-2

What was done since the last scrum meeting?

-Had a meeting with the product owner

What is planned to be done until the next scrum meeting?

-Read more into xcode and the development kit

What are the hurdles?

-None so far

Student Name: Israel Villegas

How many hours did I work since the last meeting?

-2

What was done since the last scrum meeting?

-reviewed file

What is planned to be done until the next scrum meeting?

-run project

What are the hurdles?

-none at the moment.

Student Name: Alexis Powell

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Fixed the App Icon for Dr.Horticulture and continued to practice XCode.

- Research different features/ideas for the Bazaar and Resource pages

What is planned to be done until the next scrum meeting?

- Start to develop code for the project.

What are the hurdles?

- No hurdles so far

Student Name:Dairon Jesus Rodriguez Anoceto

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Meeting with product owner

- Project ready and check the progress of the previous team

What is planned to be done until the next scrum meeting?

- Task assignment and development

What are the hurdles?

- None so far

Student Name: Yanet Saborido Alpizar

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Downloaded the final files of the project from the previous team and started to do testing of the app with some photos.

What is planned to be done until the next scrum meeting?

- Look for similar apps that are completed already to gauge our progress and determine what room for improvement we have.

What are the hurdles?

- None so far.

Student Name: Ivan Parra

How many hours did I work since the last meeting?

- 1.5

What was done since the last scrum meeting?

- Looked at the project code left by the previous team, then

proceeded to recoil in horror

- Read the "Application of Optical Sensors for Nitrogen Management

in Chrysanthemum" paper attached in the Google Drive

What is planned to be done until the next scrum meeting?

- Look into the specific effects of fertilizer runoff in South Florida

What are the hurdles?

- No hurdles yet

Student Name: Osniel Olivia

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Reviewed all the files and data left by the previous students that worked on the project.

What is planned to be done until the next scrum meeting?

- Begin to research on the requirements needed for an app to be submitted to the app store, the effects of fertilizer runoff and overfertilization on crops in South Florida.

What are the hurdles?

- None so far

Student Name: John Kelly

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Reading up on project background and the progress of previous capstone groups from the serious semester

What is planned to be done until the next scrum meeting?

- Researching requirements for getting Dr. Horticulture on the iOS app store

What are the hurdles?

- No hurdles yet

Student Name: Leanet Alfonso

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Get familiar with project specifications and scope.

What is planned to be done until the next scrum meeting?

- Do research on negative effects of fertilizers and find persuasive information to potentially add to poster.

What are the hurdles?

- No hurdles