Scrum Meeting #4:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start time:12:00pm  05/20/2021

End time: 01:00pm   05/20/2021

Student Name : Daniel Grimberg

How many hours did I work since the last meeting?

-2

What was done since the last scrum meeting?

-Had a meeting with the product owner

What is planned to be done until the next scrum meeting?

-Read more into xcode and the development kit

What are the hurdles?

-None so far

Student Name: Israel Villegas

How many hours did I work since the last meeting?

-2

What was done since the last scrum meeting?

-opened project on xcode

What is planned to be done until the next scrum meeting?

-figure out the issues.

What are the hurdles

-project doesn’t run

Student Name: Alexis Powell

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Research which databases are efficient for IOS/XCode platforms. SQLite seems like a good choice.

- Created Excel to store indoor and outdoor plant information

What is planned to be done until the next scrum meeting?

- Continue working on project

What are the hurdles?

- None so far

Student Name:Dairon Jesus Rodriguez Anoceto

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Google login API Implementation

What is planned to be done until the next scrum meeting?

- Development

What are the hurdles?

- None so far

Student Name: Yanet Saborido Alpizar

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

I looked information about the Google login API

What is planned to be done until the next scrum meeting?

- Keep working on the API of Google to link the login with the app

What are the hurdles?

- None so far.

Student Name: Ivan Parra Sanz

How many hours did I work since the last meeting?

- 1.5

What was done since the last scrum meeting?

- Did research on types of indoor plants, including watering, light, preferred soil, fertilizer, and so forth

- Contributed to the indoor/outdoor plants database in the Google Drive

What is planned to be done until the next scrum meeting?

- Continue researching on indoor plants to add to the database

What are the hurdles?

- None

Student Name: Osniel Olivia

How many hours did I work since the last meeting?

- 1.5

What was done since the last scrum meeting?

- Did more research on fertilization and the effects of fertilizer runoff and overfertilization on crops in South Florida.

- Gave feedback based on my research

What is planned to be done until the next scrum meeting?

- Continue to research the effects of fertilizer runoff and overfertilization on crops in South Florida.

- Review the project and code from the previous students.

What are the hurdles?

- None so far

Student Name: John Kelly

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Continued researching how to get the app on Apple’s app store

What is planned to be done until the next scrum meeting?

- Begin to make slides for the next meeting with our product manager

What are the hurdles?

- None

Student Name: Leanet Alfonso

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Get familiar with the XCode environment and learning Swift

What is planned to be done until the next scrum meeting?

- Keep getting familiar with XCode and learning Swift

What are the hurdles?

- None yet