Scrum Meeting #35:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start time:01:00pm  07/05/2021

End time: 02:00pm   07/05/2021

Student Name : Daniel Grimberg

How many hours did I work since the last meeting?

-2

What was done since the last scrum meeting?

-Had a meeting with the product owner

What is planned to be done until the next scrum meeting?

-Read more into xcode and the development kit

What are the hurdles?

-None so far

Student Name: Israel Villegas

How many hours did I work since the last meeting?

-2

What was done since the last scrum meeting?

-worked on UI

What is planned to be done until the next scrum meeting?

-work on UI

What are the hurdles

-none atm.

Student Name: Alexis Powell

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Writing code for the resource page.

- Fixed tableViews

What is planned to be done until the next scrum meeting?

- Continue Working on application

- Find ways to improve Scanner function, might look into ARkit.

What are the hurdles?

- None so far

Student Name:Dairon Jesus Rodriguez Anoceto

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Google login API Implementation

What is planned to be done until the next scrum meeting?

- Development

- Integration of old functionalities

What are the hurdles?

- None so far

Student Name: Yanet Saborido Alpizar

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Worked on Face ID recognition

What is planned to be done until the next scrum meeting?

Work on email verification for the login

What are the hurdles?

- None

Student Name: Ivan Parra Sanz

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Added some plants to the SQL database

What is planned to be done until the next scrum meeting?

- Add more stuff to the SQL database

What are the hurdles?

- None

Student Name: Osniel Olivia

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Did research on fertilization and the effects of fertilizer runoff and overfertilization on crops in South Florida.

What is planned to be done until the next scrum meeting?

- Continue to research the effects of fertilizer runoff and overfertilization on crops in South Florida.

- Review the project and code from the previous students.

- To add information to our database

What are the hurdles?

- None so far

Student Name: John Kelly

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Researched fertilizers used in south Florida

- Went rover google api login

What is planned to be done until the next scrum meeting?

- Continue to research  fertilizers used in south Florida

What are the hurdles?

- None

Student Name: Leanet Alfonso Azcona

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Get familiar with the XCode environment and learning Swift

What is planned to be done until the next scrum meeting?

- Keep getting familiar with XCode and learning Swift

What are the hurdles?

- None yet