Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Dr. Horticulture

Team Members:

Capstone Two Members: Daniel Grimberg, Alexis Powell, Dairon Rodriguez Anoceto, Yanet Saborido Alpizar, Israel Villegas

Capstone One Members: Ivan Parra Sanz , Leanet Alfonso Azcona, John Kelly, Osniel Oliva

Product Owner(s):

Dr. Amir Khoddamzadeh (Dr. K)

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

The purpose of this document is to provide a deep understanding of Dr. Horticulture. Dr. Horticulture is an IOS application that helps users determine whether their plant does or doesn’t need fertilizer. In the version of the application, the login functionality and UX/UI design has improved.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..6

Purpose of New System  …………………………………………………..……………………………. 6

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 6

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 7

Sprints Plan………………………………………….………………………………………………. 8

Sprint 1  …………………………………………………………………………………………………………………………... 8

Sprint 2  …………………………………………………………………………………………………………………………... 8

Sprint 3  …………………………………………………………………………………………………………………………... 11

Sprint 4  …………………………………………………………………………………………………………………………... 13

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 20

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  31

System and Subsystem Decomposition  ………………………………………………………………………….…	23

Deployment Diagram  …………………………………………………………………………………………………….…...	25

Design Patterns  …………………………………………………………………………………………….…....

System Validation  ………………………………………………………………………………………………………….	25

Glossary  …………………………………………………………………………………………………………….	26

Appendix  …………………………………………………………………………………………………………… .27

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	27

Static UML Diagrams  ……………………………………………………………………………………………………….	27

Dynamic UML Diagrams  …………………………………………………………………………………………………..	27

Appendix B - User Interface Design  …………………………………………………………………………….…...	27

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	28

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	29

References …………………………………………………………………………………………………...………...	30

# Introduction

In this project, Dr. Amir Khoddamzadeh uses GreenSeeker to measure the Normalized Difference Vegetation Index (NDVI). The NDVI gives an indication of the health of a plant, by detecting the levels of greenness. The greenness is referring to the amount of chlorophyll found in the plant. After scanning the canopy of the plant, Dr. Khoddamzadeh is able to identify the plant’s deficiency.

The purpose of this application is to help horticulturists and gardners manage their fertilizer usage and detect plant deficiency. Plants need the appropriate amount of nutrients to stimulate growth and fertilizer is an immunity booster for nutrient-deficient plants. Fertilizer should be used in moderation, however it is either used in excessive amounts or not used at all. Excessive amounts of fertilizer will not only kill a plant, but also cause damaging impacts on the environment. Nutrient Pollution occurs when excess fertilizer or agricultural waste contaminate large bodies of water. With the abundance of nutrients such as Nitrogen, this causes the overgrowth of algal blooms. The most recent case of algal blooms took place at Lake Okeechobee in 2017. Exposure to harmful algal blooms will deteriorate the aquatic ecosystem and cause health implications in humans and surrounding wildlife. With modern technology, horticulturists are able to analyze the levels of nutrients/components of a plant. However, the devices on the market are expensive for the common gardener. Dr. Khoddamzadeh is introducing a solution that is accessible and affordable to the public.

## Current System

The previous system had a fully functional imaging system to scan plants and send results to the users. However, other components of the application were lacking. The login functionality was nonfunctional. The UX/UI design needed to be more accessible and appealing to the users. The segue connection for the view controllers for the bazaar was not properly implemented. The resource page required a database for the indoor plant information as well as incorporating additional materials.

## Purpose of New System

In the new edition of Dr. Horticulture our team had improved the results page, native login/logout functionality, UX/UI, sign-up and settings page. Users are now able to successfully sign in and sign-up through the application and their information will be stored in the Firebase database. The logo and UX/UI were redesigned to fit the product owner’s image. Users are also able to edit their profile through the settings page.

New features were also implemented in the newest edition. The resource page allows users to view Dr. Khoddamzadeh websites and access to household plant information. The login feature now allows users to sign in through Facial Identification and Google’s login Api. Users can also request to rest their passwords through the Forgot Password page. The Bazaar has been re-imagined as a geolocation service to help users find nursery gardens.

# User Stories

The following section provides the detailed user stories that were implemented during the Summer 2021 production of Dr. Horticulture. Each section provides brief descriptions of the implemented and pending User Stories.

## Implemented User Stories

- Results: Showcase the results of the scanner to the users.

- Native Login: Make sure that the user can successfully login into the application, as well as store their information in the firebase.

- Logout: Make sure the user can log out of the application and not be able to access it unless the user logs in again.

- Design: Organize the flow of the application and make sure it is visually appealing and accessible.

- Settings Page: Redesign the settings page

- Indoor/Outdoor Plant Information: Implement and display plant databases on application

- Facial Identification: Users can login into the application by facial recognition.

- Additional Login API’s: Allow users to login through Google login functionality.

- Geolocation service: allow users find nursery gardens

- Forgot Password: Users are able to reset their passwords

## Pending User Stories

- Personalized Homepage: Create a personalized profile for the users. This section will contain previous scans.

- Detector: Improve the existing image processing function. Users are able to upload a photo of the plant and receive approximated results.

# Project Plan

This is going to be an iOS supported application. To ease collaboration, the project will be available on Github. Xcode and SwiftUI will support the front-end development. To handle users’ information and manage the back- end support, Firebase will be used. Our machine learning model was tested and trained in CoreML. Each Capstone Two student will take the lead in areas of interest. Capstone One students will have the opportunity to shadow under the Capstone Two students and learn new material.

## Hardware and Software Resources

Hardware Requirements: Mac OS supported device, Iphone generation 8+ , GreenSeeker

## Software Resources: Mac OS no later than macOS Catalina, Xcode, CocoaPods, Github, CoreML, Firebase, Google Sign-in Api

## Sprints Plan

### Sprint 1

Sprint 1 Planning Meeting Minutes:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start Time: 05/14//2021 - 01:00pm

End Time: 05/14/2021 - 02:00pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Implement the Bazaar: indoor, outdoor, seed, fertilizer categories for the bazaar

- US-2 Improve the Login function and fix errors related to the first login.

- US-3 Detector: an image processing function or engine such as coreML, be able to let the user use the camera, take a picture or import one from a local folder, then process it.

- US-4 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

- US-5 UX/UI: Create better UX/UI design that is more appealing for the users and correlates to the main theme.

- Cap1 team will continue getting familiar with storyboard functionality in xcode. Playing with the older version of the project, Cap2 team will post a newer version and make a comparison. Starting thinking about what could be added to the project for next term. And,

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Image processing part (cap2 current method is ML, using coreML to achieve, and other methods are welcomed Eli’s version is backup. )

  - Login part, current version still not stable, Cap 2 team is working on that and also trying to achieve “guest mode” which is using the app without login.

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

  - “Bazzar” is the place user can shop things like seeds or fertilizers.

  - More functionality can be added, keep brainstorming. And make observations that anything can be improved when cap1 members jump to cap2.

The team members indicated their willingness to work on the following user stories.

- Grimberg,Daniel

  - US-5 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- Powell,Alexis

  - US - 4 Indoor/Outdoor Plant Database: Need to add a page where users can look up some plants, outdoor or indoor. Database is needed for the project.

- Rodriguez Anoceto,Dairon Jesus

  - US-2 Improve the Login function and fix errors related to the first login.

- Saborido Alpizar, Yanet

  - US-2 Improve the Login function and fix errors related to the first login.

  - Login part, current version still not stable, Cap 2 team is working on that and also trying to achieve “guest mode” which is using the app without login.

- Villegas, Israel

  - US-5 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- Alfonso Azcona, Leanet

  - Get familiar with Xcode playing with the older version of the project.

  - Conduct research for “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- Kelly, John

  - Learning XCode and working with the older versions of the project.

  - US-1 Implement the Bazaar: indoor, outdoor, seed, fertilizer categories for the bazaar

- < Oliva, Osniel>

  - US-4 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

- < Parra Sanz, Ivan>

  - “Indoor/Outdoor” part, the place that provides information about indoor and outdoor plants.

  - US-4 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

### Sprint 2

Sprint 2 Planning Meeting Minutes:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start Time: 06/01/2021 - 01:00pm

End Time: 06/01/2021 - 02:00pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Login/Logout: Improve logout function and integrate additional features

- US-2 Detector: an image processing function or engine such as coreML, be able to let the user use the camera, take a picture or import one from a local folder, then process it.

- US-3 UX/UI: Create better UX/UI design that is more appealing for the users and correlates to the main theme.

- US-4 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

- Notes: Cap1 team will continue getting familiar with storyboard functionality in xcode. Playing with the older version of the project, Cap2 team will post a newer version and make a comparison. Starting thinking about what could be added to the project for next term. And,

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Image processing part (cap2 current method is ML, using coreML to achieve, and other methods are welcomed Eli’s version is backup. )

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

  - More functionality can be added, keep brainstorming. And make observations that anything can be improved when cap1 members jump to cap2.

The team members indicated their willingness to work on the following user stories.

- Grimberg,Daniel>

  - US-5 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- < Powell,Alexis >

  - US - 2 Detector

- < Rodriguez Anoceto,Dairon Jesus >

  - US-2 Improve the Login function and fix errors related to the first login.

- < Saborido Alpizar, Yanet >

  - US-2 Improve the Login function and fix errors related to the first login.

  - Login part, current version still not stable, Cap 2 team is working on that and also trying to achieve “guest mode” which is using the app without login.

- Villegas, Israel

  - US-5 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- Alfonso Azcona, Leanet

  - Get familiar with Xcode playing with the older version of the project.

  - Conduct research for “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- Kelly, John

  - Brain storming functionality

  - US-4 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- Oliva, Osniel

  - US-4 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

- Parra Sanz, Ivan

  - “Indoor/Outdoor” part, the place that provides information about indoor and outdoor plants.

  - US-4 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

### Sprint 3

Sprint 3 Planning Meeting Minutes:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start Time: 06/15/2021 - 01:00pm

End Time: 06/15/2021 - 02:00pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Login/Logout: Improve logout function and integrate additional features

- US-2 Detector: an image processing function or engine such as coreML, be able to let the user use the camera, take a picture or import one from a local folder, then process it.

- US-3 UX/UI: Create better UX/UI design that is more appealing for the users and correlates to the main theme.

- US-4 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

- Notes: Cap1 team will continue getting familiar with storyboard functionality in xcode. Playing with the older version of the project, Cap2 team will post a newer version and make a comparison. Starting thinking about what could be added to the project for next term. And,

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Image processing part (cap2 current method is ML, using coreML to achieve, and other methods are welcomed Eli’s version is backup. )

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

  - More functionality can be added, keep brainstorming. And make observations that anything can be improved when cap1 members jump to cap2.

The team members indicated their willingness to work on the following user stories.

- <Grimberg,Daniel>

  - US-5 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- < Powell,Alexis >

  - US - 4 Resources - Update the resources layout and implement indoor/outdoor plant’s database

- < Rodriguez Anoceto,Dairon Jesus >

  - US-2 Improve the Login function and fix errors related to the first login.

- < Saborido Alpizar, Yanet >

  - US-2 Improve the Login function and fix errors related to the first login.

  - Login part, current version still not stable, Cap 2 team is working on that and also trying to achieve “guest mode” which is using the app without login.

- < Villegas, Israel>

  - US-5 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- < Alfonso Azcona, Leanet>

  - Brainstorm functionality to add

  - Design some logo options (Cyrtopodium flavum)

  - Brainstorm sections to add to homepage

  - Conduct research for “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- < Kelly, John>

  - Brain storming functionality

  - US-4 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- < Oliva, Osniel>

  - US-4 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

- < Parra Sanz, Ivan>

  - “Indoor/Outdoor” part, the place that provides information about indoor and outdoor plants.

  - US-4 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

### Sprint 4

Sprint 4 Planning Meeting Minutes:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start Time: 06/29/2021 - 01:00pm

End Time: 06/29/2021 - 02:00pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Detector: an image processing function or engine such as coreML, be able to let the user use the camera, take a picture or import one from a local folder, then process it.

- US - 2 Homepage: Personalized homepage for users

- US-3 Settings: update settings page

- US-4 UX/UI: Update UX design in application

- US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen.

- Notes: Cap1 team will continue getting familiar with storyboard functionality in xcode. Playing with the older version of the project, Cap2 team will post a newer version and make a comparison. Starting thinking about what could be added to the project for next term. And,

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Image processing part (cap2 current method is ML, using coreML to achieve, and other methods are welcomed Eli’s version is backup. )

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

  - More functionality can be added, keep brainstorming. And make observations that anything can be improved when cap1 members jump to cap2.

The team members indicated their willingness to work on the following user stories.

- <Grimberg,Daniel>

  - US-4 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- < Powell,Alexis >

  - US - 5 Resources - Update the resources layout and implement indoor/outdoor plant’s database

- < Rodriguez Anoceto,Dairon Jesus >

  - US-2 Improve the Login function and fix errors related to the first login.

- < Saborido Alpizar, Yanet >

  - US-2 Improve the Login function and fix errors related to the first login.

  - Login part, current version still not stable, Cap 2 team is working on that and also trying to achieve “guest mode” which is using the app without login.

- < Villegas, Israel>

  - US-4 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- < Alfonso Azcona, Leanet>

  - Brainstorm functionality to add

  - Brainstorm sections to add to homepage

  - Conduct research for “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- < Kelly, John>

  - Brain storming functionality

  - US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- < Oliva, Osniel>

  - US-5 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

- < Parra Sanz, Ivan>

  - “Indoor/Outdoor” part, the place that provides information about indoor and outdoor plants.

  - US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen.

### Sprint 5

Sprint 5 Planning Meeting Minutes:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start Time: 07/12/2021 - 01:00pm

End Time: 07/12/2021 - 02:00pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Detector: an image processing function or engine such as coreML, be able to let the user use the camera, take a picture or import one from a local folder, then process it.

- US - 2 Homepage: Personalized homepage for users

- US-3 Settings: update settings page

- US-4 UX/UI: Update UX design in application

- US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen.

- Notes: Cap1 team will continue getting familiar with storyboard functionality in xcode. Playing with the older version of the project, Cap2 team will post a newer version and make a comparison. Starting thinking about what could be added to the project for next term. And,

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Image processing part (cap2 current method is ML, using coreML to achieve, and other methods are welcomed Eli’s version is backup. )

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

  - More functionality can be added, keep brainstorming. And make observations that anything can be improved when cap1 members jump to cap2.

The team members indicated their willingness to work on the following user stories.

- <Grimberg,Daniel>

  - US-4 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- < Powell,Alexis >

  - US - 5 Resources - Update the resources layout and implement indoor/outdoor plant’s database

- < Rodriguez Anoceto,Dairon Jesus >

  - US-2 Improve the Login function and fix errors related to the first login.

- < Saborido Alpizar, Yanet >

  - US-2 Improve the Login function and fix errors related to the first login.

  - Login part, current version still not stable, Cap 2 team is working on that and also trying to achieve “guest mode” which is using the app without login.

- < Villegas, Israel>

  - US-4 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- < Alfonso Azcona, Leanet>

  - Brainstorm functionality to add

  - Brainstorm sections to add to homepage

  - Conduct research for “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- < Kelly, John>

  - Brain storming functionality

  - US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- < Oliva, Osniel>

  - US-5 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

- < Parra Sanz, Ivan>

  - “Indoor/Outdoor” part, the place that provides information about indoor and outdoor plants.

  - US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen

# System Design

## System and Subsystem Decomposition

System Decomposition

Subsystem Decomposition - US Sign-up

## Deployment Diagram

# System Validation

| System Test Case #01 |  |
| --- | --- |
| System Test Case : Dr. Horticulture |  |
| User Story - Detector |  |
| Purpose: User is able to upload or take an image of their plant and receive results of its fertilizer status. |  |
| Pre-Conditions: | User can either capture an image or upload an image of their plant. |
| Expected Results: | Users receive the results from the application |
| Actual Results: | Users receive the results from the application |
| Status: | Pass |

| System Test Case #02 |  |
| --- | --- |
| System Test Case : Dr. Horticulture |  |
| User Story - Login |  |
| Purpose: User can login into the application. |  |
| Pre-Conditions: | User is already in the Firebase Database and enters their email and password correctly |
| Expected Results: | User successfully logs in and directed to the homepage if credentials are entered correctly, otherwise an error will be shown |
| Actual Results: | User successfully logs in and directed to the homepage if credentials are entered correctly, otherwise an error will be shown |
| Status: | Pass |

| System Test Case #03 |  |
| --- | --- |
| System Test Case : Dr. Horticulture |  |
| User Story: Sign Up |  |
| Purpose: User is able to create an account in Dr. Horticulture |  |
| Pre-Conditions: | User inputs first name, last name, email and password in field entries. The password must comply with the security requirements |
| Expected Results: | The user has to create a safe password or will receive an error, then the user receives a sign-up verification email and the account is created in Firebase DB. The user has the ability to login. |
| Act ual Results: | The user has to create a safe password or will receive an error, then the user receives a sign-up verification email and the account is created in Firebase DB. The user has the ability to login. |

| System Test Case #04 |  |
| --- | --- |
| System Test Case : Dr. Horticulture |  |
| User Story: Sign Up with Google |  |
| Purpose: User is able to login using his/her Google account so it does not need to create a new account and remember a new password. |  |
| Pre-Conditions: | User has a Google account, or can set-up a new one through the app |
| Expected Results: | User is able to authenticate usgin the Google sing in API and getting access to the App |
| System Test Case #05 |  |
| System Test Case : Dr. Horticulture |  |
| User Story - Login with Face ID |  |
| Purpose: User is able to use Face ID to login to the App |  |
| Pre-Conditions: | User is already in the Firebase Database and has a device with Face ID functionalities. |
| Expected Results: | User can login successfuly after a matching face and get an error after a non-matching face |
| Actual Results: | User can login successfuly after a matching face and get an error after a non-matching face |
| Status: | Pass |

| System Test Case #06 |  |
| --- | --- |
| System Test Case : Dr. Horticulture |  |
| User Story: Logout |  |
| Purpose: User is able to logout the app. |  |
| Pre-Conditions: | Users is already logged in |
| Expected Results: | The user is redirected to the initial login page and cannot access the app again unless the credentials are entered. |
| Actual Results: | The user is redirected to the initial login page and cannot access the app again unless the credentials are entered. |
| Status: | Pass |

| System Test Case #07 |  |
| --- | --- |
| System Test Case : Dr. Horticulture |  |
| User Story: Resource |  |
| Purpose: User is view and access the resource page |  |
| Pre-Conditions: | Navigate to the resource page and select either "Research Articles", "Dr. K Website", "Botanist Handbook" , "FAQs" |
| Expected Results: | Users is redirected to the selected option |
| Actual Results: | Users is redirected to the selected option |
| Status: | Pass |

# Appendix

## Appendix A - UML Diagrams

Use Case Diagram - Resource: Botanist Handbook

Class Diagram - Resource: Botanist Handbook

Sequence Diagram - Sign Up

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint Review Meeting Minutes #5

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start time: 12:00pm, 07/25/2021

End time: 01:00pm, 07/25/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Implementation and improvement of the login/logout function.

- Implement of Indoor, outdoor, seed, and fertilizer categories for resources page

- Improving UX/UI design of the application

- Improving image processing algorithm by using coreML models.

- Implementation of Bazaar

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No stories were rejected this sprint.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual:

- Open Dr.Horticulture App

  - If new user: select Sign up

  - If returning user select:

    - Login

    - Google Sign-in

    - Face ID

  - If browsing: select Login without Sign-in

- After logging in, user will have access to the Homepage

- Navigate Scan tab, to use the camera or load the plant picture from the local folder. Note: Scanner function is not functional with a simulator, programmers need to use their apple device.

  - After scanning images, the user should be able to review the results.

- Navigate to Baazar to select the following options:

  - The first option is, the user will be able to access their last scanned image. So that they can go back to their last result of their recent image scanned.

  - The second option is, the user can learn more about the app and its purpose.

  - The final option is, the user will be able to learn how to use the app effectively. This will guide the user how to optimize the scanned functionality.

- Navigate to Baazar to select the following options

  - Purchase Seeds

  - Purchase Fertilizer

  - Locate nearest nursery gardens

- Navigate to Resource tab to review:

  - Dr. Amir’s website

  - Research Articles

  - Botanist Handbook

  - FAQs

- To Logout, navigate to the Settings tab.

Installation guide:

- Download the project from google drive app folder

- Move the .zip file to Desktop location, DO NOT unzip it in Downloads folder then move, or xcode will report error

- Use terminal navigate to unzipped folder location

  - sudo gem install cocoapods

  - After step a success do: pod install

  - After step b success do: pod update

- To access the project, open the ‘Dr..xcworkspace file’. The project should open in Xcode.

- In the scheme section, next to the run and stop button, make sure it is selected on Dr. The Dr. selection should have the application’s logo. Then select the type of simulator of your choice.

  - Note: To test the scanner function, you will need to use an actual Iphone.

- Run Project

- Make sure your school gmail account is listed in the firebase, if not ask team lead or Capstone 2 members for help

- Ask Capstone 2 members for help if an error occurs.

Wishlist

- Apple ID sign-in: Receive native Apple Developer account from Dr. Khoddamzadeh

- Apple Developer Credentials: Make sure that the Dr. Amir application meets the appropriate criterias for the Apple Store.

- Personalized Homepage: Create a personalized profile for the users. This section will contain previous scans.

- Detector: Improve the existing image processing function. Users are able to upload a photo of the plant and receive approximated results.

- Bazaar: Respect the user’s consent towards geolocation services.

- FAQs: Create a Frequently Asked Question page to help users understand how to use the application.

# References

https://case.fiu.edu/about/directory/profiles/khoddamzadeh-amir.html

https://cocoapods.org/

https://developer.apple.com/xcode/

https://developer.apple.com/documentation/coreml