Sprint 4 Planning Meeting Minutes:

Attendees:

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start Time: 06/29/2021 - 01:00pm

End Time: 06/29/2021 - 02:00pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Detector: an image processing function or engine such as coreML, be able to let the user use the camera, take a picture or import one from a local folder, then process it.

- US - 2 Homepage: Personalized homepage for users

- US-3 Settings: update settings page

- US-4 UX/UI: Update UX design in application

- US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen.

- Notes: Cap1 team will continue getting familiar with storyboard functionality in xcode. Playing with the older version of the project, Cap2 team will post a newer version and make a comparison. Starting thinking about what could be added to the project for next term. And,

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Image processing part (cap2 current method is ML, using coreML to achieve, and other methods are welcomed Eli’s version is backup. )

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

  - More functionality can be added, keep brainstorming. And make observations that anything can be improved when cap1 members jump to cap2.

The team members indicated their willingness to work on the following user stories.

- <Grimberg,Daniel>

  - US-4 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

# < Powell,Alexis >

  - US - 5 Resources - Update the resources layout and implement indoor/outdoor plant’s database

# < Rodriguez Anoceto,Dairon Jesus >

  - US-2 Improve the Login function and fix errors related to the first login.

# < Saborido Alpizar, Yanet >

  - US-2 Improve the Login function and fix errors related to the first login.

  - Login part, current version still not stable, Cap 2 team is working on that and also trying to achieve “guest mode” which is using the app without login.

- < Villegas, Israel>

  - US-4 UX/UI: Research create better UX/UI design that is more appealing for the users and correlates to the main theme.

- < Alfonso Azcona, Leanet>

  - Brainstorm functionality to add

  - Brainstorm sections to add to homepage

  - Conduct research for “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- < Kelly, John>

  - Brain storming functionality

  - US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. As well as providing information links.

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

- < Oliva, Osniel>

  - US-5 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

- < Parra Sanz, Ivan>

  - “Indoor/Outdoor” part, the place that provides information about indoor and outdoor plants.

  - US-5 Resources: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen.