Sprint Review Meeting Minutes #1

Cap2 Team: Grimberg,Daniel ; Powell,Alexis ; Villegas, Israel;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ;

Cap1 Team: Alfonso Azcona, Leanet ;Kelly, John ;Oliva, Osniel ;Parra Sanz, Ivan;

Start time: 12:00pm, 05/30/2021

End time: 01:00pm, 05/30/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Implementation and improvement of the login/logout function.

- Implement of Indoor, outdoor, seed, and fertilizer categories for resources page

- Improving UX/UI design of the application

- Improving image processing algorithm by using coreML models.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- The Bazaar User Stories needs to be modified for the upcoming Sprints. Until further notice, it will be our lowest priority at the moment.

- The User Story regarding the menu tab views implementation will be replaced by the UX/UI design improvement user story