Sprint #1

Daily Scrum meeting Meeting Minutes:

Project: MorningBytes

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, May 17th

| Angel Saldivia | 1) 2 hours 2)Researched Python Videos for Cap 1, Researched python email integration 3) Keep on researching python email integration 4) None |
| --- | --- |
| Jeffrey Cuello | 1) 3 hours 2) Researched Git tutorials for Cap 1 3) Continue to look for additional resources 4) None |
| Sergio Pantoja | 1) 3 hours 2) Set up my environment with git and the latest Python. Reviewed Python tutorials with practice problems to brush up on syntax 3) Try sending emails with python via SMTP 4) None |
| William Smith | 1)2 hours 2)Implemented small test file for email sending through python and setup mongodb for future use 3)Continue with python email integration and database schema planning 4)None at the moment |
| Simarjeet Chhabra | 1) 2 hour 2) Learning Python syntax with the “Learn Python” video course 3) Continue learning and practicing python 4) None |
| Carlos Cordero | 1) 2 hours 2) Began to learn Python syntax with a python tutorial by FreeCodeCamp. 3) Research Python email functionality and continue learning Python. 4) None. |
| Adam Samson | 1) 1 Hour 2) Began working through LearnPython sections to understand how to use Python. 3) Continue working through the sections, hopefully finishing the “Modules” part. 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Learned Python through online website tutorial 3) Learning more Python, integrating Python with Django DB, GitHub, and virtual environments 4) None |
| Eric Tu | 1) 2 hours 2) Learning Python through YouTube courses/online website tutorials 3) Learning more Python, especially practicing in making simple programs 4)None |

Tuesday, May 18th

| Angel Saldivia | 1)2 2)Researched more tools for the main logic. Met with the team to discuss our work 3) Start working on the main logic. Coordinate with Jeffrey to collaborate. 4) None |
| --- | --- |
| Jeffrey Cuello | 1) 3 2) Researched MongoDB and showed the basics to some of the team members. 3) Continue researching and make sure everyone is on board.Create a mockup of the main logic. 4) None |
| Sergio Pantoja | 1) 3 hours 2) Researched sending emails with Python 3) Set up demo with Flask so we can compare it with Django 4) None |
| William Smith | 1)2 hours 2)Researched Django implementation with mongodb and schemed possible schema collections for database 3)Start mock django website to test mongodb 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Going through the “Learn Python” course 3) Begin reviewing GitHub and its commands 4) None |
| Carlos Cordero | 1) 2 hours 2) Continued working on freecodecamp python course and researched python email functionality. 3) Begin learning about mongodb. 4) None |
| Adam Samson | 1) 1.5 Hours 2) Learned about the basics of MongoDB and Virtualenv from my teammate Mr. Cuello, as well as setting up my dev. Environment. 3) Finish the LearnPython sections 4) None |
| Karanveer Sandhu | 1)2 hours 2)Learned about MongoDB and continued with Python tutorial 3) Finish Python lessons, start learning GitHub, develop a database, and learn how to implement Flask in Python 4) None |
| Eric Tu | 1) 2 hours 2) Installed and practiced some simple algorithms with Python 3) To learn more about the Python, virtual environments, GitHub, and logic of the project 4) None |

Wednesday, May 19th

| Angel Saldivia | 1)2 hours 2)Finished researching for main logic 3) Start working on the main clock/reminder logic, collaborate with Jeffrey 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2) Brainstormed ideas for main logic. Messed around with Jenkins as a possible solution. 3) Collaborate with Angel to begin working on the main logic 4)None |
| Sergio Pantoja | 1) 3 hours 2) Researched Flask and researched how to do authentication with Flask 3) Pairing up with a team member to create a Flask demo 4) None |
| William Smith | 1)2 hours 2)Watched Django tutorials and basic web integration with the platform 3)Start Django demo to showcase to team 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Learning python and GitHub 3) Practice python and GitHub commands 4) None |
| Carlos Cordero | 1)1 hour. 2) Worked on Django tutorial. 3) Continue working on Django tutorial. 4) None. |
| Adam Samson | 1) 1 Hour 2) Completed all sections in the LearnPython module, organized notes, and finished setting up PyCharm 3) Go over required Git concepts needed for project 4) None |
| Karanveer Sandhu | 1) 2 Hours 2) Learned more of Python and implementing Flask with Python 3) Finish learning Flask, learn GitHub, and develop a database 4) None |
| Eric Tu | 1) 2 hours 2) Finished Python 4 hour course and practiced more Python online 3) To learn more about virtual environments, GitHub, and logic of the project 4) None |

Thursday, May 20th

| Angel Saldivia | 1)2 hours 2)Meet with Jeffrey to talk about main logic 3) Make the Github repo and share it with everyone 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2) Met with Angel to compare solutions for the main logic 3) Polish our ideas to solidify the solution 4)None |
| Sergio Pantoja | 1) 3 hours 2) Created Flask demo application with 2 sample questions and a submit page 3) Try to incorporate session data into Flask app 4) None |
| William Smith | 1)2 hours 2)Started django demo and tried to replace sqlite files with mongodb implementation 3)Finish django demo and meet with team 4)Mongodb replacement doesn’t seem to connect to online database |
| Simarjeet Chhabra | 1) 2 hours 2) Finished the Python course 3) Research and practice using Flask 4) None |
| Carlos Cordero | 1) 1 hour 2) Continue working on Django and Mongo tutorial. 3) Continue working on Mongodb tutorials and learn Git. 4) None |
| Adam Samson | 1) 2 Hours 2) Worked on learning about flask & practiced working with Python further and restructured my notes. 3) Get Git set up, learn more about Virtual env 4) None |
| Karanveer Sandhu | 1) 1.5 hours 2) Studied Flask framework with Sergio and made a sample free-response question 3) continue learning Flask and gitHub, make a design of a database 4) None |
| Eric Tu | 1) 2 hours 2) Watched videos on Flask and MongoDB 3) To learn more about virtual environments, GitHub, and logic of the project 4) None |

Friday, May 21st

| Angel Saldivia | 1)3 hours 2)Finished main logic and pushed to github 3) Meet with the team to showcase webdevapps in python 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2) Tested main logic. Met with William to start designing the database schemas. 3) Have some or all of the schemas planned out. 4)None |
| Sergio Pantoja | 1) 3 hours 2) Added dynamic questions and answers to Flask demo app 3) See what next steps are for project, maybe work on frontend design 4) None we |
| William Smith | 1)3 hours 2)Worked on django demo, started database schema and meet with team 3)Work on flask database integration and finish database schema. 4)Django implementation has been confusing in terms of database retrieval and mongodb integration has been annoying with no success |
| Simarjeet Chhabra | 1) 2 hours 2) Learning how to use Flask 3) Keep working on Flask and study the logic of the program 4) None |
| Carlos Cordero | 1) 1 hour 2) Continued working on mongodb tutorials and started Git tutorials. 3) Continue working on git tutorials and learn Flask. 4) None |
| Adam Samson | 1) 1 Hours 2) Continued learning about Flask, set up my GitHub desktop and connected to my account. 3) Get connected in the git repo, work with flask more 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Finished learning Python 3) Continue learning Flask, study main logic mockup, develop database design 4) None |
| Eric Tu | 1) 2 hours 2) Continuing to study Flask and watching videos about it 3) Make a GitHub account and join the repository; learn about the logic of the project 4) None |

Monday, May 24th

| Angel Saldivia | 1)3 hours 2)Review Flask and Django resources 3) Meet with team and discuss current tasks 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Created a mock database using MongoDB. Implemented a method to get random questions from the question bank for each student. 3) Polish the database mock and the method to get random questions. 4) None |
| Sergio Pantoja | 1) 3 hours 2) Met with team and product owner to review progress. Showed Flask demo. Groomed backlog. Researched login / authentication with Flask. 3) Create authentication demo with Flask. 4) None |
| William Smith | 1)2 hour 2)Researched django and mongo data retrieval and restarted django project for mongodb use 3)Continue working on the demo 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Connected to GitHub and researched Flask 3) Continue to practice with Python and Flask web development 4) None |
| Carlos Cordero | 1) 1 Hour 2) Started to review Github videos. 3) Start learning about flask. 4) None |
| Adam Samson | 1) 1 Hour 2) Did further research on Databases, GitHub 3) Review needed Python modules for email sending 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Researched Flask, Github, and other modules imported by the main logic 3) Learn more about Flask, sending emails from a database with content from a database. 4) None |
| Eric Tu | 1) 2 hours 2) Made a GitHub account, connected to project, and watched videos on how GitHub works 3) Research more on Flask and Python web development as well as virtual environments 4) None |

Tuesday, May 25th

| Angel Saldivia | 1)3 hours 2)Worked on django and flask 3) Keep on researching log-ins 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Polished method to get random questions from the question bank 3) Combine William’s send email function with the database methods I worked on 4)None |
| Sergio Pantoja | 1) 3 hours 2) Continued researching Flask login / authentication / understanding HTTP sessions, session variables, and session security 3) Hopefully get the authentication up with Flask 4) None |
| William Smith | 1)2 hours 2)Continued working on django second demo to get mongo connected 3)Keep debugging the demo and testing db connection 4)Mongodb connection still doesnt want to connect |
| Simarjeet Chhabra | 1) 2 hours 2) Viewed Flask tutorials and reviewed GitHub commands 3) Practice Python and Flask 4)None |
| Carlos Cordero | 1) 1 hour 2) Learned github commands,learned python web implementation and flask. 3) Continue working on learning flask. 4) None |
| Adam Samson | 1) 1 Hour 2) Reviewed the main logic, github commands for a CLI to use over the desktop application. 3) Finish with GitHub, further research on Django 4) None |
| Karanveer Sandhu | 1) 1 hour 2) researched Python datetime module, researched Github commands. 3) talk to teammates about Flask, main logic implementation, and learn more about Flask framework 4) None |
| Eric Tu | 1) 2 hours 2) Read/watched more videos on Flask, and took a look into web development using HTML/Python 3) Look into more Python web development as well as virtual environments. In addition, ask about main logic/project going forward 4) None |

Wednesday, May 26th

| Angel Saldivia | 1)3 hours 2)Work on Webprograming and met with Will to discuss database 3)Keep on working with Django and Flask 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Started working with Flask to start working on the actual website. 3) Continue working with Flask 4)None |
| Sergio Pantoja | 1)3 hours 2)Worked on Flask authentication and DB connection 3)Continue working on Flask authentication and DB connection 4)None |
| William Smith | 1)2 hours 2)Worked on mongodb with django and met with angel to discuss database schemas going forward into production 3)Work on django and mongodb syntax for information extraction 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Reviewed flask and python resources 3) Learn about Python virtual environments 4) None |
| Carlos Cordero | 1) 1 hour 2) continued working on flask. 3) continue working on more flask. 4) None |
| Adam Samson | 1) 1 Hour 2) Mainly spent integrating my GitHub with my Python IDE, as I had a fair number of issues during. 3) Begin getting into adv. Flask library tasks 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Worked on implementing a MongoDB into Flask mockup, researched GitHub x PyCharm tutorial. 3) Implement a database to store results, look into emailing with Python, talk to teammates to see what is next. 4) None |
| Eric Tu | 1) 2 hours 2) Viewed a few things regarding Python virtual environments from resources tab 3) Keep looking into Python virtual environments and web development (HTML, CSS, JavaScript) 4) None |

Thursday, May 27th

| Angel Saldivia | 1)3 hours 2)Finished reviewing all flask resources, started working on Django 3) Finish Django resources, schedule meeting and decide on framework 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Worked with William to implement the email script. 3) Start working on the main website 4)None |
| Sergio Pantoja | 1)3 hours 2)Worked on Flask authentication and DB connection 3)Continue working on Flask authentication and DB connection 4)None |
| William Smith | 1)2 hours 2)Worked with jeffrey on the emailing script and continued testing on django database modeling 3)Meet with team and start work on the main website 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Reviewed and practicing Flask 3) Learn and practice more with Flask 4) None |
| Carlos Cordero | 1) 1 hour 2) Continued working on learning flask implementation with databases. 3) Continue working on flask database implementation/ review HTML, JS. 4) None. |
| Adam Samson | 1) 1 Hour 2) Switched over to researching about Django from Flask for today to get a better understanding of each framework 3) Finish up vc, virtual env, and framework research 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Learning Git version control 3) Finish learning Git version control, meet up with teammates 4) None |
| Eric Tu | 1) 2 hours 2) Learning Python web development and built a small sample website for myself 3) Look up Django/MongoDB just in case as well as work on the sample website 4) None |

Friday, May 28th

| Angel Saldivia | 1)3hours 2)meet with the team 3) work on databases 4) none |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Started brainstorming ideas for the actual website to be ready for sprint 2 3)Go through the ideas with the team to see what we should/shouldn’t do 4)None |
| Sergio Pantoja | 1) 2) 3) 4) |
| William Smith | 1)2 hours 2)Worked on database schema and meet with team. 3)Start working on website design. 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Reviewed Flask and MongoDB 3) Research how to integrate Flask and MongoDB 4) None |
| Carlos Cordero | 1) 1 hour 2) Reviewed HTML,CSS and worked on flask user authentication. 3) Continue working on flask user authentication and database integration. 4) None |
| Adam Samson | 1)1 Hour 2) Finished reviewing Flask, worked with using Mongo within the framework 3) Learn more about Flask, get better with the framework 4) None |
| Karanveer Sandhu | 1) 2 hours 2) Finish learning Git and Github processes, meeting for second sprint 3) Work on Flask development, web development, and database 4) None |
| Eric Tu | 1) 2) Finished working on sample website and learned about basics of MongoDB/Django 3) Continue to look for more resources regarding Flask, Python web development, and speak with team about next Sprint 4) None |