Sprint #1

Review Meeting

Project: MorningBytes

Date: 5/28/21

Start Time: 6:00 p.m

End Time: 6:30 p.m

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Samson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 -

  - Description - As a Capstone 2 student, I want to find python resources so that Capstone 1 students are able to learn and understand future code.

  - Assigned to - AS, JC, SP, WS

- User Story 2

  - Description - As a Capstone I & II student, I want to learn the fundamentals of Python so that I can work on the project using Python.

  - Assigned to - AD, CC, ET, KS, SC

- User Story 3

  - Description - As a developer I would like to find and share tools for sending emails in python

  - Assigned to - AS, JC, SP, WS

- User Story 4

  - Description - As a developer, I want to plan a database so that I can effectively store the data that will be needed for the project.

  - Assigned to - AS, KS, SP, WS

- User Story 5

  - Description - As a developer, I want to create a sample database to store sample data, so I can recognize how the data is structured.

  - Assigned to - WS

- User Story 6

  - Description - As a developer, I want to make a repository for all of our code on GitHub, so that other developers on the project can make/propose changes to the code whenever.

  - Assigned to - AS, WS

- User Story 7

  - Description: As a developer I want to meet with my coworkers to discuss our ideas for the main logic so that we can all be on the same page and work on the project

  - Assigned to - AS, ET, JC, SC, SP, WS

- User Story 8

  - Description: As a user, I want an app that will be able to email me a reminder at a specific time so that I can do my morning bytes

  - Assigned to - AS, JC

- User Story 9

  - Description: As a Capstone 1 Developer I would like to get experience and knowledge on working with virtual environments pertaining to python

  - Assigned to - AD, CC, ET, KS, SC

- User Story 10

  - Description: As a Capstone 1 member I would like to learn how to utilize Github to help create and use branches with the team.

  - Assigned to - AD, CC, ET, KS, SC

- User Story 11

  - Description: As a developer, I want to research flask resources so that I can develop a web app using Python

  - Assigned to - AS,ET,KS,SP

- User Story 12

  - Description: As a developer, I want to research Django resources so that I can develop a web app using Python

  - Assigned to - AS,JC,WS

- User Story 13

  - Description: As a developer, I want to review the shared resources so that I can develop a web app using Python

  - Assigned to - AS,ET,JC,KS,SP,WS

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

None