Sprint 2

Backlog Grooming

Project: MorningBytes

Date: 6/7/2021

Start Time: 6:00 PM

End Time: 7:15 PM

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Sanson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints:

  - User Story 21

    - Description: As a developer, I want to implement a login page for students for the flask web application so that students can see only their own quiz questions.

    - Assigned to - AS, KS

  - User Story 22

    - Description: As a user, I want to have an area to list all my classes so that I can easily access them once I log in.

    - Assigned to - AS, ET, JC

  - User Story 23

    - Description: As a developer, I want to create an XML template so that we can have a structure of what the site would look like.

    - Assigned to - WS, JC

  - User Story 24

    - Description: As a user, I want to have a home page for the web application so that I can have a default page to go to.

    - Assigned to - AS, CC, KS, SC

  - User Story 25

    - Description: As a developer, I want to implement code that allows access to a database in the Flask Application so that I can get access to quiz questions and input answers for those questions.

    - Assigned to - AS, WS