Sprint # 2

Daily Scrum meeting Meeting Minutes:

Project: MorningBytes

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, May 31st (No need)

| Angel Saldivia | 1) 2) 3) 4) |
| --- | --- |
| Jeffrey Cuello | 1) 2) 3) 4) |
| Sergio Pantoja | 1) 2) 3) 4) |
| William Smith | 1) 2) 3) 4) |
| Simarjeet Chhabra | 1) 2) 3) 4) |
| Carlos Cordero | 1) 2) 3) 4) |
| Adam Samson | 1) 2) 3) 4) |
| Karanveer Sandhu | 1) 2) 3) 4) |
| Eric Tu | 1) 2) 3) 4) |

Tuesday, June 1st

| Angel Saldivia | 1)3 hours 2)attended sprint planning, organized trello 3) work on user stories 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Participated in Sprint planning meeting and polished ideas for the website 3)Start implementing the ideas for the website 4)None |
| Sergio Pantoja | 1)3 hours 2)Sprint 2 planning meeting 3)Starting cards assigned to me from planning meeting 4)None |
| William Smith | 1)2 hours 2)Sprint 2 planning meeting. Looked at django model syntax 3)Start working on the main django/flask project 4)None |
| Simarjeet Chhabra | 1)2 hours 2) Attended Sprint Planning meeting and practiced with Flask 3) Continue to learn about integrating MongoDB and Flask 4) None |
| Carlos Cordero | 1) 1 hour 2) Continued working on flash user authentication and database integration. 3) Continue reviewing flask and python and focus more on Django. 4) None |
| Adam Samson | 1) 2 Hour 2) Continued working on modules, databases along with required meetings for the new sprint. 3) Finish learning with Flask 4) None |
| Karanveer Sandhu | 1) 2 hours 2) learned emailing with Google API, more Flask modules/functions, sprint 2 planning meeting 3) work on Flask application and meet with teammates 4) None |
| Eric Tu | 1) 2 hours 2) Participate in Sprint planning meeting and practiced more Flask 3) Continue reviewing and start making blueprint for sample website 4) None |

Wednesday, June 2nd

| Angel Saldivia | 1)3 hours 2)Scheduled meetings and review resources 3) Meet with will and Jeffrey 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Reviewed the email sending portion of the application 3)Meet with Angel and William to polish the email sending portion. 4)None |
| Sergio Pantoja | 1)0 hours 2)Wasn’t able to spend time on the project today. 3)Going to pick up the Flask code and work on the User model 4)None |
| William Smith | 1)2 hours 2)Reviewed database schema resources to create final database schema 3)Met with Jeffrey and Angel to create final database schema 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Practiced with Flask and mongoDB 3) Discuss blueprints with team and learn more advanced parts of Flask 4) None |
| Carlos Cordero | 1)1 hour 2)continued working on flask tutorial 3)continue working on flask tutorial. Decide collaboration part. 4)none |
| Adam Samson | 1) 1 Hour 2) Organized tasks for the new sprint, reviewed backend logic 3) Get more comfortable with flask 4) None |
| Karanveer Sandhu | 1) 1 hour 2) wrote some user story descriptions on Trello, learned advanced Flask functions. 3) continue to work on flask, work with other students to see how the DB will look like 4) None |
| Eric Tu | 1) 2 hours 2) Drew blueprints on how the sample website should look like 3) Discuss that with other Capstone I students to see what would be good 4) None |

Thursday, June 3rd

| Angel Saldivia | 1)3 hours 2)Met with Jeffrey and Will. Finished polishing email sending and designed the database 3) Work on Database and attend backlog 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Met with Angel and William to polish the email send functionality and design the database 3)Polish the database schema and begin working on the website 4)None |
| Sergio Pantoja | 1)3 hours 2)Worked on the Flask code for the application 3)Push up my current progress and meet with the teammates about it 4)None |
| William Smith | 1)3 hours 2)Met with Jeffrey and Angel to finish database design and connected to the mongodb on python 3)Create sample json files for mongodb database structure 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Reviewed Flask and MongoDB 3) Work on sample database items 4) None |
| Carlos Cordero | 1) 1 Hour 2) Continued working with flask and mongodb. 3) Will continue to work on working with emails with python. 4) None |
| Adam Samson | 1) 1 Hour 2) Reviewed some new Python modules relating to working on the backend 3) Get more comfortable with Python 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Learned more about the Flask application/ reviewed some Python material 3) Talk to teammates about the structure of a database, work on Flask application with other teammates. 4) None |
| Eric Tu | 1) 2 hours 2) Discussed/reviewed blueprints and wrote some sample questions 3) Review more flask/Create more samples 4) None |

Friday, June 4th

| Angel Saldivia | 1)2 hours 2)Work on database 3) Work on Backlog 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Reviewed database design 3)Implement database schema in the website 4)None |
| Sergio Pantoja | 1)3 hours 2)Worked on Flask server and small UI updates 3)Need to push up my updates to the team GitHub branch 4)None |
| William Smith | 1)2 hours 2)Created database collections and json entry format for each collection based on the database schema 3)Meet with the team for backlog grooming and commence user page and login for flask 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Created database sample data 3) Learn advanced Flask techniques 4) None |
| Carlos Cordero | 1)1 hour 2) Continued working on flask 3) collaborate on flask template 4)None |
| Adam Samson | 1) 1 Hour 2) Organize the information I’ve worked on so far into better referenceable modules for working on the project. 3) Practice Python 4)None |
| Karanveer Sandhu | 1) 1 hour 2) following tutorial on creating a flask application 3) continue following tutorial, create sample database items 4) None |
| Eric Tu | 1) 2 hours 2) Developed some sample teachers/emails 3) Keep working on blueprints/Catch up on Flask learning 4) None |

Monday, June 7th

| Angel Saldivia | 1)4 hours 2)Finished working on flask webapp, finished base website 3) Meet with PO for backlog grooming 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Finished reviewing database design 3)Meet with PO 4)None |
| Sergio Pantoja | 1) 0 hours 2) Missed this day of work due to job 3) Get caught up on PO meeting and GitHub repo updates 4) None |
| William Smith | 1)2 hours 2)Look at flask resources and research how to connect the separate database clusters 3)Meet with team and product owner 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Work on Flask course 3) Continue learning Flask and discuss project with team members 4) None |
| Carlos Cordero | 1) 1 ½ hours 2) Continue discussion with team mates on collaboration/ continue flask tutorial 3) Continue flask tutorial. 4) None |
| Adam Samson | 1)1 Hour 2) Reviewed upcoming tasks with group members, reviewed more python and flask resources 3) Pick a side of development to work on and review needed resources 4) None |
| Karanveer Sandhu | 1) 2 hours 2) Continued tutorial on Flask application 3) finish tutorial on Flask application 4) None |
| Eric Tu | 1) 2 hours 2) Continued to learn more on Flask 3) Speak with team about upcoming tasks 4) None |

Tuesday, June 8th

| Angel Saldivia | 1)2 hours 2)worked on implementing login 3) review stories to work on 4) none |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Backlog grooming meeting. Reviewed flask materials 3)Make sure the team is ramped up so they can contribute 4)None |
| Sergio Pantoja | 1)3 Hours 2)Got caught up with project status since I missed the meeting yesterday. Reviewed GitHub updates and worked on merging my updates / samples into it. 3)Going to ask team members for feedback on samples and iterate from there 4)None |
| William Smith | 1)2 hours 2)Created xml file with mock question data and created a python script to turn that data into json 3)Create more test cases for the xml file transfer 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on database samples 3) Develop sample application with Flask 4) None |
| Carlos Cordero | 1)1 hour. 2) Worked on homepage concepts. 3)Continue working on homepage concepts. 4) None. |
| Adam Samson | 1) 2) 3) 4) |
| Karanveer Sandhu | 1) 1 hour 2) Finished development tutorial of Flask. 3) Work on login page for users in flask web application 4) None |
| Eric Tu | 1) 2 hours 2) Worked on more samples/Created rough draft of student dashboard 3) Finish reviewing python web development 4) None |

Wednesday, June 9th

| Angel Saldivia | 1)2 hours 2)Worked on templates and login 3) Work on XML logic 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Reviewed flask materials 3)Work on samples to later implement them on the actual website 4)None |
| Sergio Pantoja | 1) 0 hours 2) N/A 3) TBD 4) None |
| William Smith | 1)2 hours 2)Kept working on xml templates and ways to implement into flask 3)Meet with Angel to see how to implement xml files into database 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Reviewed web development 3) Work on home page samples 4) None |
| Carlos Cordero | 1) 1 hour 2) Worked on homepage design concepts 3) Continue working on homepage concepts and discuss implementation with teammates. 4) None. |
| Adam Samson | 1) 1 Hour 2) Practiced with working with flask, databases by reviewing resources 3) Work on functionalities with flasks. 4) None |
| Karanveer Sandhu | 1) 2 hours 2) watched Flask videos on signup/login functions, reviewed advanced python functionalities 3) work on login function for flask 4) None |
| Eric Tu | 1) 2 hours 2) Reviewing foundations of Flask 3) Create homepage template 4) None |

Thursday, June 10th

| Angel Saldivia | 1)2 hours 2)Met with will, discussed XML 3) Met with Karanveer, implement login 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Practice flask to in order implement into the actual website 3)Start adding features 4)None |
| Sergio Pantoja | 1) 3 hours 2) Signed up for question & answer / flashcard websites to research their UI and user experience flows, also saved a bunch of sample questions 3) Going to put the research into the samples 4) None |
| William Smith | 1)2 hours 2)Met with angel, discussed xml and implementation of files into the database. 3)Meet with team and start implementing xml reading into the main flask app 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Work on home page designs 3) Meet with team and finish designs 4) None |
| Carlos Cordero | 1) 1 hour 2) Created 2 concepts for homepage 3) Continue to improve concepts and discuss implementation. 4) None. |
| Adam Samson | 1) 1 2) Finalized reviewing resources, started work on templates 3) Contribute to backend system 4) None |
| Karanveer Sandhu | 1) 1 hour 2) made sample database elements into json formatted items. 3) finish making sample database, work with angel on login implementation 4) None |
| Eric Tu | 1) 2 hours 2) Discuss/Work on home page samples/templates 3) Discuss with team on upcoming decisions/work next Sprint 4) None |

Friday, June 11th

| Angel Saldivia | 1)2 hours 2)Meet with Team for scrum ceremonies 3) Implement new functions for Monday’s Demo 4) Noned |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Worked on sample functionality 3)Implement these functionalities 4)None |
| Sergio Pantoja | 1) 3 hours 2) Worked on sample email template and made an update to the repo’s README to include extra dependencies that were added to the project 3) Test the email on different clients and incorporate feedback from team 4) None |
| William Smith | 1)2 hours 2)Met with team for scrum and looked at more xml backend solutions 3)Help on data connections on the frontend 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on sample website designs 3) Meet with team to discuss the next Sprint 4) None |
| Carlos Cordero | 1) 1 hour 2) Continued working on homepage concepts with team members. 3) Continue on flask implementation/ concepts. 4) None |
| Adam Samson | 1) 1 Hour 2) Reviewed database resources, discussions on features with teams 3) Work on backend, review relevant resources 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Worked on making sample database in JSON format 3) finish making sample database copy paste ready 4) None |
| Eric Tu | 1) 2 hours 2) Discussed with team on upcoming workload/Watched more Flask videos 3) Meet next time for another discussion about next Sprint 4) None |