Sprint # 2

Planning Meeting

Project: MorningBytes

Date: 6/1/2021

Start Time: 6:00 PM

End Time: 6:30 PM

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Samson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After discussion, the velocity of the team was estimated to be:

- Velocity = 160 hours

  - Capstone 1 = 10  hrs x 4 = 40 hrs

  - Capstone 2 = 20 hrs x 6 = 120 hrs

- Sprint User Stories:

  - User Story 14

    - Description - As a developer, I want to design a database so that information is efficiently stored for queries.

    - Assigned to - AS, WS

  - User Story 15

    - Description - As a developer, I wanted to create a database so that information such as data and user information is efficiently stored.

    - Assigned to - AS, WS

  - User Story 16

    - Description - As a Capstone I student, I want to create sample information to put into the database to test during development.

    - Assigned to - CC, ET, SC

  - User Story 17

    - Description - As a user, I want to receive emails so that I remember to complete my Morning Bytes.

    - Assigned to - AS, JC, WS

  - User Story 18

    - Description - As a user, I want to access a web app so that I can complete my morning bytes online.

    - Assigned to - AD, KS, SP

  - User Story 19

    - Description - As a developer, I want to create basic templates to use as base for the development of other pages of the web app

    - Assigned to - CC, ET, SC

  - User Story 20

    - Description - As a developer, I would like to create the main branch for the starting structure of the flask app so that we can have an organized development process

    - Assigned to - AS, WS