Sprint # 2

Review Meeting

Project: MorningBytes

Date: 6/11/2021

Start Time: 6:00 PM

End Time: 6:30 PM

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Samson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

  - User Story 14

    - Description - As a developer, I want to design a database so that information is efficiently stored for queries.

    - Assigned to - AS, WS

  - User Story 15

    - Description - As a developer, I wanted to create a database so that information such as data and user information is efficiently stored.

    - Assigned to - AS, WS

  - User Story 16

    - Description - As a Capstone I student, I want to create sample information to put into the database to test during development.

    - Assigned to - CC, ET, SC

  - User Story 17

    - Description - As a user, I want to receive emails so that I remember to complete my Morning Bytes.

    - Assigned to - AS, JC, WS

  - User Story 18

    - Description - As a user, I want to access a web app so that I can complete my morning bytes online.

    - Assigned to - AD, KS, SP

  - User Story 19

    - Description - As a developer, I want to create basic templates to use as base for the development of other pages of the web app

    - Assigned to - CC, ET, SC

  - User Story 20

    - Description - As a developer, I would like to create the main branch for the starting structure of the flask app so that we can have an organized development process

    - Assigned to - AS, WS

  - User Story 21

    - Description: As a developer, I want to implement a login page for students for the flask web application so that students can see only their own quiz questions.

    - Assigned to - AS, KS

  - User Story 25

    - Description: As a developer, I want to implement code that allows access to a database in the Flask Application so that I can get access to quiz questions and input answers for those questions.

    - Assigned to - AS, WS

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

  - User Story 22

    - Description: As a user, I want to have an area to list all my classes so that I can easily access them once I log in.

    - Assigned to - AS, ET, JC

  - User Story 23

    - Description: As a developer, I want to create an XML template so that we can have a structure of what the site would look like.

    - Assigned to - WS, JC

  - User Story 24

    - Description: As a user, I want to have a home page for the web application so that I can have a default page to go to.

    - Assigned to - AS, CC, KS, SC