Sprint #3

Planning Meeting

Project: MorningBytes

Date: 6/14/2021

Start Time: 6:00 PM

End Time: 6:40 PM

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Samson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After discussion, the velocity of the team was estimated to be:

- Velocity = 160 hours

  - Capstone 1 = 10  hrs x 4 = 40 hrs

  - Capstone 2 = 20 hrs x 6 = 120 hrs

- Sprint User Stories:

  - User Story 22 - Create Dashboard for Students

    - Description - As a user I want to have an area to list all my classes so that I can easily access them once I log in.

    - Assigned to - AS, ET, JC

  - User Story 23 - Create XML Structure and Testers

    - Description - As a developer, I want to create an XML template so that we can have a structure of what the site would look like.

    - Assigned to - JC,WS

  - User Story 24 - Add Home Page to Flask App

    - Description - As a user, I want to have a home page for the web application so that I can have a default page to go to.

    - Assigned to - AS, CC, ET, KS, SP, AD, SC

  - User Story 26 - Fix sign up and login buttons showing while logged in

    - Description - As a user, I want the sign up buttons and login buttons to not show up while I am logged in so that I won't be confused about whether I am signed in or not.

    - Assigned to - AS, WS

  - User Story 27 - Add a signout button

    - Description - As a user, I want a sign out button so that I can remove access to my Morning Bytes profile/account for my device so no other user can access it.

    - Assigned to - AS

  - User Story 28 - Disable login and signup URLs when logged in

    - Description - As a user, I want the login and signup URLs to redirect me to my profile page so that I won't access the login/signup page while I am being logged in.

    - Assigned to - AS, WS

  - User Story 29 - Edit Draft templates

    - Description - As a developer, I want to create templates for parts of the project so that it can be displayed to the user in a simple format.

    - Assigned to - AS, CC, ET, SC, SP, AD

  - User Story 30 -

    - Description - As a user, I want to have meaningful questions so that I can dig deep into the course and understand the material.

    - Assigned to - ET, KS, SC