Sprint #3

Review Meeting

Project: MorningBytes

Date: 6/25/2021

Start Time: 6:00 P.M

End Time: 6:40 P.M

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Samson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 22 - Create Dashboard for Students

  - Description - As a user I want to have an area to list all my classes so that I can easily access them once I log in.

  - Assigned to - AS, ET, JC

- User Story 23 - Create XML Structure and Testers

  - Description - As a developer, I want to create an XML template so that we can have a structure of what the site would look like.

  - Assigned to - JC,WS

- User Story 24 - Add Home Page to Flask App

  - Description - As a user, I want to have a home page for the web application so that I can have a default page to go to.

  - Assigned to - AS, CC, ET, KS, SP, AD, SC

- User Story 26 - Fix sign up and login buttons showing while logged in

  - Description - As a user, I want the sign up buttons and login buttons to not show up while I am logged in so that I won't be confused about whether I am signed in or not.

  - Assigned to - AS, WS

- User Story 27 - Add a signout button

  - Description - As a user, I want a sign out button so that I can remove access to my Morning Bytes profile/account for my device so no other user can access it.

  - Assigned to - AS

- User Story 28 - Disable login and signup URLs when logged in

  - Description - As a user, I want the login and signup URLs to redirect me to my profile page so that I won't access the login/signup page while I am being logged in.

  - Assigned to - AS, WS

- User Story 29 - Edit Draft templates

  - Description - As a developer, I want to create templates for parts of the project so that it can be displayed to the user in a simple format.

  - Assigned to - AS, CC, ET, SC, SP, AD

- User Story 30 -

  - Description - As a user, I want to have meaningful questions so that I can dig deep into the course and understand the material.

  - Assigned to - ET, KS, SC

- User Story 31

  - Description: As a programmer, I would like to convert the dashboard and website designs into HTML for front end use so that there is a nice display to welcome users.

  - Assigned to - SP

- User Story 32

  - Description: As a developer, I want to create a "create class" page into HTML so that professors have a way to create their classes in the application

  - Assigned to - ET, JC, WS

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.