Sprint #4

Daily Scrum meeting Meeting Minutes:

Project: MorningBytes

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, June 28th

| Angel Saldivia | 1)2 hours 2)Worked on designing new user stories 3) Meet with team for sprint planning 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Met with team for sprint planning 3)Pick up new stories 4)None |
| Sergio Pantoja | 1) 3 hours 2) Worked on HTML templates, met with team for sprint planning 3) Work on new stories from sprint planning 4) None |
| William Smith | 1)2 hours 2)Looked at more ics samples 3)Meet with team for planning meeting 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Viewed HTML tutorials 3) Practice HTML and CSS 4) None |
| Carlos Cordero | 1) 1 hour 2) Continue improving homepage design 3) Practice html, css 4) None |
| Adam Samson | 1) 1 Hour 2) Practiced working with HTML, CSS 3) Work on adding improvements to page designs 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Learning Bootstrap 3) Continue learning bootstrap. Talk to team leader on what is next 4) None |
| Eric Tu | 1) 2 hours 2) Developed a small practice page using HTML/CSS 3) Continue working on that practice page 4) None |

Tuesday, June 29th

| Angel Saldivia | 1)2 hours 2)meet with po, integrate homepage 3) start working on question logic 4) none |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Brainstormed models template for question bank 3)Continue working with question bank 4)None |
| Sergio Pantoja | 1) 3 hours 2) Worked on home page HTML template and uploaded to GitHub 3) Work on new cards assigned to me this week 4) None |
| William Smith | 1)2 hours 2)Met with the professor and team for feedback and questions 3)Work on modal implementation in html 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Work on page with HTML and CSS 3) Keep working on the page 4) None |
| Carlos Cordero | 1) 1 hour 2) Assist teammates with question page. 3) Continue working on question page. 4) None |
| Adam Samson | 1)1 Hour 2) Met with teammates and discussed feedback 3) Implement design changes on pages 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Learning Bootstrap 3) Ask team members about assignment database items. 4) None |
| Eric Tu | 1) 2 hours 2) Started on mock question page design in HTML/CSS 3) Speak with team members about it 4) None |

Wednesday, June 30th

| Angel Saldivia | 1)2 hours 2)worked on fixing classes, added days functionality 3) Keep working on the functional demo 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Brainstormed models template for question bank 3)Continue working with question bank 4)None |
| Sergio Pantoja | 1) 3 hours 2) Worked on “#32 Create Dashboard for Professors” card 3) Work on “#36 Add Html for join and create Class” 4) None |
| William Smith | 1)2 hours 2)Worked on bootstrap changes with Karanveer 3)Work on model design for retrieving questions 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Continue working on questions page 3) Discuss page with team 4) None |
| Carlos Cordero | 1) 1 hour 2) Continue working on question page. 3) Continue working on question page and assist with html. 4) None. |
| Adam Samson | 1) 1 Hour 2) Contributed towards the questions page. 3) Learn more HTML/CSS to help with page design 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Continue learning Bootstrap 3) Finish learning bootstrap, work on changing db design with William 4) None |
| Eric Tu | 1) 2 hours 2) Continued to work on mock question page 3) Learn more CSS to develop better ways to design pages 4) None |

Thursday, July 1st

| Angel Saldivia | 1)3 hours 2)Worked on morning bytes models and dashboard 3) Have functional questions 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Continued with models template for question bank 3)Meet with William to complete this 4)None |
| Sergio Pantoja | 1) 0 hours 2) No progress 3) N/A 4) None |
| William Smith | 1)2 hours 2)Worked on models for the database with karanveer 3)Continue work on the database models 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Modified question page design 3) Keep working on questions page 4) None |
| Carlos Cordero | 1) 1 hour 2) Continue improving questions page. 3) Continue working on questions page and discuss features with teammates. 4) None. |
| Adam Samson | - 1 Hour - Continued learning CSS and HTML for questions page - Addmore to page design, front end for questions - None |
| Karanveer Sandhu | 1) 1 hour 2) Working with William with changing db design 3) Come up with Bootstrapped question page 4) None |
| Eric Tu | 1) 2 hours 2) Learned more CSS to work on mock question page 3) Continue working on mock question page 4) None |

Friday, July 2nd

| Angel Saldivia | 1)3 hours 2)Simplified HTMLs, Created logic to upload qbs 3) Meet with team, fill out backlog 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Continued with models template for question bank 3)Meet with William to complete this 4)None |
| Sergio Pantoja | 1) 0 hours 2) No progress 3) N/A 4) None |
| William Smith | 1)2 hours 2)Met with karanveer to discuss model changes and met with angel to discuss further project requirements 3)Work on project changes such as backend modeling and routing 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Continued working on questions page 3) Complete questions page 4) None |
| Carlos Cordero | 1) 1 hour. 2) Continue working on question page with teammates. 3) Continue finishing question page. 4) None. |
| Adam Samson | 1)1 Hour 2)Worked on developing question page 3)Complete page designs 4)None |
| Karanveer Sandhu | 1) 1 hour 2) Working on basic question page design 3) Finish working on question page design. 4) None |
| Eric Tu | 1) 2 hours 2) Continued to work on mock question page using CSS 3) Work on mock question page 4) None |

Monday, July 5th

| Angel Saldivia | 1)3 hours 2)worked on Mbytes and presenting the questions to the student 3) Meet with team. Finish beta demo 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Continued with models template for question bank 3)Meet with William to complete this 4)None |
| Sergio Pantoja | 1) 0 hours 2) Holiday 3) N/A 4) None |
| William Smith | 1)2 hours 2)Work on models changes 3)Meet with the team for sprint changes 4)None |
| Simarjeet Chhabra | 1) 2 hours 2)Meet with team to review Sprint progress 3)Work on page with HTML 4)None |
| Carlos Cordero | 1) 1 hour 2) Continued on questions page and met with team mates. 3) Continue completing questions page. 4) None. |
| Adam Samson | 1) 1 Hour 2) Met with teammates to discuss current tasks, design ideas 3) Continue learning HTML/CSS, contribute to page design more 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Fix sample questions into xml questionbank format 3) Continue working on more sample questions 4) None |
| Eric Tu | 1) 2 hours 2) Met with team to discuss Sprint plans 3) Continue working on mock page 4) None |

Tuesday, July 6th

| Angel Saldivia | 1)2 hours 2)worked on final product 3) finish demo 4) none |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Worked with for array of assignments 3)Continue working with array of assignments 4)None |
| Sergio Pantoja | 1) 3 hours 2) Got caught up with progress from last week and worked on final product 3) Continuing to work on final product in preparation for meeting tomorrow 4) None |
| William Smith | 1)2 hours 2)Worked on email sending script with simarjeet, adam and eric. 3)Continue working on email script 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on email sending with William, Adam, and Eric 3) Keep working on the script 4) None |
| Carlos Cordero | 1) 1 hour 2) Continued working on questions page 3) Assist with email sending. 4) None |
| Adam Samson | 1) 2 Hours 2) Worked on email sending & page design with group 3) Continue working on sending 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Changed sample DB questions into xml format. 3) Ask team leader about multi-media implementation 4) None |
| Eric Tu | 1) 2 hours 2) Worked on email sender errors with Simarjeet, Adam, and William 3) Continue to work on those errors for email sending script 4) None |

Wednesday, July 7th

| Angel Saldivia | 1)2 hours 2)review changes, meet with teammates regarding emailing logic 3) work on final deliverable 4) none |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Worked with for array of assignments 3)Continue working with array of assignments 4)None |
| Sergio Pantoja | 1) 3 hours 2) Updated HTML for class forms to improve UI and follow Bootstrap’s recommended CSS 3) Continuing to update HTML for other forms to improve UI and follow Bootstrap’s recommended CSS 4) None |
| William Smith | 1)2 hours 2)Worked on fixing the methods in the email sender and db routing 3)Continue work on fixing the email sender and add html to the sending emails 4)None |
| Simarjeet Chhabra | 1)2 hours 2) Worked on email script with team 3) Work on script and pages 4) None |
| Carlos Cordero | 1)1 hour 2) Worked on email sending script. 3) Continue working on script and questions page. 4) None. |
| Adam Samson | 1) 2) 3) 4) |
| Karanveer Sandhu | 1) 1 hour 2) Learning Bootstrap 3) Continue learning bootstrap, create more sample questions. 4) None |
| Eric Tu | 1) 2 hours 2) Worked on email script with teammates 3) Keep working on email script/templates 4) None |

Thursday,July 8th

| Angel Saldivia | 1)2h 2)added grading functionality 3) finish demo 4) none |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Worked with William to delete a class 3)Continue working with William 4)None |
| Sergio Pantoja | 1) 3 hours 2) Updated HTML for professor forms to improve UI and follow Bootstrap’s recommended CSS 3) Continuing to update HTML for other forms to improve UI and follow Bootstrap’s recommended CSS 4) None |
| William Smith | 1)2 hours 2)Worked on the emailing and started working on the functions for deleting classes 3)Meet with jeffery to work on the models 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on delete button 3) Keep working on button and emails 4) None |
| Carlos Cordero | 1) 1 hour 2) Continued to work on finalizing questions page. 3) Collaborate with team mates on delete button and assist with email presentation. 4) None |
| Adam Samson | 1) 1 Hour 2) Worked with / reviewed buttons, sending forms in HTML 3) Communicate with teammates around page designs 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Work with Bootstrap 3) Continue with Bootstrap, talk to teammates about what’s next 4) None |
| Eric Tu | 1) 2 hours 2) Email script / Figure out how to create a delete button 3) Continue to figure out how to create a delete button 4) None |

Friday, July 9th

| Angel Saldivia | 1)2 hours 2)Finished setting up the ground logic for the demo 3) Meet with team for sprint retro and review 4) None |
| --- | --- |
| Jeffrey Cuello | 1)3 hours 2)Met with team to go over next Sprint 3)Meet with team for retrospective and review meeting 4) None |
| Sergio Pantoja | 1) 2) 3) 4) |
| William Smith | 1)2 hours 2)Meet with the team for sprint 3)Finish with email script and classes model 4)None |
| Simarjeet Chhabra | 1) 2 hours 2) Met with team to plan the next Sprint 3) Help with email presentation 4) None |
| Carlos Cordero | 1) 1 hour 2) Meet with team and work on delete button and start email presentation. 3) Assist with email presentation. 4) None. |
| Adam Samson | 1)1 Hour 2) Met with team and discussed next spring 3) Learn more HTML, get reviewed on bootstrap 4) None |
| Karanveer Sandhu | 1) 1 hour 2) Learning Bootstrap 3) Continue learning bootstrap 4) None |
| Eric Tu | 1) 2 hours 2) Met with team to discuss next Sprint 3) Meet with team again to discuss objectives for next Sprint 4) None |