Sprint #4

Planning Meeting

Project: MorningBytes

Date: 6/28/2021

Start Time: 6:00 PM

End Time: 6:30 PM

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Sanson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After discussion, the velocity of the team was estimated to be:

- Velocity = 160 hours

  - Capstone 1 = 10  hrs x 4 = 40 hrs

  - Capstone 2 = 20 hrs x 6 = 120 hrs

- Sprint User Stories:

  - User Story 32 -

    - Description - As a professor, I want a dashboard so that I can see all the classes and students

    - Assigned to - AS, SP

  - User Story 33

    - Description - As a professor, I want to be able to create a class so that I can add the classes I am teaching for the semester

    - Assigned to - AS

  - User Story 34

    - Description - As a student, I want to be able to get classes so that I can find the classes I need to join

    - Assigned to - AS

  - User Story 35

    - Description - As a student, I want to join a class so that I can join my classes I am taking

    - Assigned to - AS, SP

  - User Story 36

    - Description - As a developer, I want to create a page for joining and creating classes so that users can join or create a class for easy access

    - Assigned to - AS, SP

  - User Story 37

    - Description - As a developer, I would like to add arrays of assignments to the classroster db to call on the front end

    - Assigned to - JC, KS, WS

  - User Story 38

    - Description - As a developer I would like to add arrays of assignments to the classes db to call on the front end

    - Assigned to - JC, WS

  - User Story 39

    - Description - As a developer I would like to fix the template for displaying the questions page so it doesn't refresh the students answers.

    - Assigned to - CC, ET, KS, SC, SP, AD

  - User Story 40

    - Description - As a developer I would like to create a model for the questionbank database collection.

    - Assigned to - JC, WS