Sprint #4

Review Meeting

Project: MorningBytes

Date: 7/9/2021

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Samson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

  - User Story 32 -

    - Description - As a professor, I want a dashboard so that I can see all the classes and students

    - Assigned to - AS, SP

  - User Story 33

    - Description - As a professor, I want to be able to create a class so that I can add the classes I am teaching for the semester

    - Assigned to - AS

  - User Story 34

    - Description - As a student, I want to be able to get classes so that I can find the classes I need to join

    - Assigned to - AS

  - User Story 35

    - Description - As a student, I want to join a class so that I can join my classes I am taking

    - Assigned to - AS, SP

  - User Story 36

    - Description - As a developer, I want to create a page for joining and creating classes so that users can join or create a class for easy access

    - Assigned to - AS, SP,CC, SC, ET

  - User Story 37

    - Description - As a developer, I would like to add arrays of assignments to the classroster db to call on the front end

    - Assigned to - JC, KS, WS

  - User Story 38

    - Description - As a developer I would like to add arrays of assignments to the classes db to call on the front end

    - Assigned to - JC, WS

  - User Story 39 -

    - Description - As a developer I would like to fix the template for displaying the questions page so it doesn't refresh the students answers.

    - Assigned to - CC, ET, KS, SC, SP, AD

  - User Story 40

    - Description - As a developer I would like to create a model for the questionbank database collection.

    - Assigned to - JC, WS

  - User Story 41 -

    - Description - As a developer, I would like to fix the email sender script for reminding students.

    - Assigned to - ET, WS, AD, SC

  - User Story  42 -

    - Description - As a developer I would like to add modal functionality to the dashboard for students and teachers

    - Assigned to - AS, KS, WS, AD, CC, ET, SC

  - User Story 43 -

    - Description - As a developer I would like to add jquery to update the class form without having the user refresh the page.

    - Assigned to - AS,

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

None