Sprint #5

Planning Meeting

Project: MorningBytes

Date: 7/13/2021

Start Time: 4:45 PM

End Time: 5:15 PM

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Samson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After discussion, the velocity of the team was estimated to be:

- Velocity = 160 hours

  - Capstone 1 = 10  hrs x 4 = 40 hrs

  - Capstone 2 = 20 hrs x 6 = 120 hrs

- Sprint User Stories:

  - User Story 44 -

    - Description - As a user, I want to have a nicer looking page so that I can work with my classes easier.

    - Assigned to - ET, KS, CC, SC, AD, SP

  - User Story 45 -

    - Description - As a developer, I want to add jquery to update the professor's dashboard so that the user doesn't need to refresh the page.

    - Assigned to - AS, WS

  - User Story 46 -

    - Description - As a user, I want to be able to delete classes so that I can organize my dashboard

    - Assigned to - AS, WS, ET, JC

  - User Story 47 -

    - Description - As a developer, I want to add more XML sample data so that I can do more tests with the app

    - Assigned to - SP