Sprint #5

Review Meeting

Project: MorningBytes

Date: 7/23/2021

Start Time: 6:00 PM

End Time: 6:30 PM

Attendees:

Product Owners:

- Giri Narasimhan

Developers:

- Capstone 2

  - Angel Saldivia (AS)

  - William Smith (WS)

- Senior Project

  - Jeffrey Cuello (JC)

  - Sergio Pantoja (SP)

- Capstone 1

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Adam Samson (AD)

  - Karanveer Sandhu (KS)

  - Eric Tu (ET)

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

  - User Story 44 -

    - Description - As a user, I want to have a nicer looking page so that I can work with my classes easier.

    - Assigned to - ET, KS, CC, SC, AD, SP

  - User Story 45 -

    - Description - As a developer, I want to add jquery to update the professor's dashboard so that the user doesn't need to refresh the page.

    - Assigned to - AS, WS

  - User Story 46 -

    - Description - As a user, I want to be able to delete classes so that I can organize my dashboard

    - Assigned to - AS, WS, ET, JC

  - User Story 47 -

    - Description - As a developer, I want to add more XML sample data so that I can do more tests with the app

    - Assigned to - SP

  - User Story 48 -

    - Description - As a developer, I want to clean up the email presentation so that users can view the email announcement clearly.

    - Assigned to - AD, CC, ET, SC, SP, WS

  - User Story 49 -

    - Description - As a user, I want to change dates for MorningBytes so that I can determine when MorningBytes show up for all students.

    - Assigned to - AS

  - User Story 50

    - Description - As a developer, I would like to clean up the front end of the website to make it more presentable to the users of the website

    - Assigned to - JC, ET, WS

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

None