Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: NFT Marketplace/Nfties Collective Ver. 1.0

Team Members:

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina 			         Simcha, Bryant Villareal

Product Owner:Eddie Garcia

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of Nfties Collective. It is an NFT Marketplace that is designed to simplify the NFT creation, and purchase process while giving a chance for artists to make more money out of their artwork, and for customers to have more access to more affordable NFT's. This project is set to eliminate the complicated explanations of cryptocurrencies and just let artists create and buyers purchase their favorite artwork without any complicated factors like crypto keys or wallets. Nfties Collective will manage that for the user. This Document describes the contributions that our group has made within the Summer 2021 semester in detail, including but not limited to, UML diagrams, System Design, and Agile Ceremonies.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	22

System Validation  …………………………………………………………………………………………………………………….	23

Glossary  ………………………………………………………………………………………………………………………………….	37

Appendix  ………………………………………………………………………………………………………………………………….	38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	38

Static UML Diagrams  ……………………………………………………………………………………………………….	38

Dynamic UML Diagrams  …………………………………………………………………………………………………..	40

Appendix B - User Interface Design  …………………………………………………………………………….…...	52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	74

References ……………………………………………………………………………………………………………………...………...	80

# Introduction

NFT’s ( Non Fungible Token) is a unit of data stored on a digital ledger, called a blockchain, that certifies a digital asset to be unique and therefore not interchangeable. For the most part, NFT’s are made with the Ethereum blockchain. NFT’s hold additional data that makes them different from an Ethereum coin. Artists can create NFT’s out of their digital art and sell it without having to give almost 50% of their earnings to a gallery. Since NFT’s have been on the rise, NFT marketplaces have been popping up all over the internet. but they are all very complicated to use and very expensive to create an NFT out of an artwork, giving artists no other choice than to overcharge for the artwork. Our project is to make an NFT Marketplace that makes it easy to create, buy, and sell NFT’s while keeping the price of the NFT creation low by using another blockchain.

## Current System

A website with user authentication, account verification, password reset that logs you into different pages that show NFT’s that you can buy

## Purpose of New System

## Enrique Aylagas - Acted as the team lead for this semester, helped organize the repository and google drive for version control and Agile development documentation. Designed software architectures with design patterns and UML diagrams. Since this is the first semester of the project, mainly focused on the development of the backend authentication system and frontend integration. Also tested and deployed the project to Heroku with all migrations. video tutorials, such as React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku.

- Kearan Singh - Engaged in full-stack research and helped with the development of the backend alongside Enrique. Mainly focused on testing and helped deploy the project to Heroku. video tutorials, such as React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku.

- Thor Schriwer - Engaged in blockchain and NFT research for crypto programming implementation on the project. helped on bugs and testing with both frontend and backend. video tutorials, such as React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku.

- Austin Boquet - Worked on the management of Sprint documentation. Analyzed, installed and tested the project on my own environment, and reviewed its components in order to acquire the necessary knowledge through video tutorials, such React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku. All this was done to successfully take over the project the next term.

- Kiara Farias - Analyzed, installed and tested the project on my own environment, and reviewed its components in order to acquire the necessary knowledge through video tutorials, such as React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku. All this was done to successfully take over the project the next term.

- Joel Fontecilla Castro  - Analyzed, installed and tested the project on my own environment, and reviewed its components in order to acquire the necessary knowledge through video tutorials, such as React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku. All this was done to successfully take over the project the next term.

- Thomas Hanna - In charge of frontend development, Designed and developed fronted to seamlessly integrate with backend. Analyzed, installed and tested the project on my own environment, and reviewed its components in order to acquire the necessary knowledge through video tutorials, such React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku. All this was done to successfully take over the project the next term.

- Rina Simcha - Worked on frontend design alongside Thomas. Analyzed, installed and tested the project on my own environment, and reviewed its components in order to acquire the necessary knowledge through video tutorials, such React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku. All this was done to successfully take over the project the next term.

- Bryant Villareal - In charge of Crypto research and design of either Ethereum Algorand blockchains. Analyzed, installed and tested the project on my own environment, and reviewed its components in order to acquire the necessary knowledge through video tutorials, such React.js, Django and Django-Rest Framework,PostgreSQL, JavaScript, Python and Heroku. All these was done to successfully take over the project the next term.

# User Stories

Implemented User Stories

| User Story # | 1 |
| --- | --- |
| Assigned to | All team members. |
| User Story | As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. |
| Acceptance Criteria | Review the submitted documents from last semester, watch the videos, and Meet with the PO to discuss the project with the team and discuss goals for this semester. |

| User Story # | 2 |
| --- | --- |
| Assigned to | All Team Members |
| User Story | As a developer, I want access to the GitHub repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. |
| Acceptance Criteria | All members gain access to the GitHub repositories |

| User Story # | 3 |
| --- | --- |
| Assigned to | All Team Members |
| User Story | As a developer, I want to become familiar with the project stack: React, Bootstrap, Python, Django, etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. |
| Acceptance Criteria | All team members use LinkedIn learning and other resources to start learning the project stack. |

| User Story # | 4 |
| --- | --- |
| Assigned to | All Team Members |
| User Story | 4 - As a developer, I want to begin to view/review the repository frontend/backend code on GitHub so that I may gain/regain my understanding of the project layout. |
| Acceptance Criteria | All members git clones the projects into their local computer and start looking over the backend and frontend structure: discuss code structure. |
| User Story # | 5 |
| Assigned to | All team members |
| User Story | As a developer, I want to be able to run the project locally through reviewing the project Installation Guide so that I can test my changes to the app before posting them on GitHub. |
| Acceptance Criteria | Set up the project fully to run the Django backend API and React Frontend, , and push the code to Github. |

| User Story # | 7 |
| --- | --- |
| Assigned to | All members |
| User Story | As a developer, I want to be able to get more information on Ethereum so I can create smart contracts, wallets, NFT’s, etc; within the blockchain so transactions can be completed. |
| Acceptance Criteria | Spend a bit of time going over online resources for NFT, crypto, blockchain functionality. |

| User Story # | 8 |
| --- | --- |
| Assigned to | Enrique Aylagas, Bryant Villareal |
| User Story | As a developer, I want to conduct research into blockchain implementation through online resources and examples so that we can have a solid foundation for our implementation in the Nfties app |
| Acceptance Criteria | Find enough online resources about creating NFTs |

| User Story # | 9 |
| --- | --- |
| Assigned to | Enrique Aylagas |
| User Story | As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull users list and more from the database. |
| Acceptance Criteria | Have Heroku Web app pull properly from DB to get the list of users and login the user properly. |

| User Story # | 10 |
| --- | --- |
| Assigned to | All members |
| User Story | As a developer, I want to continue to review/learn more about the project stack (Python, PostgreSQL, JavaScript) and frameworks (Django, React) (as I am working on the project so that I can improve and apply it to the current project. |
| Acceptance Criteria | Use online resources YouTube to find and watch introduction videos for Python/Django, as well as utilize LinkedIn Learning to take video courses on Web development stack. Also, use these resources as a reference throughout the semester. |

| User Story # | 11 |
| --- | --- |
| Assigned to | All members |
| User Story | As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app. |
| Acceptance Criteria | Write documentation on additions to the code base, as well as add any lacking documentation in the project so that each component and function is explained. |

| User Story # | 12 |
| --- | --- |
| Assigned to | All members |
| User Story | As a developer, I want to resolve the bug where module content does not have its latest status when it refreshes the page so that the application can work accordingly.(20 hours) |
| Acceptance Criteria | Find the bug regarding module content, identify the issue in code, and fix it. |

| User Story # | 13 |
| --- | --- |
| Assigned to | Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal |
| User Story | As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project. |
| Acceptance Criteria | Each Capstone 1 student manages to spend a few hours looking at the code in Frontend and Backend, then asks a question or two about the structure of the project or about anything specific. |

| User Story # | 14 |
| --- | --- |
| Assigned to | Enrique Aylagas |
| User Story | As a developer, I want to finish and finalize authentication implementation this sprint: figure out the final design, how we implement it in the frontend, and how to connect it to the DB through the backend. |
| Acceptance Criteria | Get a working authentication system that fits the specifications of the PO in terms of design |

| User Story # | 15 |
| --- | --- |
| Assigned to | Enrique Aylagas, Thomas Hanna, Kearan Singh |
| User Story | As a developer, I want to explore hosting the app on Heroku |
| Acceptance Criteria | Do research on Heroku. |

| User Story # | 16 |
| --- | --- |
| Assigned to | Enrique Aylagas |
| User Story | As a developer, I want to fix a bug where some users are not being recognized |
| Acceptance Criteria | Find the source of the bug of why some accounts won't get registered |

| User Story # | 17 |
| --- | --- |
| Assigned to | Enrique Aylagas, Thomas Hanna |
| User Story | As a developer, I want to finish our Heroku hosting migration for the web application. |
| Acceptance Criteria | Correctly deploy app to heroku with all features working |

| User Story # | 18 |
| --- | --- |
| Assigned to | Enrique Aylagas, Kearan Singh, Thor Schriwer |
| User Story | As a capstone 2 student, I want to get the documentation done by the end of the sprint: Individual Posters, Videos(introduction/Demo), Powerpoint presentation, and final Documentation submitted to canvas |
| Acceptance Criteria | Work on documentation needed to be submitted to canvas before August 2 at 5pm: have intro and demo videos done and published to YouTube, have individual Posters basically done, have a working draft of Final Document, have slides finished and ready. |

Pending User Stories

| User Story # | 9 |
| --- | --- |
| Assigned to | Enrique Aylagas |
| User Story | As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull users list and more from the database. |
| Acceptance Criteria | Have Heroku Web app pull properly from DB to get the list of users and login the user properly. |

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

- Backend was implemented as a Django w/ Django-Rest framework and Djoser app, which was utilized to connect to the Database for user authentication and management.

- Database was implemented using PostgreSQL. Accessed and modified tables efficiently using PSQL terminal

- The Front-End was implemented using the React.JS and Bootstrap.

- The DevOps used were Heroku, Github

Heroku is a free PaaS used to deploy the code to run using heroku web servers and create 	a PostgreSQL Server DB to connect to our app. We linked our Github repositories with 	Heroku to continuously deploy the application.

was used for version control

## Sprints Plan

### Sprint 1

Date: 5/30/2021

Sprint:1

Sprint Planning Meeting Minutes:30

Attendees:

P.O: Eddie Garcia

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Start time: 9:15 pm

End time: 9:45 pm

The product owner chose the following user stories to be done during the next sprint:

- 1 - As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. (6 hours)

- 2 - As a developer, I want access to the Github repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. (1 hour)

- 3 - As a developer, I want to become familiar with the project stack:React, Bootstrap,Python, Django, etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. (30 hours)

- 4 - As a developer, I want to begin to view/review the repository frontend/backend code on Github so that I may gain/regain my understanding of the project layout. (3 hours)

- 5 - As a developer, I want to be able to run the project locally through reviewing the project Installation Guide so that I can test my changes to the app before posting them on Github. (6 hours)

- 6 - As a developer, I want to share the previous code of the last team with our current team through either giving them access to the zip or (0.5 hours)

- 7- As a developer, I want to contribute to the github for my team and collaborate with outside developers to ensure my code is functional

The team members indicated their willingness to work on the following user stories.

- Enrique Aylagas

- All user stories

- Kearan Singh

- All user stories

- Thor Schriwer

- All user stories

- Austin Boquet

- All user stories

- Kiara Farias

- All User Stories

- Joel Fontecilla Castro

- All user stories

- Thomas Hanna

- All user stories

- Rina Simcha

- All user stories

- Bryant Villareal

- All user stories

### Sprint 2

Date: 6/1/2021

Sprint:2

Sprint Planning Meeting Minutes:30

Attendees:

P.O: Eddie Garcia

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Start time: 3:30 pm

End time: 4:00 pm

The product owner chose the following user stories to be done during the next sprint:

- 1 - As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. (6 hours)

- 2 - As a developer, I want access to the Github repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. (1 hour)

- 3 - As a developer, I want to become familiar with the project stack:React, Bootstrap,Python, Django, etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. (30 hours)

- 4 - As a developer, I want to begin to view/review the repository frontend/backend/crypto code on Github so that I may gain/regain my understanding of the project layout. (3 hours)

- 5 - As a developer, I want to be able to run the project locally through reviewing the project Installation Guide so that I can test my changes to the app before posting them on Github. (6 hours)

- 6 - As a developer, I want to share the previous code of the last team with our current team through either giving them access to the zip or (0.5 hours)

- 7- As a developer, I want to be able to get more information on Ethereum so I can create smart contracts within the blockchain so transactions can be completed.

The team members indicated their willingness to work on the following user stories.

- Enrique Aylagas

- All user stories

- Kearan Singh

- All user stories

- Thor Schriwer

- All user stories

- Austin Boquet

- All user stories

- Kiara Farias

- All User Stories

- Joel Fontecilla Castro

- All user stories

- Thomas Hanna

- All user stories

- Rina Simcha

- All user stories

- Bryant Villareal

- All user stories

### Sprint 3

Date: 6/15/2021

Sprint:3

Sprint Planning Meeting Minutes:30

Attendees:

P.O: Eddie Garcia

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Start time: 7:00 pm

End time: 7:30 pm

The product owner chose the following user stories to be done during the next sprint:

- 8- As a developer, I want to conduct research into blockchain implementation through online resources and examples so that we can have a solid foundation for our implementation in the Nfties app

- 9- As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull users list and more from the database.

- 10 -As a developer, I want to continue to review/learn more about the project stack (Python, PostgreSQL, JavaScript) and frameworks (Django, React) (as I am working on the project so that I improve and apply it to the current project.

- 11 - As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.

- 12 - As a developer, I want to resolve the bug where module content does not have its latest status when it refreshes the page so that the application can work accordingly.

The team members indicated their willingness to work on the following user stories.

- Enrique Aylagas

- All user stories

- Kearan Singh

- All user stories

- Thor Schriwer

- All user stories

- Austin Boquet

- 10,11,12

- Kiara Farias

  - 10,11,12

- Joel Fontecilla Castro

- 10,11,12

- Thomas Hanna

- 10,11,12

- Rina Simcha

- 10,11,12

- Bryant Villareal

- 10,11,12

### Sprint 4

Date: 6/29/2021

Sprint:4

Sprint Planning Meeting Minutes:30

Attendees:

P.O: Eddie Garcia

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Start time: 7:00 pm

End time: 7:30 pm

After discussion, the velocity of the team was estimated to be: 46.5

The product owner chose the following user stories to be done during the next sprint:

- 13 - As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project.

- 14 -  As a developer, I want to finish and finalize authentication implementation this sprint: figure out the final design, how we implement it in the frontend, and how to connect it to the DB through the backend.

- 15 - As a developer, I want to explore hosting the app on Heroku

- 16 - As a developer, I want to fix a bug where some users are not being recognized

- 17 - As a developer, I want to finish our Heroku hosting migration for the web application.

The team members indicated their willingness to work on the following user stories.

- Enrique Aylagas

- All user stories

- Kearan Singh

- All user stories

- Thor Schriwer

- All user stories

- Austin Boquet

- All user stories except 17 and 16

- Kiara Farias

- All User Stories except 17 and 16

- Joel Fontecilla Castro

- All user stories except 17 and 16

- Thomas Hanna

- All user stories except 17 and 16

- Rina Simcha

- All user stories except 17 and 16

- Bryant Villareal

- All user stories except 17 and 16

### Sprint 5

Date:7/14/2021

Sprint:5

Sprint Planning Meeting Minutes:30

Attendees:

P.O: Eddie Garcia

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Start time: 7:00 pm

End time: 7:30 pm

After discussion, the velocity of the team was estimated to be: 46.5

- 13 - As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project.

- 14 -  As a developer, I want to finish and finalize authentication implementation this sprint: figure out the final design, how we implement it in the frontend, and how to connect it to the DB through the backend.

- 15 - As a developer, I want to explore hosting the app on Heroku

- 16 - As a developer, I want to fix a bug where some users are not being recognized

- 17 - As a developer, I want to finish our Heroku hosting migration for the web application.

- 18 - As a capstone 2 student, I want to get the documentation done by the end of the sprint: Individual Posters, Videos(introduction/Demo), Powerpoint presentation, and final Documentation submitted to canvas

The product owner chose the following user stories to be done during the next sprint:

The team members indicated their willingness to work on the following user stories.

- Enrique Aylagas

- All user stories

- Kearan Singh

- All user stories except 19

- Thor Schriwer

- All user stories except 19

- Austin Boquet

- All user stories except 17, 16 and 18

- Kiara Farias

- All User Stories except 17, 16 and 18

- Joel Fontecilla Castro

- All user stories except 17, 16 and 18

- Thomas Hanna

- All user stories except 17, 16 and 18

- Rina Simcha

All user stories except 17, 16 and 18

- Bryant Villareal

- All user stories except 17, 16 and 18

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## System and Subsystem Decomposition

## Deployment Diagram

## Design Patterns

# System Validation

# Testing was mostly done locally since this is the beginning of the project. Error checking was done through IDE and Browser console so we could debug and improve features according to what was going on. After we deployed to Heroku, we started to do tests both locally and Heroku.

# Glossary

React: Frontend web framework

Django: Backend Framework

Djoser: (API development)

Heroku: Hosting Platform

Github: Version Control

# Appendix

## Appendix A - UML Diagrams

## Use Case Diagrams

Authentication System

By Enrique Aylagas

Navigate to Artist’s Artwork

By Kearan Singh

Purchase

By Thor Schriwer

## Class Diagrams

User Authentication

By Enrique Aylagas

View Artwork

By Kearan Singh

Checkout

by Thor Schriwer

Sequence Diagrams

Authentication

By Enrique Aylagas

View Artist’s Gallery

by Kearan Singh

Purchase/Checkout

By Thor Schriwer

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting

Attendees:

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Date: Sunday, May 30, 2021

Start time: 6:15 PM

End time: 6:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. (6 hours)

- User Story 2: As a developer, I want access to the Github repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. (1 hour)

- User Story 4:As a developer, I want to begin to view/review the repository frontend/backend code on Github so that I may gain/regain my understanding of the project layout. (3 hours)

- User Story 6: As a developer, I want to share the previous code of the last team with our current team through either giving them access to the zip or (0.5 hours)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- None

Sprint 2 Review Meeting

Attendees:

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Date: Sunday, June 13, 2021

Start time: 7:15 PM

End time:7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. (6 hours)

- User Story 2: As a developer, I want access to the Github repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. (1 hour)

- User Story 4:As a developer, I want to begin to view/review the repository frontend/backend/crypto code on Github so that I may gain/regain my understanding of the project layout. (3 hours)

- User Story 6: As a developer, I want to share the previous code of the last team with our current team through either giving them access to the zip or (0.5 hours)

- User Story 7: As a developer, I want to be able to get more information on Ethereum so I can create smart contracts within the blockchain so transactions can be completed.(1 hour)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- None

Sprint 3 Review Meeting

Attendees:

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Date: Sunday, June 27, 2021

Start time: 7:15 PM

End time:7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 8: As a developer, I want to conduct research into blockchain implementation through online resources and examples so that we can have a solid foundation for our implementation in the Nfties app

- User Story 9: As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull users list and more from the database.

- User Story 10: As a developer, I want to continue to review/learn more about the project stack (Python, PostgreSQL, JavaScript) and frameworks (Django, React) (as I am working on the project so that I improve and apply it to the current project.

- User Story 11: As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.

- User Story 12: As a developer, I want to resolve the bug where module content does not have its latest status when it refreshes the page so that the application can work accordingly.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- User Story 9: As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull users list and more from the database.

Sprint 4 Review Meeting

Attendees:

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Date: Sunday, July 11, 2021

Start time: 7:15 PM

End time:7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 13 - As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project.

- User Story 14 -  As a developer, I want to finish and finalize authentication implementation this sprint: figure out the final design, how we implement it in the frontend, and how to connect it to the DB through the backend.

- User Story 15 - As a developer, I want to explore hosting the app on Heroku

- User Story 16 - As a developer, I want to fix a bug where some users are not being recognized

- User Story 17 - As a developer, I want to finish our Heroku hosting migration for the web application.

- User Story 18 - As a capstone 2 student, I want to get the documentation done by the end of the sprint: Individual Posters, Videos(introduction/Demo), Powerpoint presentation, and final Documentation submitted to canvas

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- None

Sprint 5 Review Meeting

Attendees:

Capstone 2: Enrique Aylagas, Kearan Singh

Senior Project: Thor Schriwer

Capstone 1: Austin Boquet, Kiara Farias, Joel Fontecilla Castro, Thomas Hanna, Rina Simcha, Bryant Villareal

Date: Sunday, July 25, 2021

Start time: 7:15 PM

End time: 7:30 PM

- User Story 13 - As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project.

- User Story 14 -  As a developer, I want to finish and finalize authentication implementation this sprint: figure out the final design, how we implement it in the frontend, and how to connect it to the DB through the backend.

- User Story 15 - As a developer, I want to explore hosting the app on Heroku

- User Story 16 - As a developer, I want to fix a bug where some users are not being recognized

- User Story 17 - As a developer, I want to finish our Heroku hosting migration for the web application.

- User Story 18 - As a capstone 2 student, I want to get the documentation done by the end of the sprint: Individual Posters, Videos(introduction/Demo), Powerpoint presentation, and final Documentation submitted to canvas

- User Story 9: As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull users list and more from the database.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- User Story 9: As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull users list and more from the database.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Installation/Maintenance guide:

- Development Environment

Visual Studio Code: (https://code.visualstudio.com/)

Github Account: (https://github.com/)

Git/Git bash: for pushing changes to github repositories

PostgreSQL: PSQL for database creation and management.

For mac: (https://postgresapp.com)

For windows: (https://www.postgresql.org/download/)

Node.js: for npm commands (https://nodejs.org/)

- Access to Project Source Code:

A zip file that contains all the project's current code will be provided

Open project folder called nft-project in Visual Studio Code

- Getting Project Dependencies:

Database:

Once you have installed PostgreSQL, open the psql terminal and go into the postgres database which should already be there. Once you are there, write 'CREATE DATABASE nft_authentication OWNER postgres; make sure to write that exact name since it is already named like that in the django project. Also, make sure to put the semicolon at the end.

Backend:

Use the terminal/command line to cd into the folder nft-backend-main. If there is a file called 'venv', erase that file and create a new one by using '$ virtualenv venv'. After that is done you will need to activate the virtual environment by using '$ source venv/bin/activate'. After doing that command, you should see a "(venv)" before your computers directory in the command line. Once that is done, to install all dependencies needed the command will be '$ pip install django djangorestframework djangorestframework-simplejwt djoser psycopg2 psycopg2-binary whitenoise dj-database-url' this command will install all dependencies needed to run the backend. once this is done, write '$ python manage.py makemigrations' and then '$ python manage.py migrate' once it is done doing the migrations, to run the server you must write '$ python manage.py runserver' this will run the server and you will be able to see it in your browser by typing '127.0.0.1:8000'

Frontend:

After you have installed Node.js, and with it npm. cd into the nft-frontend-main directory. when you are in there, write the command '$ npm install react react-router-dom react-bootstrap' when this is done installing, to run the front end you will need to use:  '$ npm start'

Test email admin:

an admin email was created for this backend, it is 'authentication.test.user@gmail.com ' and the password is 'fiu12345Backend'

NOTICE: Every time you make changes to the frontend, you will have to delete the 'build folder inside nft-backend-main, run '$ npm run build' in nft-frontend-main and once that is done, put that new build folder inside nft-backend-main where it was before.

# Wishlist for NFT-Markeplace/Nfties collective Ver 2.0

- 1. Implement Artist Users on the backend and let those users upload images to show on the Gallery and be featured and the Artists page

- 2. Implement NFT minting with Algorand or Ethereum.

- 3. Modify the frontend design according to the PO's desires

- 4. Create a search bar to search for existing art pieces or artists

- 5. Finish heroku deployment

- 6. Implement Google Signup and Sign in for 2 factor authentication

# References

https://en.wikipedia.org/wiki/Observer_pattern

https://en.wikipedia.org/wiki/Dependency_injection