Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Snackability

Team Members Capstone II: Aurelio Martinez, William Aranzabal, Miguel Faria, Onel Sanchez and Luis Socarras.

Team Members Capstone I: John Perez, Thiago Novaes, Vladimir Chavez, Samantha Loeb.

Product Owner(s): Dr. Cristina Palacios

Instructor: Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This abstract contains all the information needed to fully comprehend the development of the Snackability web application and its implementation.

Several students on campus are consuming a variety of snacks daily without having a clear understanding on the nutritional values of the snack they are consuming. Snackability is a mobile that aims to help people identity healthy snacks on campus based on a numerical score based on the nutritional information followed by the USDA guidelines.

The implementation of the web application has incorporated all features present in the mobile application which include direct data retrieval from the USDA database, user log in and user validation, score generation based on consumed snack, graph representation of past five days of snacks consumed and snack scan using a webcam.

The basis of this application was built using Express, React and Node. Moreover, the web application employs easy-to-use, relatively inexpensive tools and services such as Firebase Realtime Database which is offered by Google.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..6

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 11

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 14

Sprint 3  …………………………………………………………………………………………………………………………... 15

Sprint 4  …………………………………………………………………………………………………………………………... 17

Sprint 5  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	23

Design Patterns  ………………………………………………………………………………………………………….…....	23

System Validation  …………………………………………………………………………………………………………………….	24

Glossary  ………………………………………………………………………………………………………………………………….	31

Appendix  ………………………………………………………………………………………………………………………………….	32

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	32

Static UML Diagrams  ……………………………………………………………………………………………………….	33

Dynamic UML Diagrams  …………………………………………………………………………………………………..	40

Appendix B - User Interface Design  …………………………………………………………………………….…...	60

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	62

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	65

References ……………………………………………………………………………………………………………………...………...	66

# Introduction

College student who spent a lot of time at campuses are surrounded with convenient easy-to-access vending machines throughout campus with a variety of snacks that they can consume. However, not many students are informed on the nutritional values some of those snacks entails, with Snackability students can easily scan or manually input their snack name before consuming and the application will generate a score between 1 – 10 that will let the student know the nutritional values of the snack they are consuming.

There are other applications like Snackability online. However, what differentiates Snackability from those other applications is how user-friendly and easy to use it is. By simply opening the application and scanning your snack it will provide the student with all the nutritional information for a snack such as trans-fat, calories, ingredients, etc. All in under 2 minutes

## Current System

The previous version, Snackability 4.0, served as a baseline to develop the web application from as many of the features that are present in the web application come from the mobile version of Snackability. However, even though they function in most devices that use IOs or Android it is lacking a web implementation such that users do not necessarily have to download an app, but they could use their phone browsers or computers to obtain nutritional information on a snack.

## Purpose of New System

This new implementation of the Snackability web application includes all the features previous versions have implemented but built into a web environment. This eliminates the need of a user to have to download the application from either Apple Store or Android Store and grants functionality in both mobile device browsers and more traditional devices such as laptops, desktops, etc.

# User Stories

The following section provides detailed information on the user stories implemented on the Snackability project web application implementation. The following stories served as the basis for the implementation of the project’s features and organization. At the end of this section there are some user stories to be considered in the future.

Implemented User Stories

WEBSNAK-1 Research about Scan Labels through Computers (3 points)

As a developer, I should research how to scan labels with web apps using a PC.

Acceptance Criteria: Collect all the information about the label scan

WEBSNAK-2 Research about Login System Implementation (3 points)

As a developer, I should research how to implement a login system.

Acceptance Criteria: Have a broad idea on how to implement the login interface

WEBSNAK-3 Research Heroku Web App Integration (2 points)

As a developer, I should research heroku compatibility with web apps.

Acceptance Criteria: Gather all the information about Heroku compatibility.

WEBSNAK-4 Research Firebase Web App Integration (2 points)

As a developer, I should research firebase compatibility with web apps.

Acceptance Criteria: Determine the lack of support of some browser in respect to Firebase functionalities.

WEBSNAK-5 USDA Database Search Integration (15 points)

As a developer, I should develop the snack search on the Snackability Web App using the USDA database.

Acceptance Criteria: Access the USDA database through the Snackability Web App

WEBSNAK-6 Score Breakdown & Graph Front End Page (15 points)

As a developer, I should develop the front-end page for the score breakdown and the graph on the Snackability Web App using the USDA database.

Acceptance Criteria: Retrieve data from the USDA to allow the snackability app to generate a score breakdown chart and graph.

WEBSNAK-7 Improve the Score Breakdown behavior of the Page (4 points)

As a developer, I should improve the behavior of the score breakdown page on the Snackability Web App.

Acceptance Criteria: Make the score breakdown easier to read by the user

WEBSNAK-8 Improve the Front End of the Main, Snack Details, Snack Search Page Small Form Factor View (5 points)

As a developer, I should improve the front-end of the Main, Snack Details, Snack Search page small form factor view on the Snackability Web App.

Acceptance Criteria: Every time a snack is searched, show a list of fifty elements.

WEBSNAK-9 Develop multiple units of measure for calculation on the Score Breakdown Page (4 points)

As a developer, I should develop multiple units of measure for the score breakdown on the Snackability Web App.

Acceptance Criteria: Simply select from a variety of units of measurement and convert them correctly.

WEBSNAK-10 Develop the Search on the USDA page (2 points)

As a developer, I should develop the search functionality on the USDA Snack Search page on the Snackability Web App using the USDA database.

Acceptance Criteria: Access the USDA database through the Snackability Web App.

WEBSNAK-11 Develop the Barcode Scanner on the USDA page (7 points)

As a developer, I should develop the barcode scan functionality on the USDA Snack Search page on the Snackability Web App using the USDA database.

Acceptance Criteria: The user should be able to scan the product to be consumed using the webcam.

WEBSNAK-12 Research the mobile code logic for “First Ingredient” (5 points)

As a developer, I should research the logic on the mobile code in how to implement the First Ingredient score on the Snackability Web App using the USDA database.

Acceptance Criteria: Have a broad notion of how to match the first ingredient using a score system.

WEBSNAK-13 Research the mobile code logic for “Processed Food”(5 points)

As a developer, I should research the logic on the mobile code in how to implement the Processed Food score on the Snackability Web App using the USDA database.

Acceptance Criteria: Have a broad notion of how to match the processed food using a score system.

WEBSNAK-14 Improve the Front End of the Snack Graph Page (5 points)

As a developer, I should improve the front-end of the Snack Graph page on the Snackability Web App.

Acceptance Criteria: The snack graph should be descriptive for users to understand it better.

WEBSNAK-15 Upgrade the USDA score calculation page (5 points)

As a developer, I should upgrade the USDA score calculation page.

Acceptance Criteria: The USDA score calculation should be descriptive, precise and cohesive.

WEBSNAK-16 Remove the local database search page (1 point)

As a developer, I should remove the local database search page.

Acceptance Criteria: Remove the links and any connection to the local database.

WEBSNAK-17 Display right information on the USDA search page (2 points)

As a developer, I should display to the user the right information on the search page.

Acceptance Criteria: The data on the search page must be consistent.

WEBSNAK-18 Redirect from the USDA search to the Snack details page (2 points)

As a developer, I should redirect from the USDA search page to the snack details page.

Acceptance Criteria: Make the connection of the search bar to the USDA database.

WEBSNAK-19 Upgrade the graph to have calculated data (5 points)

As a developer, I should upgrade the graph to have calculated data.

Acceptance Criteria: The data from the user's snack selection must be displayed on the graph.

WEBSNAK-20 Display the popup snack details image (5 points)

As a developer, I should display the popup snack details image.

Acceptance Criteria: Allow the user to see an image with the most common snack details.

WEBSNAK-21 Research Unit Measure Convention to convert to grams (5 points)

As a developer, I should research how to convert any unit measure to grams.

Acceptance Criteria: Understand how to convert units to grams on a broad level.

WEBSNAK-22 Research How to move Frontend code to Backend code (5 points)

As a developer, I should research how to move frontend code to backend code.

Acceptance Criteria: Have a firm grasp of how to migrate code from the front to the back end.

WEBSNAK-23 Finish the USDA score calculation page (5 points)

As a developer, I should finish the USDA score calculation page.

Acceptance Criteria: The software must be able to determine the appropriate score for any snack consumed by the user.

WEBSNAK-24 Enable/Disable the Calculate Button (5 points)

As a developer, I should Enable Disable the calculate button on the page to wait

for the USDA request.

Acceptance Criteria: Only when the user enters data should the calculate button be activated.

WEBSNAK-25 Upgrade the graph to have calculated data (10 points)

As a developer, I should upgrade the graph to have calculated data.

Acceptance Criteria: After the calculation of the score, the values obtained must be displayed by the graph.

WEBSNAK-26 Upgrade the Scanner (5 points)

As a developer, I should upgrade the scanner.

Acceptance Criteria: Allow the user to scan products with the shortest possible response time.

WEBSNAK-27 Fix the Unit Conversion on the Snack Details Page (5 points)

As a developer, I should fix the unit conversion on the Snack Details Page.

Acceptance Criteria: Test to see whether conversion numbers displayed are accurate.

WEBSNAK-28 Fix the Unit Text on the Snack Details Page (5 points)

As a developer, I should fix the unit text on the Snack Details Page.

Acceptance Criteria: Make the necessary adjustments to the unit text to get the appropriate approach.

WEBSNAK-29 Fix the Console Warnings on the Snack Details Page (5 points)

As a developer, I should fix the console warnings on the Snack Details Page.

Acceptance Criteria: Inspect that the code is operational and that the finished product runs properly.

WEBSNAK-30 Merge the Score Tables on the Snack Details Page (1 point)

As a developer, I should merge the Score Tables on the Snack Details Page on

the Snack Details Page.

Acceptance Criteria: A single table must display cohesive data

WEBSNAK-31 Display Hover Ingredients and icons on the Score Table (4 points)

As a developer, I should display Hover Ingredients and icons on the Score Table.

Acceptance Criteria: Allow the mouse pointer to highlight the rows in the table.

WEBSNAK-32 Embedded Messages on the Snack Details Page (4 points)

As a developer, I should have embedded Messages on the Snack Details Page.

Acceptance Criteria: Certain messages must be displayed to guide the user.

WEBSNAK-33 Hide Calculate Part on the Snack Details Page (1 point)

As a developer, I should hide the Calculate Part on the Snack Details Page.

Acceptance Criteria: Only when the user enters data should the calculate button be activated.

WEBSNAK-34 Develop a loading icon on the Snack Details Page (5 points)

As a developer, I should develop a loading icon on the Snack Details Page.

Acceptance Criteria: The loading bar indicates that the user's command is being processed.

WEBSNAK-35 Research about Amazon Web Services (5 points)

As a developer, I should research about Amazon Web Services.

Acceptance Criteria: Gather up all the information regarding AWS.

WEBSNAK-36 Update all Documentation for the Front & Back End (5 points)

As a developer, I should update all Documentation for the Front & Back End.

Acceptance Criteria: Ascertain that all necessary documentation is stored and backed up.

WEBSNAK-37 Update the Design of the Snack Graph (5 points)

As a developer, I should update the Design of the Snack Graph.

Acceptance Criteria: The visual tool should provide data that is simple to understand at a glance.

WEBSNAK-38 Fix the SnackConsume Function Location (5 points)

As a developer, I should fix the SnackConsume Function Location.

Acceptance Criteria: Prepare the code such that it is simple to understand.

WEBSNAK-39 Research about Firebase (5 points)

As a developer, I should research about Firebase.

Acceptance Criteria: Gather up all the information regarding Firebase.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint planning are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of hardware and software resources implemented on the Snackability project.

Hardware:

- A desktop or laptop running Windows 10.

- A desktop or laptop running macOS.

- A mobile device with a browser that allows camera usage in order to scan snacks.

- A webcam is necessary in order to scan snacks.

- Snack barcodes which were used for testing.

Software:

- Visual Studio Code

It was used to develop the web application.

- Firebase

Google cloud service that serves as our database.

- Windows 10

Operative system used for development.

- MacOS

Operative system used for development.

- Discord

Used to communicate between team and to arrange meetings and development sessions.

- Zoom

Used to communicate with Product Owner during our bi-weekly meetings to check on the status and improvements of the web application.

- Draw.io

Used to develop UML diagrams.

## Sprints Plan

### Sprint 1

During our first sprint our team dedicated most of the time with the induction of our new Capstone I members to the Snackability project as well as research on implementation on scanning a label through a webcam, user login and account administration, Heroku export to web applications, Firebase compatibility with web applications and other databases compatibilities using the USDA database and finally a score breakdown and snack graph which will show the average amount of points per snack consumed daily.

- WEBSNAK-1 Research about Scan Labels through Computers (3 points)

As a developer, I should research how to scan labels with web apps using a PC.

Acceptance Criteria: Determine how is it possible to use a webcam to scan barcodes.

- WEBSNAK-2 Research about Login System Implementation (3 points)

As a developer, I should research how to implement a login system.

Acceptance Criteria: There is a system that allows us to generate a login and management for our web application.

- WEBSNAK-3 Research Heroku Web App Integration (2 points)

As a developer, I should research Heroku compatibility with web apps.

Acceptance Criteria: Heroku implementation is either possible or not possible.

- WEBSNAK-4 Research Firebase Web App Integration (2 points)

As a developer, I should research firebase compatibility with web apps.

Acceptance Criteria: Determine if implementation of Firebase is beneficial to our web application

- WEBSNAK-5 USDA Database Search Integration (15 points)

As a developer, I should develop the snack search on the Snackability Web App using the USDA database.

Acceptance Criteria: USDA Connectivity functions properly and information can be retrieved.

- WEBSNAK-6 score Breakdown & Graph Front-End Page (15 points)

As a developer, I should develop the front-end page for the score breakdown and the graph on the Snackability Web App using the USDA database.

Acceptance Criteria: Front-end of the application has the bases to start building upon.

### Sprint 2

With all our previous stories completed we moved to our second sprint and started working on improving the graphical user interface of the front-end, developed a multi-unit system in which not only grams were allowed to be input but also pounds, teaspoons, tablespoons and ounces. USDA snack search started to be built as well as the barcode scanner to determine nutritional facts about a snack by only reading its barcode. Moreover, research was done by instructed by our product owner on how to calculate the logics for the “first ingredient” and “processes food” to give a more accurate result on the snack point of certain snack.

- WEBSNAK-7 Improve the Score Breakdown behavior of the Page (4 points)

As a developer, I should improve the behavior of the score breakdown page on the Snackability Web App.

Acceptance Criteria: Make behavior of score breakdown more user-friendly and understandable.

- WEBSNAK-8 Improve the Front End of the Main, Snack Details, Snack Search Page Small Form Factor View (5 points)

As a developer, I should improve the front-end of the Main, Snack Details, Snack Search page small form factor view on the Snackability Web App.

Acceptance Criteria: Front-end of Snackability application should be improved in a more good-looking and appealing manner.

- WEBSNAK-9 Develop multiple units of measure for calculation on the Score Breakdown Page (4 points)

As a developer, I should develop multiple units of measure for the score breakdown on the Snackability Web App.

Acceptance Criteria: Unit system conversion and acceptance from a snack consumed must be implemented in different forms such as pounds, teaspoon, etc.

- WEBSNAK-10 Develop the Search on the USDA page (2 points)

As a developer, I should develop the search functionality on the USDA Snack Search page on the Snackability Web App using the USDA database.

Acceptance Criteria: Search bar of Snackability web application should be connected and responsive to retrieve data coming from the USDA database.

- WEBSNAK-11 Develop the Barcode Scanner on the USDA page (7 points)

As a developer, I should develop the barcode scan functionality on the USDA Snack Search page on the Snackability Web App using the USDA database.

Acceptance Criteria: Snack scanning should be implemented, and users should be allowed to scan a snack and retrieve information from the USDA database.

- WEBSNAK-12 Research the mobile code logic for “First Ingredient” (5 points)

As a developer, I should research the logic on the mobile code in how to implement the First Ingredient score on the Snackability Web App using the USDA database.

Acceptance Criteria: First ingredient will determine if a snack is healthy or not. This logic should be tackled by looking at similar code in mobile application.

- WEBSNAK-13 Research the mobile code logic for “Processed Food” (5 points)

As a developer, I should research the logic on the mobile code in how to implement the Processed Food score on the Snackability Web App using the USDA database.

Acceptance Criteria: Processed food determine whether a snack is unhealthy, this logic should be tackled by looking at similar code in the mobile application.

- WEBSNAK-14 Improve the Front End of the Snack Graph Page (5 points)

As a developer, I should improve the front-end of the Snack Graph page on the Snackability Web App.

Acceptance Criteria: Snack graph should be visually appealing and easy to understand by users

### Sprint 3

- WEBSNAK-15 Upgrade the USDA score calculation page (5 points)

As a developer, I should upgrade the USDA score calculation page.

Acceptance Criteria: USDA score calculation page should be updated with appropriate user interface and data retrieval.

- WEBSNAK-16 Remove the local database search page (1 point)

As a developer, I should remove the local database search page.

Acceptance Criteria: By instructions of our product owner, Snackability database which contained snacks added by previous students during previous semesters should be removed.

- WEBSNAK-17 Display right information on the USDA search page (2 points)

As a developer, I should display to the user the right information on the search page.

Acceptance Criteria: USDA data retrieval in some cases is inaccurate and causes problems, we need to make sure that data is retrieved properly from USDA database.

- WEBSNAK-18 Redirect from the USDA search to the Snack details page (2 points)

As a developer, I should redirect from the USDA search page to the snack details page.

Acceptance Criteria: Snack details page contains information about how many grams, kg, ounces, etc. of a certain snack a user is ingesting, this link must be made in order to guarantee fluency throughout the application.

- WEBSNAK-19 Upgrade the graph to have calculated data (5 points)

As a developer, I should upgrade the graph to have calculated data.

Acceptance Criteria: Snack graph will be populated with calculated data from any source.

- WEBSNAK-20 Display the popup snack details image (5 points)

As a developer, I should display the popup snack details image.

Acceptance Criteria: Pop ups should be implemented to grant more interaction among the user and the application.

- WEBSNAK-21 Research Unit Measure Convention to convert to grams (5 points)

As a developer, I should research how to convert any unit measure to grams.

Acceptance Criteria: Conversion to gram must be done as it is only calculating kg per snack consumed now.

- WEBSNAK-22 Research How to move Frontend code to Backend code (5 points)

As a developer, I should research how to move frontend code to backend code.

Acceptance Criteria: Back-end can host front-end code which will help with the performance.

### Sprint 4

We must finalize the USDA score calculation page and make changes, accordingly, calculate button as per instructed by our product owner should be disabled on page load and enabled once information has been input, snack graph must be upgraded to have calculated data from snack information. Moreover, scanner needs some adjusting as well as the unit conversion on snack details page. Console warnings not visible for users should be fixed as well to prevent future errors.

- WEBSNAK-23 Finish the USDA score calculation page (5 points)

As a developer, I should finish the USDA score calculation page.

Acceptance Criteria: USDA calculation page is finished and properly working.

- WEBSNAK-24 Enable/Disable the Calculate Button (5 points)

As a developer, I should Enable Disable the calculate button on the page to wait for the USDA request.

Acceptance Criteria: Calculate button should be disabled on page load and only enabled after user has inputted information on it.

- WEBSNAK-25 Upgrade the graph to have calculated data (10 points)

As a developer, I should upgrade the graph to have calculated data.

Acceptance Criteria: Snack graph should have real data and calculate the average on each iteration of a new snack consumed.

- WEBSNAK-26 Upgrade the Scanner (5 points)

As a developer, I should upgrade the scanner.

Acceptance Criteria: Scanner should be upgraded as sometimes it does not recognize the barcode.

- WEBSNAK-27 Fix the Unit Conversion on the Snack Details Page (5 points)

As a developer, I should fix the unit conversion on the Snack Details Page.

Acceptance Criteria: Unit conversion on snack details page details should be adjusted as it is outputting incorrect results.

- WEBSNAK-28 Fix the Unit Text on the Snack Details Page (5 points)

As a developer, I should fix the unit text on the Snack Details Page.

Acceptance Criteria: Unit text should be more visible to users and more intuitive.

- WEBSNAK-29 Fix the Console Warnings on the Snack Details Page (5 points)

As a developer, I should fix the console warnings on the Snack Details Page

Acceptance Criteria: Warning on console should not appears to future developers.

### Sprint 5

- WEBSNAK-30 Merge the Score Tables on the Snack Details Page (1 point)

As a developer, I should merge the Score Tables on the Snack Details Page on the Snack Details Page.

Acceptance Criteria: Both snack score tables should be merged into one as both contain same data.

- WEBSNAK-31 Display Hover Ingredients and icons on the Score Table (4 points)

As a developer, I should display Hover Ingredients and icons on the Score Table.

Acceptance Criteria: Hover over components functionality should be implemented to provide a sense of interaction between user and application.

- WEBSNAK-32 Embedded Messages on the Snack Details Page (4 points)

As a developer, I should have embedded Messages on the Snack Details Page.

Acceptance Criteria: Messages are embedded on the snack details page as per requested by our product owner.

- WEBSNAK-33 Hide Calculate Part on the Snack Details Page  (1 point)

As a developer, I should hide the Calculate Part on the Snack Details Page.

Acceptance Criteria: Calculate button should be hidden instead of not available to click on page load as per requested by product owner.

- WEBSNAK-34 Develop a loading icon on the Snack Details Page  (5 points)

As a developer, I should develop a loading icon on the Snack Details Page.

Acceptance Criteria: While calculate button is hidden a loading message appears for a few seconds as per instructed by our product owner.

- WEBSNAK-35 Research about Amazon Web Services (5 points)

As a developer, I should research about Amazon Web Services.

Acceptance Criteria: Determine if implementation of AWS to handle user login and user data manipulation is possible.

- WEBSNAK-36 Update all Documentation for the Front & Back End (5 points)

As a developer, I should update all Documentation for the Front & Back End.

Acceptance Criteria: Documentation should be readable and easy to understand for future developers.

- WEBSNAK-37 Update the Design of the Snack Graph (5 points)

As a developer, I should update the Design of the Snack Graph.

Acceptance Criteria: Design on Snack Graph should be more appealing, and X and Y axis should be labeled as per requested by our product owner.

- WEBSNAK-38 Fix the Snack Consume Function Location (5 points)

As a developer, I should fix the Snack Consume Function Location.

Acceptance Criteria: Snack consume function should be re-located as it is interfering with other components location.

- WEBSNAK-39 Research about Firebase (5 points)

As a developer, I should research about Firebase database implementation in order to implement user log in.

Acceptance Criteria: Determine if implementation of Firebase database to handle user login and user data manipulation is possible

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

This diagram shows the architecture at a high level. React.js, a declarative JavaScript framework for building dynamic client-side apps in HTML, is at the top of the stack. The Express.js server-side framework, which runs inside a Node.js server, is the next step down. Information is collected from the USDA database at the bottom. The code then further communicates with Firebase to store and receive user data.

## System and Subsystem Decomposition

Front-End:

Back-End:

## Deployment Diagram

## Design Patterns

The design model used was the model-view-controller schema. Using React the user can interact with the controllers of the various components of the web application. The controller manipulates the models of data that they collect so that the view can be updated with its new pieces of information. As such when view is updated, the user can see what new things have happened, allowing interaction among the user and the web application.

# System Validation

Unit Test

WEBSNAK-1 Research about Scan Labels through Computers (3 points)

- Purpose: Research methods on how to implement mobile version scanner into web.

- Expected Result: Have a basis to start building barcode scanner for web application.

- Actual Result: Determined a component able to use webcam to scan barcode.

WEBSNAK-2 Research about Login System Implementation (3 points)

As a developer, I should research how to implement a login system.

Acceptance Criteria: Have a broad idea on how to implement the login interface

- Purpose: Research method of implementing login system.

- Expected Result: Have a basis to start building login and user management system.

- Actual Result: Determined a component which is capable of handling user management account and login.

WEBSNAK-3 Research Heroku Web App Integration (2 points)

- Purpose: Research implement ability of Heroku database integration into web application.

- Expected Result: Determine if it is possible or not to use Heroku with web application.

- Actual Result: It will not be possible to use Heroku with our current web application.

WEBSNAK-4 Research Firebase Web App Integration (2 points)

- Purpose: Research implement ability of Firebase database integration into web application.

- Expected Result: Determine if it is possible or not to use Firebase with web application.

- Actual Result: It will be possible to use Firebase with our current web application.

WEBSNAK-5 USDA Database Search Integration (15 points)

- Purpose: Connect to USDA database and retrieve data from it.

- Test Procedure: Have the USDA database connect and retrieve data

    - Data is being retrieved for certain items through the USDA connection.

    - USDA can connect to our web application.

- Expected Result: Being able to connect to the USDA database and able to retrieve information from it.

- Actual Result: We were able to retrieve data from the USDA database.

WEBSNAK-6 Score Breakdown & Graph Front End Page (15 points)

- Purpose: To implement the snack graph to the web application.

- Test Procedure: A front-end is implemented to Snackability web application

    - A tab is shown where the graph is also shown.

- Expected Result: A base model for the future snack graph is shown

- Actual Result: First version of the Snack Graph was shown.

WEBSNAK-7 Improve the Score Breakdown behavior of the Page (4 points)

- Purpose: To improve the score breakdown behavior of the first ingredient.

- Expected Result: To have a clear understanding of the behavior of first ingredient and score breakdown.

- Actual Result: Score breakdown was improved and understandable.

WEBSNAK-8 Improve the Front End of the Main, Snack Details, Snack Search Page Small Form Factor View (5 points)

- Purpose: To improve the user interface of the main page, snack details page, and snack search page.

- Test Procedure:

    - Pages look nicely spaced and understandable

    - Pages are not to crowded.

- Expected Result: Pages look nice, understandable with a good looking and easy-to-use user interface

- Actual Result: User interface is clearly understandable and good looking.

WEBSNAK-9 Develop multiple units of measure for calculation on the Score Breakdown Page (4 points)

- Purpose: To develop multiple units of measure such as grams, teaspoon, tablespoon, kilograms, etc.

- Test Procedure: Calculations for snack consumption can be processes in grams, kilograms, etc.

- Expected Result:

- Actual Result: Units of measure were implemented.

WEBSNAK-10 Develop the Search on the USDA page (2 points)

- Purpose: To develop the search functionality into the USDA page so that it retrieves snack information.

- Expected Result: Snack details and nutritional facts are retrieved from the USDA database.

- Actual Result: Snack information is retrieved with accuracy from the USDA database.

WEBSNAK-11 Develop the Barcode Scanner on the USDA page (7 points)

- Purpose:  To have a finalized working barcode scanner that gets snacks from the USDA.

- Test Procedure: Snacks are correctly scanned, and information is retrieved from the USDA

- Expected Result: Barcode scanner is functional.

- Actual Result: Barcode scanner is properly working, and barcodes information are retrieved from the USDA.

WEBSNAK-12 Research the mobile code logic for “First Ingredient” (5 points)

- Purpose: To research the mobile logic and understand the first ingredient logic.

- Expected Result:  Have a good understanding of the code behind the first ingredient.

- Actual Result: We understand how code works and have a basis for start building the first ingredient code for the web application.

WEBSNAK-13 Research the mobile code logic for “Processed Food” (5 points)

- Purpose: To research the mobile logic and understand the processed food.

- Expected Result:  Have a good understanding of the code behind the processed food.

- Actual Result: We understand how code works and have a basis for start building the processed food code for the web application.

WEBSNAK-14 Improve the Front End of the Snack Graph Page (5 points)

- Purpose: To improve the front end for the snackability graph.

- Expected Result: Have an easy-to-understand, able to calculate results snack graph page.

- Actual Result: Front-end was upgraded and improved for snack graph.

WEBSNAK-15 Upgrade the USDA score calculation page (5 points)

- Purpose: To make a more appealing score calculation page

- Expected Result: The USDA score calculation page is upgraded and

- Actual Result: USDA Score calculation page was upgraded.

WEBSNAK-16 Remove the local database search page (1 point)

- Purpose: Remove the local database from Snackability web application.

- Expected Result: To not have a local database in our system anymore.

- Actual Result: Local database was removed.

WEBSNAK-17 Display right information on the USDA search page (2 points)

- Purpose: For our application to display the correct information from the USDA search page.

- Expected Result: For the USDA snacks to show accurate data instead of the current inaccurate.

- Actual Result: USDA Snack information displays the correct snack details and nutritional facts.

WEBSNAK-19 Upgrade the graph to have calculated data (5 points)

- Purpose:   Upgrade the graph to show calculated data.

- Test Procedure: Snack Graph shows correct data that calculates the average from the online API.

    - Test data is being calculated by average and points can be added.

- Expected Result: Graph calculates and shows average.

- Actual Result: Graph calculates average based on API input.

WEBSNAK-20 Display the popup snack details image (5 points)

- Purpose: To make a popup with the snack details image.

- Test Procedure: A popup is shown

    - Popup is shown with snack details image.

- Expected Result: Show popup for snack details.

- Actual Result: Pop up shows for snack details image.

WEBSNAK-21 Research Unit Measure Convention to convert to grams (5 points)

- Purpose: To find a way to convert some units of measure to grams to make Snackability more generalized.

- Expected Result: Have all units of measure change to grams.

- Actual Result: Determined a way to implement the gram conversion into Snackability web application.

WEBSNAK-22 Research How to move Front-end code to Back-end code (5 points)

- Purpose: To determine if there is a way of implementing the front-end code into our back end and let it handle all the operations from front-end.

- Expected Result: Being able to implement front-end code into the back end.

- Actual Result: Front-end code was moved to the back end.

WEBSNAK-23 Finish the USDA score calculation page (5 points)

- Purpose: To finish the USDA calculation page and implement it into our web application.

- Expected Result: To have the USDA score calculation page online where users can interact with it.

- Actual Result: USDA score calculation page was implemented in a format where it is user-friendly and easy to understand by all user regardless of their knowledge about nutrition.

WEBSNAK-24 Enable/Disable the Calculate Button (5 points)

- Purpose: No enable and disable calculate button only once an input has been received.

- Test Procedure:

    - Button is hidden and shown each time a valid input is inserted into consume.

- Expected Result: Button enables and disables when it is supposed to.

- Actual Result: Button does enable and disable when valid input is inserted.

WEBSNAK-25 Upgrade the graph to have calculated data (10 points)

- Purpose: Have the graph show data calculated from external API, this will later change to calculate user data.

- Expected Result: Graph shows calculated data based on API input.

- Actual Result: Graph shoes calculated data from the API appropriately.

WEBSNAK-26 Upgrade the Scanner (5 points)

- Purpose: To upgrade scanner so that it scans barcodes properly.

- Test Procedure:  We want to test the barcode using the following

    - Scanner can scan barcode efficiently.

    - Barcode retrieves information from USDA database.

- Expected Result: To have a scanning barcode for the Snackability web application.

- Actual Result: Barcode works appropriately and retrieves accurate information from USDA database.

WEBSNAK-27 Fix the Unit Conversion on the Snack Details Page (5 points)

- Purpose: Some mistakes were made while implementing the grams conversion from a previous sprint. We need to make corrections and fix it to the appropriate value.

- Expected Result: Snack nutritional facts are showing inaccurate data due to unit conversion mistake made on an early sprint. We must fix this so that it displays accurate information.

- Actual Result: Snack conversion unit was fixed and now displayed information is accurate.

WEBSNAK-28 Fix the Unit Text on the Snack Details Page (5 points)

- Purpose: To fix the unit testing of the snack details page.

- Expected Result: To fix the unit measure in the snack details page.

- Actual Result: Unit of measure text on snack details page has been updated so that it is more understandable for users.

WEBSNAK-29 Fix the Console Warnings on the Snack Details Page (5 points)

- Purpose: Console warning for developers is shown while inspecting the code. We want to get rid of those as it may cause confusion to future developers.

- Expected Result: Warning are removed.

- Actual Result: Warning were removed.

WEBSNAK-30 Merge the Score Tables on the Snack Details Page (1 point)

- Purpose: To merge the score tables into one so that no duplicate information.

- Expected Result: To have both score tables merged into one.,

- Actual Result: Score tables were merged so that duplicate information, which might be confusing for users, is not shown.

WEBSNAK-31 Display Hover Ingredients and icons on the Score Table (4 points)

- Purpose: To display hover over effect of all snackability icons and components.

- Expected Result: To show hover over effect each time a component is clicked/passed through.

- Actual Result: Hover over effect was implemented on all components.

WEBSNAK-32 Embedded Messages on the Snack Details Page (4 points)

- Purpose: Embedded messages on snack details page are shown.

- Expected Result: To show embedded messages on snack details page.

- Actual Result: Embedded messages are shown.

WEBSNAK-33 Hide Calculate Part on the Snack Details Page (1 point)

- Purpose: Hide calculate button on Snack Details page to later show loading while snack information is being retrieved.

- Expected Result: To show loading dialog on calculate.

- Actual Result: Calculate button was hidden.

WEBSNAK-34 Develop a loading icon on the Snack Details Page (5 points)

- Purpose: Follow up of previous user story; loading dialog shows accordingly.

- Expected Result: To have a loading dialog while user waits to click calculate.

- Actual Result: Showing dialog shows as supposed to.

WEBSNAK-35 Research about Amazon Web Services (5 points)

- Purpose: To research about Amazon Web Services and the possibility of implementing it into our database as a model to store user information.

- Expected Result: To determine a way of moving forward with database implementation for user information storage.

- Actual Result: We determined the most appropriate way of moving forward with database implementation for user information storage.

WEBSNAK-36 Update all Documentation for the Front & Back End (5 points)

- Purpose: To update all documentation of Snackability web application.

- Expected Result: To update all documentation of Snackability web app so that future developers understand.

- Actual Result: Documentation was upgraded accordingly.

WEBSNAK-37 Update the Design of the Snack Graph (5 points)

- Purpose: Update the design of Snack Graph

- Expected Result: Snack graph contains x and y axis

- Actual Result: Design of Snack Graph was upgraded properly and is easy to understand and to use.

WEBSNAK-38 Fix the Snack Consume Function Location (5 points)

- Purpose: Once the user clicked on calculate, score information was being stored in Firebase. This was wrong as it should go to Firebase only once a user has consumed a certain snack.

- Expected Result: To fix consume location only once user has consumed a snack.

- Actual Result: Score goes to Firebase database only once a user consumes a snack.

WEBSNAK-39 Research about Firebase (5 points)

- Purpose: To research about the implementation of Firebase to manage user login and snack points for each user.

- Expected Result: Understand how to tackle user login and point managing.

- Actual Result: Determined and implemented a way forward with Firebase and how to manage user login and snack points administration.

# Glossary

PO (Product Owner): Refers to the head of the project which in this case is Dr. Cristina Palacios.

UML (Unified Modeling Language): A general-purpose modeling language to provide a standard way of visualizing how a software systems work.

USDA (United States Department of Agriculture): A governmental entity that regulates food and nutrition.

UI (User Interface): Graphical layout of an application, and how it interacts with the user.

User Story: A statement describing a user, what they want and why they want an action. It is used in Agile development to help manage how software should work.

Snack Score: A score given to a snack based on its nutritional properties.

React: Is a declarative JavaScript library for building user interfaces.

Express: Is a web application framework designed for building single-page, multi-page and hybrid web applications.

Firebase Database:  Is a cloud-hosted, NoSQL database that lets user and application sync data in real time

# Appendix

## Appendix A - UML Diagrams

Static UML Diagram

Dynamic UML Diagrams

Class Diagrams

WEBSNAK-6 Score Breakdown & Graph Front End Page (Miguel Faria)

WEBSNACK – 9 Develop multiple unit of measure for calculation on the Score Breakdown Page (William Aranzabal)

WEBSNAK-11 Develop the Barcode Scanner on the USDA page (Onel Sanchez)

WEBSNAK- 37 Update the Design of the Snack Graph (Luis Socarras)

WEBSNAK-18 Redirect from the USDA search to the Snack details page (Aurelio Martinez)

WEBSNAK-30 Merge the Score Tables on the Snack Details Page (Aurelio Martinez)

WEBSNAK-10 Develop the Search on the USDA page (Aurelio Martinez)

WEBSNAK-5 USDA Database Search Integration ( Aurelio Martinez)

WEBSNAK-23 Finish the USDA score calculation page (William Aranzabal)

WEBSNAK-15 Upgrade the USDA score calculation page (William Aranzabal)

WEBSNAK-5 USDA Database Search Integration (Luis Socarras)

WEBSNAK-14 Improve the Front End of the Snack Graph Page (Miguel Farias)

WEBSNAK-15 Upgrade the USDA score calculation page (Miguel Farias)

WEBSNAK-17 Display right information on the USDA search page (Miguel Farias)

WEBSNAK-29 Fix the Console Warnings on the Snack Details Page (Miguel Farias)

WEBSNAK-33 Hide Calculate Part on the Snack Details Page (Onel Sanchez)

WEBSNAK-38 Fix the Snack Consume Function Location (Onel Sanchez)

User Case Diagrams

WEBSNAK-18 Upgrade the graph to have calculated data (Miguel Faria)

WEBSNAK-11 Develop the Barcode Scanner on the USDA page (Onel Sanchez)

WEBSNAK-23 Finish the USDA score calculation page (Aurelio Martinez)

WEBSNACK – 32 Embedded Messages on the Snack Details Page

(William Aranzabal)

WEBSNACK – 6 Score Breakdown & Graph Front End Page   (Luis Socarras)

Sequence Diagrams

WEBSNAK-23 Finish the USDA score calculation page (Aurelio Martinez)

WEBSNAK-19 Upgrade the graph to have calculated data (Miguel Faria)

WEBSNAK-11 Develop the Barcode Scanner on the USDA page (Onel Sanchez)

## WEBSNAK-15 Upgrade the USDA score calculation page (William Aranzabal)

WEBSNACK – 6 Score Breakdown & Graph Front End Page    (Luis Socarras)

Architectural Diagrams

WEBSNACK – 25 Upgrade the graph to have calculated data    (Luis Socarras)

## Appendix B - User Interface Design

Home screen of web application

Snacks tab of web application.

Snack consumption showing loading dialog while retreiving data and then once it has been retreived.

Nutritional facts on a snack

Snack Graph showing last five days of snacks consumed.

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting Minutes

Attendees: Aurelio Martinez, William Aranzabal, Miguel Faria, Onel Sanchez, Luis Socarras, John Perez, Thiago Novaes, Vladimir Chavez, Samantha Loeb.

Start time: 6:45 PM EST

End time: 7:00 PM EST

On sprint #1 we researched about the possibility of implementing a barcode scanner as well as a login system. Moreover, we also researched about the possibility of re-using Heroku, which is the database implemented in the mobile application, in our web application. Since, we were not sure this could be achieved we decided to also investigate further on Firebase.

Sprint 2 Review Meeting Minutes

Attendees: Aurelio Martinez, William Aranzabal, Miguel Faria, Onel Sanchez, Luis Socarras, John Perez, Thiago Novaes, Vladimir Chavez, Samantha Loeb.

Start time: 6:45 PM EST

End time: 7:00 PM EST

On sprint #2 we improved the front-end of our web application to make it more user-friendly and easier-to-use. Moreover, we started the development of the different units in which a snack can be consumed (pounds, grams, teaspoon, etc), we improved the USDA search feature and snack graph.

Sprint 3 Review Meeting Minutes

Attendees: Aurelio Martinez, William Aranzabal, Miguel Faria, Onel Sanchez, Luis Socarras, John Perez, Thiago Novaes, Vladimir Chavez, Samantha Loeb.

Start time: 6:45 PM EST

End time: 7:00 PM EST

On sprint #3 we focused on removing the local database implementation and only using the USDA database as out only method for data retrieval, we did more research on how to mode code form front-end to back-end and displaying popup dialogs to help with the user-app interaction.

Sprint 4 Review Meeting Minutes

Attendees: Aurelio Martinez, William Aranzabal, Miguel Faria, Onel Sanchez, Luis Socarras, John Perez, Thiago Novaes, Vladimir Chavez, Samantha Loeb.

Start time: 6:45 PM EST

End time: 7:00 PM EST

On sprint #4 we finished the USDA calculation page, upgraded the snack graph so that it takes real input and calculates it accordingly, implemented some modifications to the calculate button that only allow us to click it once an integer has been inputted and upgraded the barcode scanner as it was not properly functioning sometimes.

Sprint 5 Review Meeting Minutes

Attendees: Aurelio Martinez, William Aranzabal, Miguel Faria, Onel Sanchez, Luis Socarras, John Perez, Thiago Novaes, Vladimir Chavez, Samantha Loeb.

Start time: 6:45 PM EST

End time: 7:00 PM EST

On sprint #5 we merged the score tables on the snack details page, we added some hover on components to make it more user appealing. Moreover, we fixed the snack consume functionality and did some more research regarding Firebase and its implementation on handling user logins.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual

User manual and how to run the application can be found in within the Code section of the Snackability folder.

Installation/Maintenance Document

All the installation, maintenance and deployment guides are described thoroughly in the Code section of the Snackability folder with the README files in both the backend and frontend. Many of the code files contain comments that thoroughly describe what is being done, achieved and how.

WISHLIST DOCUMENT

WEBSNAK-40 - Gamification of Snackability Web App				(15 points)

Acceptance Criteria: Implement gamification, challenges and in-app rewards to the Snackability web application

SNAK-41 - Deployment of Snackability Web App				             (15 points)

Acceptance Criteria: Online deployment of application so it can be used by students.

SNAK-42 - Cleanup of Snackability Web App				               (3 points)

Acceptance Criteria: Cleanup of CSS files and GitHub branches so that Snackability project is more organized and readable for other developers.

# References

Node: https://nodejs.org/es/about/

Firebase Database: https://firebase.google.com/products/realtime-database?gclid=Cj0KCQjw0emHBhC1ARIsAL1QGNf4LA5zb6CLZi0rk6P6BDDAIOnbdmJF9eVAECiVo6rcyKOsqCFmr70aAjEcEALw_wcB&gclsrc=aw.ds

Express: https://expressjs.com/

React: https://es.reactjs.org/

Visual Studio: https://code.visualstudio.com/

Research Paper About Snackability: https://www.researchgate.net/publication/335066202_Development_and_Pilot_Testing_of_the_Snackability_Smartphone_Application_to_Identify_Healthy_and_Unhealthy_Snacks

Draw.io: https://www.draw.io/