Date: 06/1/2021

Sprint #2

Daily Standup Meeting #2

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django with tutorials.

  - Continued working on the main page.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the main page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Got estimates of server costs and web hosting

  - Research on web hosting and associated costs

- What is planned to be done until the next scrum meeting?

  - Continue working on login / registration page

  - Start on parent / teacher / facilitator questionnaire

  - Make code as efficient as possible to limit server costs

- What are the hurdles?

  - Cybersecurity with logins

  - Getting used to django

  - Deadlines and costs

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - More coding has been finished

- What is planned to be done until the next scrum meeting?

  - As needed, I will code separate sections.

- What are the hurdles?

  - Potential costs of a server might impact the project.

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Planned design for login page

- What is planned to be done until the next scrum meeting?

  - Edit the login/register pages

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on  some HTML code for the interface

- What is planned to be done until the next scrum meeting?

  - Plan on adding more the the html code and have the tabs named

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Tutorials on Login and Register

- What is planned to be done until the next scrum meeting?

  - Template for Login and register

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked up some website landing pages made with django

- What is planned to be done until the next scrum meeting?

  - Incorporate some ideas from the examples I saw into our website landing page

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked up some Django tutorials for one of our features

  - Refreshed myself on some Python again pertaining to one of our features

- What is planned to be done until the next scrum meeting?

  - Working mp3s into our site.

- What are the hurdles?

  - Not that I know of

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked up some registers and passwords features with django .

- What is planned to be done until the next scrum meeting?

  - Start coding in my feature.

- What are the hurdles?

  - None.