Date: 06/14/2021

Sprint #3

Daily Standup Meeting #1

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the dashboard page. Look at documentation and tutorials for help.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the dashboard page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Making the foundations of a static page

  - Ensure that static page will cover all the questions for the screening exam

- What is planned to be done until the next scrum meeting?

  - Create static screening exam

  - Create code artifacts

  - Develop dynamic multipage screening exam (Not high priority)

- What are the hurdles?

  - Lost time on multipage screening exam

  - Making up for time with static screening exam

  - Scalability with static screening exam

  - Potential bugs with static screening exam

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Merging of code continues

- What is planned to be done until the next scrum meeting?

  - Work on exam stuff

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Carlos and reviewed code

- What is planned to be done until the next scrum meeting?

  - Continue working on the template

- What are the hurdles?

  - I am not very familiar with HTML

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up file to the option feature to a branch

- What is planned to be done until the next scrum meeting?

  - Plan to discuss with what other features will need to be added

- What are the hurdles?

  - Figuring out how to upload the code to the branch

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Plans for next thing to work on

- What is planned to be done until the next scrum meeting?

  - Ideas on how to solve the issues and things that needs to be done

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got button to play sound when clicked on website

- What is planned to be done until the next scrum meeting?

  - Think about ways to have sound autoplay

- What are the hurdles?

  - Several browsers do not allow autoplay unless very specific conditions are met, talk to the PO about this

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Testing scripts with updated code

- What is planned to be done until the next scrum meeting?

  - Test new models

- What are the hurdles?

  - None at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More code on the login page

  - Changing the background picture.

- What is planned to be done until the next scrum meeting?

  - Make the login page look even better

  - Review Carlos’ code.

- What are the hurdles?

  - None.