Date: 07/09/2021

Sprint #4

Daily Standup Meeting #10

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the PO today.

  - Working on the database and its tables and having it interface with the website with Carlos.

- What is planned to be done until the next scrum meeting?

  - Working on the database and having it interface with the website with Carlos.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Polish program more

  - More development on the static screening exam

  - Help with development on other portions of the exams

  - Met with PO for feedback on

- What is planned to be done until the next scrum meeting?

  - Development of student parent registration

  - Develop more of the dynamic version of the exam

  - Complete other exam portion

  - Prepare questions for PO

- What are the hurdles?

  - Scalability with static screening exam

  - Managing time and efficiency

  - Deadlines

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Finish second exam

- What is planned to be done until the next scrum meeting?

  - Work on the database

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with PO

- What is planned to be done until the next scrum meeting?

  - Get ready to work on next feature

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing for the second exam

- What is planned to be done until the next scrum meeting?

  - Work on making adjustments and starting third exam

- What are the hurdles?

  - Deadlines

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Button click highlight re-coding

- What is planned to be done until the next scrum meeting?

  - Further implementation

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished the 2nd test, met with the PO

- What is planned to be done until the next scrum meeting?

  - Start the 3rd test template

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting with PO

What is planned to be done until the next scrum meeting?

  - Meeting with Team Leader

  - New tasks

- What are the hurdles?

  - Not at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the database

- What is planned to be done until the next scrum meeting?

  - Continued work on the database

- What are the hurdles?

  - None.