Date: 07/23/2021

Sprint #5

Daily Standup Meeting #10

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov

Start Time: 5:30 PM

End Time: 6:00 PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up linking the test scores to student page.

- What is planned to be done until the next scrum meeting?

  - Fix small bugs

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Maintained production server

  - Finished working on final improvements

- What is planned to be done until the next scrum meeting?

  - Pass the AWS ownership over to PO or designated server owner

- What are the hurdles?

  - None

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Review code

- What is planned to be done until the next scrum meeting?

  - Finish up the code

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with PO

- What is planned to be done until the next scrum meeting?

  - Final touches on code

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing templates

- What is planned to be done until the next scrum meeting?

  - Continue testing the templates.

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Final meeting with PO

- What is planned to be done until the next scrum meeting?

  - Further implementation

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Put the audio for the 5th test template

- What is planned to be done until the next scrum meeting?

  - Fix up minor errors

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting with PO

  - Re-check routing

What is planned to be done until the next scrum meeting?

  - Prepare final deliverable

- What are the hurdles?

  - Not at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the report form

- What is planned to be done until the next scrum meeting?

  - Continued work on the report form

- What are the hurdles?

  - None.