Date: 06/2/2021

Sprint #2

Daily Standup Meeting #3

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django with tutorials.

  - Continued working on the dashboard page.

  - Connected the main page to project (url works properly after login)

- What is planned to be done until the next scrum meeting?

  - Will continue working on the dashboard page.

- What are the hurdles?

  - None.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Reviewed other code branches to fit puzzle pieces together mentally and to confirm functionality

  - Continued research on multi page django panels

- What is planned to be done until the next scrum meeting?

  - Improve foundations of multipage

  - Question PO regarding exam questions and potential limits (To be done Friday)

- What are the hurdles?

  - Getting used to django

  - Costs

  - Choosing between multi-page or making different html files

  - Working without the questions for the exam

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Planned multi-page forms format

- What is planned to be done until the next scrum meeting?

  - Experiment with multi-page formats

- What are the hurdles?

  - Potential costs of a server might impact the project.

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began working on the login page style

- What is planned to be done until the next scrum meeting?

  - Keep fixing it

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added more html code for the interface and named the tabs

- What is planned to be done until the next scrum meeting?

  - I will run the Html code fix and add anything that needs to be added and see how it would look in the project branch.

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Meeting with the lead and discussion on the changes and workflow

- What is planned to be done until the next scrum meeting?

  - Work on the landing page and have another meeting with the PO

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to follow along a tutorial on making a homepage with django

- What is planned to be done until the next scrum meeting?

  - Make more progress on the homepage

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on mp3 integration with help of tutorials

- What is planned to be done until the next scrum meeting?

  - Working mp3s into our site.

- What are the hurdles?

  - Not that I know of

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Trying to schedule a meeting with the project holder.

  - Keep looking at some registers and passwords features with django .

- What is planned to be done until the next scrum meeting?

  - Coding in my feature.

- What are the hurdles?

  - None.