Date: 06/15/2021

Sprint #3

Daily Standup Meeting #2

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the dashboard page. Look at documentation and tutorials for help.

  - Pulled changes from master branch and corrected needed changes in the branch I’m currently working on.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the dashboard page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - More development on static screening exam

- What is planned to be done until the next scrum meeting?

  - Create code artifacts for newer pages

  - Develop dynamic multipage screening exam (Not high priority)

- What are the hurdles?

  - Scalability with static screening exam

  - Potential bugs with static screening exam

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Exam code has been looked at

- What is planned to be done until the next scrum meeting?

  - Focus on making exams work

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Repositioned and resized the template

- What is planned to be done until the next scrum meeting?

  - Continue working on the template

- What are the hurdles?

  - I am not very familiar with HTML

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussed what addition features the interface needs

- What is planned to be done until the next scrum meeting?

  - Continue on to work on the template

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Communication with the team about the landing page

- What is planned to be done until the next scrum meeting?

  - Further implementation on landing page

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to fix the issue where the sound would play locally but not on the web server. Was unsuccessful

- What is planned to be done until the next scrum meeting?

  - Fix the issue

- What are the hurdles?

  - Possibly the file path could be different and I need to find out how to translate it to the web server

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Refactoring code

- What is planned to be done until the next scrum meeting?

  - Follow up with new tasks

- What are the hurdles?

  - None at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - More code on the login page

  - Changing the background picture.

  - Merge my code and fix bugs if there would be some.

- What is planned to be done until the next scrum meeting?

  - Make the login page look even better

  - Review Carlos’ code.

- What are the hurdles?

  - None.