Date: 07/13/2021

Sprint #5

Daily Standup Meeting #2

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov

Start Time: 5:30 PM

End Time: 6:00 PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the database and its tables and having it interface with the website.

  - Creating forms for user to add students and classrooms.

- What is planned to be done until the next scrum meeting?

  - Working on the database and having it interface with the website.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Moved more of project onto AWS EC2 Instance

- What is planned to be done until the next scrum meeting?

  - Have AWS set up and with full functionality

- What are the hurdles?

  - Learning everything about AWS and getting it up and running before deadline

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Database work

- What is planned to be done until the next scrum meeting?

  - Even more database work

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on forms

- What is planned to be done until the next scrum meeting?

  - Keep coding the forms

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing for the second exam

- What is planned to be done until the next scrum meeting?

  - Work on making adjustments and starting third exam

- What are the hurdles?

  - Deadline

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Design it differently by requirements

- What is planned to be done until the next scrum meeting?

  - Further implementation

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started the 3rd test template

- What is planned to be done until the next scrum meeting?

  - Continue the 3rd test template

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Updating 2nd and 3rd exam

What is planned to be done until the next scrum meeting?

  - Updating 3rd exam

- What are the hurdles?

  - Not at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the database

- What is planned to be done until the next scrum meeting?

  - Continued work on the database

- What are the hurdles?

  - None.