Date: 06/3/2021

Sprint #2

Daily Standup Meeting #2

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django with tutorials.

  - Continued working on the main page.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the main page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Got estimates of server costs and web hosting

  - Research on web hosting and associated costs

- What is planned to be done until the next scrum meeting?

  - Continue working on login / registration page

  - Start on parent / teacher / facilitator questionnaire

  - Make code as efficient as possible to limit server costs

- What are the hurdles?

  - Cybersecurity with logins

  - Getting used to django

  - Deadlines and costs

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Multiple meetings and general code reviews

- What is planned to be done until the next scrum meeting?

  - Meeting with PO and continuing with multi-page tests

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Importing new code to my machine

- What is planned to be done until the next scrum meeting?

  - Keep working on login/register

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on setting up terminal on vs code and updating the new code with David

- What is planned to be done until the next scrum meeting?

  - Plan on working more on the navigation bar

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Worked on HTMLs for login, signup and added Nav bar

- What is planned to be done until the next scrum meeting?

  - Further implementation of the templates and the HTML files

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the landing page

- What is planned to be done until the next scrum meeting?

  - Get the navbar to an acceptable level

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked up how to dynamically add mp3s in Django

  - Fixed recording errors

- What is planned to be done until the next scrum meeting?

  - Working mp3s into our site.

- What are the hurdles?

  - Not that I know of

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learning HTML.

- What is planned to be done until the next scrum meeting?

  - Connect Justin with login features and work together.

- What are the hurdles?

  - None.