Date: 06/30/2021

Sprint #4

Daily Standup Meeting #3

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the dashboard page, models, and exam template. Look at documentation and tutorials for help.

- What is planned to be done until the next scrum meeting?

  - Work on the student, classrooms, and tests to work with the dashboard page.

  - Look into improvements for the exam template.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Polish program

  - More development on the static screening exam

- What is planned to be done until the next scrum meeting?

  - More development of static screening exam

  - Develop more of the dynamic version of the exam

  - Move portions of exams to database

- What are the hurdles?

  - Scalability with static screening exam

  - Working without database for database based project

  - Managing time and efficiency

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Continued work on beta

- What is planned to be done until the next scrum meeting?

  - Try to finish the beta

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on the svg

- What is planned to be done until the next scrum meeting?

  - Try to finish the svg for the exam

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

Worked on adding more questions in the exam

- What is planned to be done until the next scrum meeting?

  - Will continue to work on the Exam2

- What are the hurdles?

  - Time

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - More research and coding

- What is planned to be done until the next scrum meeting?

  - Further implementation

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on the second exam a little

- What is planned to be done until the next scrum meeting?

  - Continue working on the second exam

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Adding more to Backend

  - Looking up options to host website

What is planned to be done until the next scrum meeting?

  - Testing code from teammates

- What are the hurdles?

  - Not at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Arranging on login and register page

  - Looking for pictures for background with a white layer.

- What is planned to be done until the next scrum meeting?

  - Keep working on the html

- What are the hurdles?

  - None.