Date: 06/7/2021

Sprint #2

Daily Standup Meeting #5

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django with tutorials and websites.

  - Continued working on the main page.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the main page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Creating skeleton of questionnaire

  - More development on multipage form

- What is planned to be done until the next scrum meeting?

  - Implement more of PO advice

- What are the hurdles?

  - Complexity of multi page form

  - Ensure multi page does not consume too much resources

  - Time lost on multipage is time lost overall

  - Getting used to django

  - Deadlines and costs

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - General coding

- What is planned to be done until the next scrum meeting?

  - Continue coding

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue working on login

- What is planned to be done until the next scrum meeting?

  - Try to finish login design

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the functions for the login user

- What is planned to be done until the next scrum meeting?

  - Plan on continuing to work on the login and other features for the interface.

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Edited the landing page and updated the nav bar and further implemented the login and register page

- What is planned to be done until the next scrum meeting?

  - Update the HTMLs

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on landing page

- What is planned to be done until the next scrum meeting?

  - Continue updating the page with relevant information

- What are the hurdles?

  - Not that I know of

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working mp3s into our site

- What is planned to be done until the next scrum meeting?

  - Implementing dynamic inclusion of mp3s

- What are the hurdles?

  - Task proved to be more difficult than initially thought

  - Getting used to django specific workplace quirks

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learning HTML

- What is planned to be done until the next scrum meeting?

  - Continue working on the login page

- What are the hurdles?

  - None.