Date: 06/18/2021

Sprint #3

Daily Standup Meeting #5

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the dashboard page. Look at documentation and tutorials for help.

  - Work on incorporating users being able to add students.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the dashboard page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - More development on static screening exam

- What is planned to be done until the next scrum meeting?

  - Create code artifacts for newer pages

  - Develop dynamic multipage screening exam (Not high priority)

  - Linking a database to entire project

  - Assigning ID’s to each page for the database

  - Use POs advice to better fit program to business need

- What are the hurdles?

  - Scalability with static screening exam

  - Potential bugs with static screening exam

  - Ensuring database works at all times

  - Database costs

  - Keeping track of all ID’s for questions

  - Time constraints

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Fet ready for first release

- What is planned to be done until the next scrum meeting?

  - Continue coding

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with PO and discussed features

- What is planned to be done until the next scrum meeting?

  - Plan how to start creating the test

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Retested code for dropdown menu

- What is planned to be done until the next scrum meeting?

  - Retest code for drop menu

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Plans for meeting

- What is planned to be done until the next scrum meeting?

  - Further implementation and testing

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the PO to discuss details

  - Decided to focus on forms instead

- What is planned to be done until the next scrum meeting?

  - Have super basic form implemented for website

- What are the hurdles?

  - Nonse so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looking into Tkinter and other UI methods

  - Meeting with PO

- What is planned to be done until the next scrum meeting?

  - Updating database format and testing it with UI

- What are the hurdles?

  - Tkinter wasn’t exactly what I was looking for

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review the new code

- What is planned to be done until the next scrum meeting?

  - Continue working on the html

- What are the hurdles?

  - None.