Date: 07/16//2021

Sprint #5

Daily Standup Meeting #5

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov

Start Time: 5:30 PM

End Time: 6:00 PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the database and its tables and having it interface with the website.

  - Created forms for user to add students and classrooms.

  - Finished on the student and exam connection.

  - Finished user model linking to student and classroom.

- What is planned to be done until the next scrum meeting?

  - Will work on updating student’s at_risk parameter after exam is done.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Presented production server to PO

  - Met with PO

- What is planned to be done until the next scrum meeting?

  - Implement new changes into production

  - Use PO feedback to improve product

- What are the hurdles?

  - Making sure production does not get destroyed by new code

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Fixes on parts of code

- What is planned to be done until the next scrum meeting?

  - Minor fixes on multiple parts and more

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with and received feedback on the screening forms

- What is planned to be done until the next scrum meeting?

  - Prepare to create the new forms that will be sent to me

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing for the second exam

- What is planned to be done until the next scrum meeting?

  - Work on making adjustments and starting third exam

- What are the hurdles?

  - Deadline

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Meeting with PO and general discussion

- What is planned to be done until the next scrum meeting?

  - Further implementation

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished 4th test template

- What is planned to be done until the next scrum meeting?

  - Start the 5th test template

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting with PO

What is planned to be done until the next scrum meeting?

  - Work on tasks from PO

- What are the hurdles?

  - Not at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the report form

- What is planned to be done until the next scrum meeting?

  - Continued work on the report form

- What are the hurdles?

  - None.