Date: 07/19/2021

Sprint #5

Daily Standup Meeting #6

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov

Start Time: 5:30 PM

End Time: 6:00 PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on linking the test scores to student page.

- What is planned to be done until the next scrum meeting?

  - Wil continue working on the linking of the test scores to student page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Maintained production server

  - Ensured there were no conflicts with changes to code in server

- What is planned to be done until the next scrum meeting?

  - Implement new changes into production

  - Use PO feedback to continue to improve product

- What are the hurdles?

  - Ensuring full functionality of production server with local / test server

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - A few fixes for the code

- What is planned to be done until the next scrum meeting?

  - Finish things so we can polish after

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started to update the forms with the new specs given by PO

- What is planned to be done until the next scrum meeting?

  - Learn how to create the type of form needed for the Risk Factor Screening

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing for the second exam

- What is planned to be done until the next scrum meeting?

  - Work on making adjustments and starting third exam

- What are the hurdles?

  - Deadline

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - General ideas about the code and meeting with the PO

- What is planned to be done until the next scrum meeting?

  - Further implementation

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started 5th test template

- What is planned to be done until the next scrum meeting?

  - Continue working on the 5th test template

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on tasks from PO

What is planned to be done until the next scrum meeting?

  - Meeting with Team Leader

- What are the hurdles?

  - Not at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the report form

- What is planned to be done until the next scrum meeting?

  - Continued work on the report form

- What are the hurdles?

  - None.