Date: 06/9/2021

Sprint #2

Daily Standup Meeting #7

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django with tutorials and websites.

  - Pulled changes from GitHub to local project location.

  - Continued working on the main page.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the main page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - More development on multipage form

  - Researched more costs regarding the server and web hosting for larger scale projects

- What is planned to be done until the next scrum meeting?

  - Implement more of PO advice

  - Create code artifacts

- What are the hurdles?

  - Ensuring artifacts are detailed for PO and for overall understanding of project

  - Getting used to more complex elements on django

  - Deadline for multipage

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - More merges

- What is planned to be done until the next scrum meeting?

  - Continue merging code

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pull the new code and merges to my machine

- What is planned to be done until the next scrum meeting?

  - Plan the next feature i want to work on

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on features for the web interface

- What is planned to be done until the next scrum meeting?

  - Plan to add a Navigation option feature to the main branch

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Code review by Carlos, and further merge and pushes to the main code

- What is planned to be done until the next scrum meeting?

  - Updating and implementation

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over the code that was pushed to Github to understand the changes made by other members of my group

- What is planned to be done until the next scrum meeting?

  - Try to have the landing page finished

- What are the hurdles?

  - Not that I know of

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Testing dynamic mp3 method

- What is planned to be done until the next scrum meeting?

  - Meeting with Team Leader

- What are the hurdles?

  - None at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Keep coding on the login page.

- What is planned to be done until the next scrum meeting?

  - Add more features.

- What are the hurdles?

  - None.