Date: 06/10/2021

Sprint #2

Daily Standup Meeting #8

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django with tutorials and websites.

  - Continued working on the main page.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the main page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - More development on multipage form

  - Researched more costs regarding the server and web hosting for larger scale projects

  - Met with bread personally about changes to GitHub

- What is planned to be done until the next scrum meeting?

  - Implement more of PO advice

  - Create code artifacts

  - Prepare questions for PO meeting

- What are the hurdles?

  - Ensuring artifacts are detailed for PO and for overall understanding of project

  - Getting used to more complex elements on django

  - Deadline for multipage

  - Making sure code is readable for other members and future members of this project

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Meeting with teammates about the merges

- What is planned to be done until the next scrum meeting?

  - Prepare for the PO meeting

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Begin working on HTML template for test questions

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - I am not very familiar with HTML

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the finishing the changes to the navigation bar

- What is planned to be done until the next scrum meeting?

  - Plan to add a Navigation option feature to the main branch

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Code push and some edits with allauth while bringing back the old nav bar done by Carlos

- What is planned to be done until the next scrum meeting?

  - Removing allauth app from django

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss with carlos the changes that he had pushed onto the github and how I can help

- What is planned to be done until the next scrum meeting?

  - Assist any members that need help

- What are the hurdles?

  - Not that I know of

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting with Team Leader

- What is planned to be done until the next scrum meeting?

  - Update code follow up with Trello tasks

- What are the hurdles?

  - None at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More code on the login page

- What is planned to be done until the next scrum meeting?

  - Make the login page look even better

- What are the hurdles?

  - None.