Date: 06/11/2021

Sprint #2

Daily Standup Meeting #9

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django with tutorials and websites.

  - Continued working on the dashboard page.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the dashboard page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Met with PO regarding the project

  - Decided with PO to change to a static screening exam until the multipage exam can be made dynamic

- What is planned to be done until the next scrum meeting?

  - Create static screening exam

  - Create code artifacts

  - Develop dynamic multipage screening exam

- What are the hurdles?

  - Lost time on multipage screening exam

  - Making up for time with static screening exam

  - Scalability with static screening exam

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Meeting with PO

- What is planned to be done until the next scrum meeting?

  - Merge new code to master

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with PO and made first draft of template

- What is planned to be done until the next scrum meeting?

  - Continue working on the template

- What are the hurdles?

  - I am not very familiar with HTML

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished the changes to the navigation bar will add to the main branch this weekend

- What is planned to be done until the next scrum meeting?

  - Plan to work on other functions for the cover page

- What are the hurdles?

  - Figuring out how to upload the code to the main branch

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Meeting and discussion with PO

- What is planned to be done until the next scrum meeting?

  - Work on the questionnaire and login page

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with team leader

- What is planned to be done until the next scrum meeting?

  - Assist any members that need help

- What are the hurdles?

  - Not that I know of

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting with PO

- What is planned to be done until the next scrum meeting?

  - Continue working with the audio

- What are the hurdles?

  - None at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - More code on the login page

  - Changing the background picture.

- What is planned to be done until the next scrum meeting?

  - Make the login page look even better

- What are the hurdles?

  - None.