Date: 07/22/2021

Sprint #5

Daily Standup Meeting #9

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov

Start Time: 5:30 PM

End Time: 6:00 PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued the work on linking the test scores to student page.

- What is planned to be done until the next scrum meeting?

  - Finish cleaning up

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Maintained production server

  - Worked on exam template

  - Helped with highlighting tool

- What is planned to be done until the next scrum meeting?

  - Implement new changes into production

  - Continue to maintain server

  - Work on some artifacts

  - Prepare questions for PO

- What are the hurdles?

  - Ensuring full functionality of production server with local / test server

  - Ensure exam template changes cause no issues

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Meeting with PO

- What is planned to be done until the next scrum meeting?

  - Clean up bugs

- What are the hurdles?

  - None

Justin Carasa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished updating all the forms

- What is planned to be done until the next scrum meeting?

  - Prepare for meeting with PO

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing templates

- What is planned to be done until the next scrum meeting?

  - Continue testing the templates.

- What are the hurdles?

  - Deadline

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Final phase of code changes

- What is planned to be done until the next scrum meeting?

  - Further implementation

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Put the audio for the 5th test template

- What is planned to be done until the next scrum meeting?

  - Fix up minor errors

- What are the hurdles?

  - None so far

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up last exams

What is planned to be done until the next scrum meeting?

  - Re-check routing for all pages

- What are the hurdles?

  - Not at the moment

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the report form

- What is planned to be done until the next scrum meeting?

  - Continued work on the report form

- What are the hurdles?

  - None.