Date: 05/26/2021

Sprint #1

Daily Standup Meeting #10

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django.

  - Pulled changes from Github.

  - Continued planning the main page and started coding.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the main page after that appears after login.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Familiarize myself with django for registration and logging

  - Continued researching server possibilities through AWS

- What is planned to be done until the next scrum meeting?

  - Consult PO about budget (To be done on Friday)

  - Work on github

  - Begin working on login / registration page

- What are the hurdles?

  - Budget issues

  - Learning django for web page

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Continued coding on the landing page

- What is planned to be done until the next scrum meeting?

  - Continue coding the landing page and get started on the user login

- What are the hurdles?

  - Potential costs of a server might impact the project.

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue learning python/django

  - Clone repository

- What is planned to be done until the next scrum meeting?

  - Begin coding basic features for app

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Cloned github project

- What is planned to be done until the next scrum meeting?

  - Continued working on simpler functions of project

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Worked on the landing page of the project

- What is planned to be done until the next scrum meeting?

  - Talked with the team on discord and worked together on the project and also planned the meeting with the PO

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Followed along a Django tutorial to learn how to use it

- What is planned to be done until the next scrum meeting?

  - Make a form on Django to use with our project

- What are the hurdles?

  - Costs of hosting website on a server- we have to talk to the PO about this

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Made recordings

  - Had follow up meeting with project leader

- What is planned to be done until the next scrum meeting?

  - Continue recordings

  - Finalize question template

- What are the hurdles?

  - Not that I know of

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Preparing for meeting on Friday

- What is planned to be done until the next scrum meeting?

  - Start coding.

- What are the hurdles?

  - None.