Date: 05/28/2021

Sprint #1

Daily Standup Meeting #12

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django with tutorials.

  - Pulled more changes from Github.

  - Continued working on the main page; mostly finalizing the general UI design for the page.

  - Attended meeting with the PO.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the main page.

- What are the hurdles?

  - None at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Found options for domain name hosting and database options

  - Met with PO to get more specifics on program

- What is planned to be done until the next scrum meeting?

  - Continue working on login / registration page

  - Start on parent / teacher / facilitator questionnaire

  - Use what PO mentioned to improve product to what he envisioned

- What are the hurdles?

  - Cybersecurity with logins

  - Learning django specifics to make secure login

  - Deadlines

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Worked on the register section

- What is planned to be done until the next scrum meeting?

  - Continue with the basic aspects of the code

- What are the hurdles?

  - Potential costs of a server might impact the project.

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with PO

  - Learned more about specifications of the project

- What is planned to be done until the next scrum meeting?

  - Make the login page look nicer

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on getting my terminal set up for the program

- What is planned to be done until the next scrum meeting?

  - Plan on working on the interface of the program

  - Will be looking types of interfaces could be used for our program

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Talked with PO and his ideas and went through the Django and GitHub project

- What is planned to be done until the next scrum meeting?

  - Do coding on the landing page

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked up different Django tutorials for forms and followed along with them

- What is planned to be done until the next scrum meeting?

  - Find out the problem with my code so I can make it work

  - Once I have the working version, integrate it with the rest of the code

  - Push the form to github

- What are the hurdles?

  - Figuring out forms in Django

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting with PO

- What is planned to be done until the next scrum meeting?

  - Reviewing meeting

- What are the hurdles?

  - Not that I know of

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Setup the environment on my PC.

  - Attend the meeting with PO on ZOOM.

- What is planned to be done until the next scrum meeting?

  - Check out the algorithm that fits Django in the Login page.

- What are the hurdles?

  - None.