Date: 05/20/2021

Sprint #1

Daily Standup Meeting #4

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned about Python Django and Flask and their differences.

- What is planned to be done until the next scrum meeting?

  - Will continue research of the frameworks above and Python and discuss with team members about product owners requirements.

- What are the hurdles?

  - Understanding the requirements of the product owner and how to best implement them in the project.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Finalized details with Product Owner to begin creating application

- What is planned to be done until the next scrum meeting?

  - Begin dividing pieces of schematics into work / blocks of code

  - Dividing the epic into various user stories and creating app by parts

- What are the hurdles?

  - Scalability and making sure github rules are established

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Finalized details with Product Owner about the project itself

- What is planned to be done until the next scrum meeting?

  - Begin turning the project from idea, to detailed concepts.

- What are the hurdles?

  - Assuming we go down the web app route, future scalability could be an issue.

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with PO and learning more about the project

- What is planned to be done until the next scrum meeting?

  - Plan how we will implement some of the project ideas

- What are the hurdles?

  - Figuring out who will work on what parts of the project

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Decided what programing language should be used for the project

- What is planned to be done until the next scrum meeting?

  - Discuss which functions will be assigned to work on

- What are the hurdles?

  - Getting all the functions to work properly

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 3 hour since the last meeting.

- What was done since the last scrum meeting?

  - We went to the main campus and we directly discussed with the PO about the project so he can explain all his ideas and thoughts

- What is planned to be done until the next scrum meeting?

  - We have a plan to have a zoom meeting with the team so we can go over the PowerPoint which Dr.Elliot (the PO) had prepared for us

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the project owner to finalize the details of the project and finalize what needs to be worked on

- What is planned to be done until the next scrum meeting?

  - Dividing the work amongst the members and deciding which user stories to begin working on

- What are the hurdles?

  - Scalability

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Face to face meeting with project owner discussing the specifications and details of the project

- What is planned to be done until the next scrum meeting?

  - Dividing tasks and beginning the based on the requirements and beginning the development phase

- What are the hurdles?

  - Not everyone could come to the face to face meeting, some appeared through zoom but we will still have to catch up some on a few details that were discussed

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attend the meeting on Zoom with the project owner and finalized the details about this project.

- What is planned to be done until the next scrum meeting?

  - Finish reading the PowerPoints provided and prepare starting the development.

- What are the hurdles?

  - Divide the project.