Date: 05/21/2021

Sprint #1

Daily Standup Meeting #5

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python and Python Django since its most likely the language we will be using to build the project.

- What is planned to be done until the next scrum meeting?

  - Will continue learning Python and Python Django. Will be reviewing HTML, CSS, and Javascript as well since they will most likely be needed.

- What are the hurdles?

  - How to split up the tasks in the project to work efficiently with each other after deciding on final project requirements, specific frameworks, and languages.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Chose language for application

  - Chose application structure

- What is planned to be done until the next scrum meeting?

  - Start creating simpler portions of the application

- What are the hurdles?

  - Potential server costs

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Selected the language and detailed the structure of the work

- What is planned to be done until the next scrum meeting?

  - Begin coding the simpler parts of the project.

- What are the hurdles?

  - Potential costs of a server might impact the project.

Justin Carasa:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Choose our language for the project

- What is planned to be done until the next scrum meeting?

  - Research more into python and django

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Voted for language and framework

  - Began familiarizing self with language and framework being used

- What is planned to be done until the next scrum meeting?

  - Discuss what each function will execute

  - Work on simpler functions of project

- What are the hurdles?

  - Financial costs of server

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2hour since the last meeting.

- What was done since the last scrum meeting?

  - Discussed with team members and did PowerPoint with plans on how to execute the project

- What is planned to be done until the next scrum meeting?

  - To start on the project which will most likely be Web-based on coded either with Python or Java

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - As a group we decided on using Python and discussed more details of the project

- What is planned to be done until the next scrum meeting?

  - Decide on what framework specifically to use so keep researching flask and django

  - See about coding some very simple things for now

- What are the hurdles?

  - The financial costs of running a server but that can be addressed later with the project owner

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked over specification documents to for future meeting. Voted on Python and web app form for program.

- What is planned to be done until the next scrum meeting?

  - Still need to divide tasks

- What are the hurdles?

  - Not that I know of

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussion with team members about where we will code the project

- What is planned to be done until the next scrum meeting?

  - Deciding that the project will most likely be offline and easily accessible through server. Further discussions about this need to be executed

- What are the hurdles?

  - None.