Date: 05/24/2021

Sprint #1

Daily Standup Meeting #8

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Cloned django project from github

  - Added gitignore to the project and learned more about Python Django.

- What is planned to be done until the next scrum meeting?

  - Will continue learning Python and Python Django. Will work on one of the tasks in Trello.

- What are the hurdles?

  - Deciding which task to focus on first.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Cloned github project

  - Started researching server possibilities

- What is planned to be done until the next scrum meeting?

  - Consult PO about budget (may not be completed next meeting)

  - Work on github

- What are the hurdles?

  - Budget issues

  - Making sure github works for everyone

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Began the django project and pushed it to github

  - Expanded all the tasks on Trello

- What is planned to be done until the next scrum meeting?

  - Begin coding and translating documents

- What are the hurdles?

  - Potential costs of a server might impact the project.

Justin Carasa:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Connected to the github

- What is planned to be done until the next scrum meeting?

  - Research more into python and django

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Cloned github project

- What is planned to be done until the next scrum meeting?

  - Discuss what each function will execute

  - Continued working on simpler functions of project

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Cloned github project

- What is planned to be done until the next scrum meeting?

  - Learn more about django and its settings on how to code there

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started a rough draft of the database schema

  - Cloned github project

  - Choose our framework for webapp (django)

- What is planned to be done until the next scrum meeting?

  - Complete the first draft of the database schema to show to peers for review

  - Write down questions to ask the product owner about any issues that may come up during development

- What are the hurdles?

  - Ensuring the schema would work practically speaking (which is why I will have it reviewed)

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Cloned github project

  - Started making recordings

- What is planned to be done until the next scrum meeting?

  - Finish recordings, make template for questions

- What are the hurdles?

  - Getting everyone the github project and have it working properly

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Cloned github project

- What is planned to be done until the next scrum meeting?

  - Start working on the Github.

- What are the hurdles?

  - None.