Date: 05/25/2021

Sprint #1

Daily Standup Meeting #9

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Start Time: 5:30PM

End Time: 6:00PM

Taylor Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Python Django.

  - Started planning the main page for after a user logins with username and password.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the main page after login.

- What are the hurdles?

  - Deciding on the layout of the page at the moment.

Juan Lopez:

- How many hours did I work since the last meeting?

  - I worked 3 hours

- What was done since the last scrum meeting?

  - Familiarize myself with django

  - Continued researching server possibilities

- What is planned to be done until the next scrum meeting?

  - Consult PO about budget (To be done on Friday)

  - Work on github

- What are the hurdles?

  - Budget issues

  - Learning django

Carlos Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours were worked

- What was done since the last scrum meeting?

  - General coding of the app

- What is planned to be done until the next scrum meeting?

  - Continue coding and translating

- What are the hurdles?

  - Potential costs of a server might impact the project.

Justin Carasa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn basics of django

- What is planned to be done until the next scrum meeting?

  - Begin coding basic features for app

- What are the hurdles?

  - None

Mardochee Jeantinor:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Choose our framework for webapp (django)

  - Cloned github project

- What is planned to be done until the next scrum meeting?

  - Continued working on simpler functions of project

- What are the hurdles?

  - None

David Jakimov:

- How many hours did I work since the last meeting?

  - I worked around 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - Research about potential coding style for easier layout

- What is planned to be done until the next scrum meeting?

  - Trying Django and coding based on our requirements

- What are the hurdles?

  - None

Martin Alvarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the landing page

  - Started learning Django and am looking into how to make forms with it

- What is planned to be done until the next scrum meeting?

  - Finish the landing page

  - Start working on a template for forms with django

  - If time allows continue working on database schema

- What are the hurdles?

  - Changing background image opacity has been troublesome but am looking into that

Jonathan Muniz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started making recordings

  - Working on question template

- What is planned to be done until the next scrum meeting?

  - Continue recordings

  - Finalize question template

- What are the hurdles?

  - Some miscommunications with PO

Yuhan Qin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watching tutorials of Django and reading examples from Github.

  - Start coding with a little practice in Django

- What is planned to be done until the next scrum meeting?

  - Start coding.

- What are the hurdles?

  - None.