# Teach Reading to Pre-K Project

Final Deliverable

Florida International University                                                                               Knight Foundation School of Computing and Information Sciences
CIS 4911 Senior Project                                                                                                CIS 3950 Capstone I                                                                                                                                CIS 4951 Capstone II

Team Members

Carlos Rodriguez, <crodr597@fiu.edu>

Martin Alvarez, <malva408@fiu.edu>

Juan Lopez, <jlope676@fiu.edu>

Jonathan Muniz, <jmuni037@fiu.edu>

Justin Carasa, <jcara035@fiu.edu>

David Jakimov, <djaki001@fiu.edu>

Mardochee Jeantinor, <mjean239@fiu.edu>

Taylor Martinez, <tmart129@fiu.edu>

Yuhan Qin, <yqin007@fiu.edu>

Product Owners
Dr. Elliot Levy, Title

Instructor
Masoud Sadjadi, FIU

Copyright and trademark notices, restrictions on copying or distributing the documentation, information for contacting the issuing organization (reader’s comments), warranties, contractual obligations or disclaimers, and general warnings and cautions.

# Abstract

This project began as a way to easily and rapidly distribute throughout schools, in parts of the United States, a screener that would help identify kids of certain ages if they were at risk or not at risk. At risk would be classified as a student who potentially could have reading, language, or alphabetical problems that are potential indicators for future success or failure in the student’s academic life. This also allows us to collect data on what are potential similarities between such kids and could help in identifying these signs much earlier.

# Table of Contents

Contents

Abstract	3

Table of Contents	4

1 | Introduction	7

1.1 | Current System	7

1.2 | Purpose of New System	7

2 | User Stories	8

2.1 | Implemented User Stories	8

User Story # 1	8

User Story # 2	8

User Story # 3	8

User Story # 4	8

User Story # 5	8

User Story # 6	9

User Story # 7	9

User Story # 8	9

User Story # 9	9

User Story # 10	9

User Story # 11	9

User Story # 12	9

User Story # 13	9

User Story # 14	10

User Story # 15	10

2.2 | Pending User Stories	10

3 | Project Plan	11

3.1 | Hardware and Software Resources	11

3.1.2 | Development Environment	11

3.1.2 | Deployment Requirements	12

4 | Sprints Plan	13

Sprint 1	13

Sprint 2	14

Sprint 3	15

Sprint 4	17

Sprint 5	19

5 | System Design	21

5.1 | Architectural Patterns	21

5.2 | Deployment Diagram	22

5.3 | Design Patterns	22

6 | System Validation	23

Appendix 	25

Appendix A: UML Diagrams	26

Appendix B: User Interface Design	32

Appendix C: Sprint Review Reports	35

Sprint 1 Report	35

Sprint 2 Report	36

Sprint 3 Report	36

Sprint 4 Report	37

Sprint 5 Report	37

Appendix D: Sprint Retrospective Reports	38

Sprint 1 Retrospective	38

Sprint 2 Retrospective	39

Sprint 3 Retrospective	40

Sprint 4 Retrospective	41

Sprint 5 Retrospective	42

References	44

Tools, Frameworks, Platforms	45

# 1 | Introduction

This is a web application to be used in various schools, particularly very early in the education system such as Pre-K, in order to assess the reading ability of young children early on which will help determine their success later on in their education. students will be logged into the site and will be given a test utilizing sounds and visuals. The students will go through each question to the best of their ability and their answers will be recorded along the way. At the end of the exam, a RISK report will be given based on the results that schools and parents can use to better specialize the student’s education.

## 1.1 | Current System

As it stands currently, there is no effective and widespread test to detect the risk of young children in terms of reading ability and none in an easily distributable online format. Exams of this nature are typically conducted in a physical test with a proctor or an extensive examination with a doctor or licensed professional. They are also not easily updated and can be expensive at times for school and parents. Our system will be the first to tackle this issue in an online, easily updatable and distributable format.

## 1.2 | Purpose of New System

Our system seeks to achieve several goals. Mainly to provide an easily distributable service for schools that currently does not exist in the current educational system. To be able to detect high risk students early on so teachers can put more focus on helping them. To give out reports that will not only help schools and parents understand the current level of the student but will be helpful in analytics in assessing the reading ability of youth in certain areas. Finally, for the system to be easily updatable so improved tests can be distributed just as easily down the line.

# 2 | User Stories

This section will show the user stories implemented during the version 3 of this product. There will not be any carry over user stories since all the functionality requested by the product owners was successfully turned in on time.

## 2.1 | Implemented User Stories

### User Story # 1 -Make a friendly UI for parents and teachers to be able to overview orgiress of students /children

As a parent user, I would like to be able to traverse the website and use the forms without having to spend time figuring out where to go.

### User Story # 2 - Voice-lines for all screener questions

As a user, I would like to be able to hear both the instructions of what I am being asked to do, but also the responses I choose.

### User Story # 3 - Create welcoming landing page for website

As a teacher/admin user, I would like to see a landing page that ensures me of the success of this screener.

### User Story # 4 - Add a navigation bar to the landing page

As a teacher/admin user, I would like to have a navigation bar to easily move between different sections of the website.

### User Story # 5 - Create a login page

As a teacher/admin user, I would like to be able to securely and easily log into my account.

### User Story # 6 - Create a registration page

As a teacher/admin user, I would like to be able to have an account so that my information is stored.

### User Story # 7 - Create a dashboard

As a teacher/admin user, I would like to have a dashboard where all my information is kept and easily accessible.

### User Story # 8 - Create a side menu for the dashboard

As a teacher/admin user, I would like to have a side menu that allows me to traverse through various parts of the dashboard.

### User Story # 9 - Allow teacher/admin users to create classrooms

As a teacher/admin user, I would like to be able to create different classrooms where I can separate what students belong to what classrooms.

### User Story # 10 - Allow teacher/admin users to create students

As a teacher/admin user, I would like to be able to begin filling out the personal information of the student that will be taking the screener.

### User Story # 11 - Create base template for all screener parts

As a user, I would like to see a base template used for the screener in order to have consistency between the parts.

### User Story # 12 - Create details for all screener parts

As a user, I would like to see the details of every screener part be distinguishable

### User Story # 13 - Allow teacher/admin users to easily review all related student’s score with a button

As a teacher/admin user, I would like to see a “view all student scores” button that shows me a list of all pertaining student’s scores.

### User Story # 14 - Allow teacher/admin users to see time taken by a student

As a teacher/admin user, I would like to see how long a student takes during the screener within the detailed scores.

### User Story # 15 - Allow teacher/admin users to switch between less and more details of a student scores

As a teacher/admin user, I would like to see a more detail button that shows me exact details of how a student performed.

## 2.2 | Pending User Stories

While there are features a future release of the project could implement, all user stories as agreed upon by the Product Owner were completed.

# 3 | Project Plan

Because this project began from the ground up, no specific technologies were requested. As such, the plan was first to investigate what frameworks and technologies would best serve as many of the features as requested. Once we decided that, we would begin by implementing a basic version of what everything will look like, move on to making some of the basic navigation features, then finally begin implementing the screener portions. More time than normal was dedicated to the screener portion as it is the most important part, and more than anything that needed to function correctly.

## 3.1 | Hardware and Software Resources

Our application was purposefully designed to avoid as much hardware as possible, and utilize as much software as we could.

### 3.1.2 | Development Environment

In order to develop the application, the follow hardware specs are recommended:

- PC with any OS capable of utilizing python

- 4 Gb of RAM

- Disk Space required (1GB)

- At least 2.0 Ghz single core processor

For software, developers will need the following:

- Python 3.9.6 and the following pip modules:

  - Django

  - Pytz

  - Django Crispy Forms

  - SQL

  - Asgiref

- Any web browser will work with this project

### 3.1.2 | Deployment Requirements

As of the writing of this document, the project was targeted to be released on AWS EC2 Instances, running Ubuntu 20.04, that could be rapidly multiplied and deployed on multiple regions. As such, the only requirement is an AWS account.

## 4 | Sprints Plan

The following is a log of meeting summaries for sprint planning sessions.  Throughout the project semester the team completed 6 sprints.  Each Sprint section includes the date of the sprint planning meeting, a short summary, assigned user stories and tasks planned for the sprint.

## Sprint 1

(05/17/2021 - 05/28/2021)

The objective of this sprint was to create a foundation.  Since this was the first time the project was brought to light, everything had to be laid out. This portion of the sprint was also used to learn the languages that would be used for the project itself and what tools we had available overall.

User Story 1 Friendly UI

Tasks

- Create a friendly UI for parents and teachers

Acceptance Criteria

- Display classes that the teachers are currently teaching

- Display classes that student is in to parents

User Story 2 Voice lines for all screener questions

Tasks

- Get voice lines from PO

- Create voice lines for screener questions

- Create other voice lines

Acceptance Criteria

- Ensure sound quality is good

- Match voice lines to guidelines of professor

## Sprint 2

(06/01/2021 - 06/12/2021)

User Story #3 Create landing page

Tasks

- Create landing page for website

Acceptance Criteria

- Have an approved image in background

- Have title of project up

- Ensure landing page looks sleek

User Story #4 Create navigation bar for landing page

Tasks

- Create a navigation bar for landing page of website

Acceptance Criteria

- Ensure navigation bar stays at the top

- Attach buttons that lead to other pages

- Ensure each button works and is titled correctly

User Story #5 Create a login page

Tasks

- Create a login page

Acceptance Criteria

- Create a username field

- Create  a password field

- Ensure user can log in

- Ensure register page can be accessed from log in page

User Story #6 Create a register page

Tasks

- Create a register page

Acceptance Criteria

- Create a registration page

- Ensure registration page creates a user

- Ensure registration page accepts email

- Link login page to registration page

## Sprint 3

(06/14/2021 - 06/25/2021)

User Story #5 Create a login page

Tasks

- Create a login page

Acceptance Criteria

- Create a username field

- Create  a password field

- Ensure user can log in

- Ensure register page can be accessed from log in page

- Link login to database

User Story #6 Create a register page

Tasks

- Create a register page

Acceptance Criteria

- Create a registration page

- Ensure registration page creates a user

- Ensure registration page accepts email

- Link login page to registration page

- Link registration to database

User Story #7 Create a dashboard

Tasks

- Create a dashboard

Acceptance Criteria

- Create a dashboard page for teachers

- Create a dashboard page for parents

- Ensure that when user logs in user goes to dashboard

User Story #8 Create a side menu for dashboard

Tasks

- Create a side menu on the dashboard page

Acceptance Criteria

- Create buttons that navigate information for user

- Ensure buttons have functionality PO is looking for

## Sprint 4

(06/28/2021 - 07/09/2021)

User Story #9 Allow teacher/admin users to create classrooms

Tasks

- Create feature to allow teacher and admins to create classrooms

Acceptance Criteria

- Create a button that leads to a classroom creation page

- Allow teachers to add students to classroom

- Ensure that teacher / admin users can view classrooms

- Ensure teacher / admin users can view students in classrooms

- Implement a student gradebook for teacher / admin users

User Story #10 Allow teacher/admin users to create students

Tasks

- Allow teacher/admin users to create student users

Acceptance Criteria

- Create a feature that adds a student

- Create multi-part questionnaire that teacher partially completes and sends the rest to parents

- Allow teacher to modify student users

- Allow teacher to view student progress

User Story #11 Create base template for all screener parts

Tasks

- Create a template for all exams

Acceptance Criteria

- Create a template for multiple exam pages

- Ensure template meets PO’s needs

- Use examples provided by PO for templates

- Create button layouts for exam

- Ensure audio layout is laid out from recordings

## Sprint 5

(07/12/2021 - 07/23/2021)

User Story #12 Create details for screener parts

Tasks

- Fill in details for exams

Acceptance Criteria

- Ensure all exams have buttons with correct answer choices

- Highlight answer choices when student clicks each answer choice

- Have page check whether or not the answer choices are correct

- Play audio when answer choice is selected

- Link answer choice selected to database

- Create counter to track how many questions students get wrong in a row before being booted to next section

User Story #13 Allow teacher/admin to view students score with a button

Tasks

- Give teachers/admins access to student scores with a button

Acceptance Criteria

- On click teacher should be able to view a students score

User Story #14 Allow teacher/admin to see time taken by student

Tasks

- Allow teacher/admin to see time taken by student

Acceptance Criteria

- Enable timer in exams

- Allow teacher to view the time taken by a student through the click of a button

User Story #15 Allow teacher/admin to view students score with extra details

Tasks

- Give teachers/admins access to student scores details with a button

Acceptance Criteria

- On click teacher should be able to view a students score with a breakdown

- Database should display all questions answered by a student and what questions were wrong

# 5 | System Design

In here, we will be detailing aspects of the project such as the architectural pattern and the deployment design, etc.

## 5.1 | Architectural Patterns

Considering that we utilized Django, and Django itself is based on the Model-View-Controller architectural pattern, that immediately makes the majority of our project that exact same pattern. Model-View-Controller is very popular in web applications, which is exactly what we have. It consists of 3 components, as per the name, the Model, the View, and the Controller. In a very simple form of explaining this pattern, the View is what the user sees, and interacts with. When they do, it sends that request to the Controller, which then updates the data on the Models. After, the Model sends that new data back to the controller, who then shows the updated data to the user through the View.

One of the main reasons we opted for Django and the MVC pattern is that it helps a lot with organization and redundancy. We can input data in base html for different pages from the controller as well be able to reuse html files which we have for the exam portion of the program. We can also encapsulate data into models for further organization and ease of use. Also controlling the routing of our website is made much simpler using Django’s built in system. Overall we can greatly reduce the size of our program and make it much more organized, thus, easier to manage.

## 5.2 | Deployment Diagram

﻿

﻿

## 5.3 | Design Patterns

## The Decorator Design Pattern

We mostly utilized this design pattern to avoid having to statically call and load multiple objects and texts throughout our HTML. Django helps in facilitating this by allowing us to pass these values over as context, that we can then dynamically build and change at runtime, based on what the user is requesting, not only saving space, but also time. It also allows for easier manipulation of the database, since our use case scenario fits the theme.

# 6 | System Validation

We tested the system against multiple users  logging into the site and taking the exam at the same time. The users would try to reach the end of the exam to the assessment without running into any issues that would impede their completion of the exam or cause confusion to the user. Below is an excerpt from the Django log from the test. The system proved to be able to handle multiple users taking the exam.

[29/Jul/2021 05:10:57] "GET /dashboard/ HTTP/1.1" 200 18229

[29/Jul/2021 05:10:57] "GET /dashboard/ HTTP/1.1" 200 18229

[29/Jul/2021 05:10:58] "GET /static/css/main.css HTTP/1.1" 200 567

[29/Jul/2021 05:10:58] "GET /static/css/main.css HTTP/1.1" 200 567

[29/Jul/2021 05:10:59] "GET /dashboard/ HTTP/1.1" 200 18229

[29/Jul/2021 05:10:59] "GET /exam/1/q1/ HTTP/1.1" 200 4362

[29/Jul/2021 05:10:59] "GET /static/promptaudio/part1/P1_Q1_P.mp3 HTTP/1.1" 304 0

[29/Jul/2021 05:11:00] "GET /static/css/main.css HTTP/1.1" 200 567

[29/Jul/2021 05:11:05] "GET /exam/1/q1/ HTTP/1.1" 200 4362

[29/Jul/2021 05:11:05] "GET /static/promptaudio/part1/P1_Q1_P.mp3 HTTP/1.1" 304 0

[29/Jul/2021 05:11:25] "GET / HTTP/1.1" 200 1633

[29/Jul/2021 05:11:27] "GET /exam/1/q1/ HTTP/1.1" 200 4362

[29/Jul/2021 05:11:28] "GET / HTTP/1.1" 200 1633

[29/Jul/2021 05:11:32] "GET /exam/1/q1/ HTTP/1.1" 200 4362

[29/Jul/2021 05:11:33] "GET /static/promptaudio/part1/P1_Q1_F.mp3 HTTP/1.1" 304 0

[29/Jul/2021 05:11:35] "GET /exam/1/q2/ HTTP/1.1" 200 4362

[29/Jul/2021 05:11:36] "GET /static/promptaudio/part1/P1_Q2_F.mp3 HTTP/1.1" 304 0

[29/Jul/2021 05:11:50] "GET /exam/1/q1/ HTTP/1.1" 200 4362

[29/Jul/2021 05:11:51] "GET / HTTP/1.1" 200 1633

[29/Jul/2021 05:11:53] "GET /exam/1/q2/ HTTP/1.1" 200 4362

[29/Jul/2021 05:11:54] "GET /static/promptaudio/part1/P1_Q2_F.mp3 HTTP/1.1" 304 0

[29/Jul/2021 05:11:56] "GET /exam/1/q2/ HTTP/1.1" 200 4362

[29/Jul/2021 05:11:58] "GET / HTTP/1.1" 200 1633

# Appendix

Appendix A: UML Diagrams

Appendix B: User Interface Design

Appendix C: Sprint Review Reports

Appendix D: Sprint Retrospective Reports

## Appendix A: UML Diagrams

### Use Case Diagram

﻿

### Class Diagram

Register Page Sequence

Login Page Sequence

Question Sequence

Home Sequence

Dashboard Sequence

## Appendix B: User Interface Design

Figure 1 Home Page

Figure 2 Register Page

Figure 3 Login Page

Figure 4 Dashboard Page

Figure 5 Student List

Figure 6 Exam Question Page Format

## Appendix C: Sprint Review Reports

### Sprint 1 Report

Date: May 30, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 6:00 pm

End time: 6:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Start making a friendly UI for parents and teachers to be able to overview progress of students / children

- User Story 2: Voice lines for all screener questions

### Sprint 2 Report

Date: June 13, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 6:00 pm

End time: 6:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 3 Create landing page

- User Story 4: Add navigation bar to landing page

- User Story 5: Create a login page

- User Story 6: Create a registration page

### Sprint 3 Report

Date: June 27, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 6:00 pm

End time: 6:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 5: Create a login page

- User Story 6: Create a registration page

- User Story 7: Create a dashboard

- User Story 8: Create a side menu for dashboard

### Sprint 4 Report

Date: July 11, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 6:00 pm

End time: 6:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 9: Allow teacher/admin users to create classrooms

- User Story 10: Allow teacher/admin users to create students

- User Story 11: Create base template for all screener parts

### Sprint 5 Report

Date: July 25, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 6:00 pm

End time: 6:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 12: Create details for screener parts

- User Story 13: Allow teacher/admin to view students score with a button

- User Story 14: Allow teacher/admin to see time taken by student

- User Story 15: Allow teacher/admin to view students score with extra details

Appendix D: Sprint Retrospective Reports

### Sprint 1 Retrospective

Date: May 30, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 5:30 pm

End time: 6:00 pm

What went wrong?

- Miscommunication between both PO and team at beginning of project (now resolved)

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes, our team reached the 30 hours stated in the Planning meeting.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. (Maybe not the learning all web technologies)

- Did each team member work as scheduled?

  - Yes, each team member worked as scheduled on the user stories they stated they would in the Planning meeting.

- Figuring out the web technologies we are going to use in the project.

- Starting the project and getting the landing page and login functionality properly working.

- Having some voice recordings completed.

- We had two meetings with the product owner discussing about possible changes and ideas

- Use Python to code and Django as workplace

How to address the issues in the next sprint?

- How to improve the process?

  - The github project now is structured so that there are branches for each feature and not for each individual.

  - Schedule a meeting with the lead of our team so he can explain to make everything clear

  - Schedule meetings with the product owner to discuss on further ideas and propose different types or styles we could come across

- How to improve the product?

  - Work on establishing the main page for after the user logins to the website.

  - Work together while being on voice chat with the team so we can test and discuss on possible improvements

### Sprint 2 Retrospective

Date: June 13, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 5:30 pm

End time: 6:00 pm

What went wrong?

- Delay in registration and login pages

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes, our team reached the 30 hours stated in the Planning meeting.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes we did

- Did each team member work as scheduled?

  - Yes, each team member worked as scheduled on the stated user stories.

- Creating landing pages with navigation features

- Changing technologies fast, from allauth to without.

- Creating login and registration pages

- Communication with PO has improved

- General efficiency has increased

How to address the issues in the next sprint?

- How to improve the process?

  - Continue having meetings to make sure everything flows correctly

  - Use the tools we have to make sure we are on pace with all stories

- How to improve the product?

  - Move from the dynamic idea to the static in terms of test loading

  - Research kid friendly UIs

### Sprint 3 Retrospective

Date: June 27, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 5:30 pm

End time: 6:00 pm

What went wrong?

- Nothing

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes, our team reached the 30 hours stated in the Planning meeting.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes we did

- Did each team member work as scheduled?

  - Yes, each team member worked as scheduled on the stated user stories.

- Login and registration completed

- Dashboard and side menu for dashboard created

- PO was very satisfied with demo

- Database implementation further along

How to address the issues in the next sprint?

- How to improve the process?

  - Continue having meetings to make sure everything flows correctly

  - Use the tools we have to make sure we are on pace with all stories

- How to improve the product?

  - Continue improving the UI of the website towards a more touch-friendly interface

### Sprint 4 Retrospective

Date: July 11, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

Start time: 5:30 pm

End time: 6:00 pm

What went wrong?

- Nothing

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes, our team reached the 30 hours stated in the Planning meeting.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes we did.

- Did each team member work as scheduled?

  - Yes, each team member worked as scheduled on the stated user stories.

  - Exam 2 was finished and are now finishing up the rest

  - Database implementation is progressing as models are being better designed for the website and used in the classrooms, test, and student information feature.

- Teacher/admin users can make classrooms and students

- Base template for screener exams

How to address the issues in the next sprint?

- How to improve the process?

  - Continue having meetings to make sure everything flows correctly.

  - Use the tools we have to make sure we are on pace with all stories.

- How to improve the product?

  - Continue improving the UI of the website towards a more touch-friendly interface

  - Have the functioning exams store the test scores in the database and be identified to the correct student.

  - Have the flow of the website adjusted to be more friendly and intuitive.

  - Readjust the new design of html to better fit our needs

### Sprint 5 Retrospective

Date: July 25, 2021

Attendees:

Senior Project: Carlos Rodriguez, Juan Lopez, Jonathan Muniz

Capstone 2: Taylor Martinez

Capstone 1: Justin Carasa, Mardochee Jeantinor, Martin Alvarez, David Jakimov, Yuhan Qin

Discussed Topics:

What went wrong?

- Nothing

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes, our team reached the 30 hours stated in the Planning meeting.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes we did.

- Did each team member work as scheduled?

  - Yes, each team member worked as scheduled on the stated user stories.

  - Exam 2 was finished and are now finishing up the rest

  - Database implementation is progressing as models are being better designed for the website and used in the classrooms, test, and student information feature.

- Detailed exams all completed

- Teacher/admin functionalities greatly improved

  - Can view scores for students with a button

  - Can see time taken by a student

  - Can view students scores with a full breakdown (answer choices)

How to address the issues in the next sprint?

- How to improve the process?

  - This is the last sprint

- How to improve the product?

  - This is the last sprint

# References

The 3 Types of Design Patterns All Developers Should Know (with code examples of each)

Architectural pattern - Wikipedia

Software Architectural Patterns: MVC

# Tools, Frameworks, Platforms

Python https://www.python.org/

Javascript https://www.javascript.com/

Django https://www.djangoproject.com/

Django crispy_forms https://django-crispy-forms.readthedocs.io/en/latest/

AWS EC2 https://aws.amazon.com/

HTML