Daily Stand Up Meeting Minutes - February 3

Attendees: Joshuan Jimenez, Daniel Chang, Joshua Posada, Christopher Eberhard, Pablo Maldonado, Cristian Caro, Pedro Diaz,

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read about ANANSI to TimeML mapping schema

- What is planned to be done until the next scrum meeting?

  - Finish the code that was assigned to each of us

- What are the hurdles?

  - Understanding the code

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read about ANANSI to TimeML mapping schema

  - Met with team member

- What is planned to be done until the next scrum meeting?

  - Write the Java Docs for ICompoundTerm interface and CompoundTerm class

- What are the hurdles?

  - Understanding how the code comes together

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Read documents for converting TimeML to TCSP

- What is planned to be done until the next scrum meeting.

  - Continue to read the documents on conversion of TimeML to TCSP and begin work on the code for said converter.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started on the coding assignment

- What is planned to be done until the next scrum meeting?

  - Finish the code that was assigned

- What are the hurdles?

  - None

Pablo Maldonado - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Re-read anansi document

- What is planned to be done until the next scrum meeting.

  - Working on anansi and tlex.

- What are the hurdles?

  - Understanding correlation

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the assignment given

- What is planned to be done until the next scrum meeting?

  - Keep working on the assignment

- What are the hurdles?

  - Understanding the code

Pedro Diaz - Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Read documents for converting TimeML to TCSP

- What is planned to be done until the next scrum meeting.

  - Continue to read the documents on conversion of TimeML to TCSP and begin work on the code for said converter.

- What are the hurdles?

  - No obstacles.

Emmanuel Garcia - Capstone 1

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting.

- What are the hurdles?