Daily Stand Up Meeting Minutes - February 4

Attendees: Daniel Chang, Pablo Maldonado, Joshua Posada, Pedro Diaz, Christopher Eberhard, Luis Robaina, Joshuan Jimenez, Cristian Caro, Anthony Nguyen. Adrian Silva

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Re-read about ANANSI to TimeML mapping schema

- What is planned to be done until the next scrum meeting?

  - Started working on the code (ILinguisticEvent & LinguisticEvent)

- What are the hurdles?

  - Understanding the code

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read through the provided data files

  - Updated repository to read ICompound Term and Icompound Term

  - Researched how to make a java doc

  - Meet with group to discuss gaps of knowledge

- What is planned to be done until the next scrum meeting?

  - Start working on the code (ICompound Term & ICompound Term)

  - Will meet with group to work on the project together

- What are the hurdles?

  - Understanding the mapping schema

Pablo Maldonado - Cap2

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Re-read about ANANSI to TimeML mapping schema

- What is planned to be done until the next scrum meeting?

  - Work on events

- What are the hurdles?

  - Finding correlation

Pedro Diaz - Capstone 1

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read documents for converting TimeML to TCSP

- What is planned to be done until the next scrum meeting?

  - Continue to read the documents on conversion of TimeML to TCSP and begin work on the code for said converter.

- What are the hurdles?

  - Finding correlation

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on the conversion of TimeML to TCSP.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Emmanuel Garcia - Capstone I

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on partitioning task.

- What is planned to be done until the next scrum meeting?

  - Meet with Luis to coordinate

- What are the hurdles?

  - None.

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Re-read about ANANSI

  - Work on code

- What is planned to be done until the next scrum meeting?

  - Finish coding assignment

- What are the hurdles?

  - None

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on code

- What is planned to be done until the next scrum meeting?

  - Continue working on code

- What are the hurdles?

  - None

Anthony Nguyen - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Read documents.

- What is planned to be done until the next scrum meeting.

  - Edit the anansi documents and add comments

- What are the hurdles?

  - Learning codebase and understanding the mapping

Adrian Silva- Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reading about partitioning graph using LINK classes

- What is planned to be done until the next scrum meeting.

  - Read more about partinining

- What are the hurdles?

  - Time and knowledge